REMONLOGIC

# AI Reliability &
Self-Correction Platform

RASP — Deep Review, Gap Analysis & Updated Master Specification

NexaTute  •  Remon Motion Studio  •  NexaLogicDev

Consolidated Edition | 31 October 2026

Status: Planning specification — requires architecture, implementation, testing and governance approval

# Document Control

# Executive Summary

এই document-এ RASP-এর পূর্ববর্তী feature proposals পুনরায় audit করে একটি consolidated specification তৈরি করা হয়েছে। RASP-কে শুধু AI answer correction utility হিসেবে নয়, RemonLogic-এর shared AI quality, safety, evidence, governance and operations layer হিসেবে ধরা হয়েছে। একটি shared core থাকবে; কিন্তু প্রতিটি product-এর data, permissions, validators, risk policies ও review workflows আলাদা থাকবে।

Core pattern: Generate → Validate → Score/Risk → Correct/Retry → Re-validate → Release/Abstain/Review → Record.

Critical design principle: model-generated confidence বা model agreement একা correctness-এর proof নয়.

High-risk actions must be gated by deterministic authorization and explicit policy; the model cannot grant itself permissions.

Knowledge/correction memory must be governed, scoped, versioned, auditable, reversible and deletion-aware.

Production readiness requires measurable acceptance criteria, test evidence, owners, incident procedures and rollback—not merely a complete feature list.

## Key Deep-Review Findings

Earlier proposals covered most functional feature categories, but several operational controls needed explicit specification: threat-model test coverage, server-side authorization, tenant isolation testing, deletion propagation, multimodal evaluation, idempotency, release-bundle compatibility, evaluation-data contamination controls, queue/capacity protection and human-review QA.

Some features overlapped and should be consolidated into shared modules rather than implemented as separate systems.

RASP must be risk-based: low-risk tasks can use lightweight checks; consequential or irreversible actions require stronger evidence, human approval or safe abstention.

Framework alignment is a design aid; it does not establish legal compliance or certification.

# 1. Goals, Non-Goals & Design Principles

## 1.1 Goals

Reduce factual, reasoning, calculation, policy, code and media-quality errors before delivery.

Detect unsupported claims, contradictory output, stale evidence and requirement violations.

Correct outputs through bounded, observable retries and independent evidence/tools.

Safely abstain, disclose uncertainty or escalate when verification is insufficient.

Protect users, tenants, data, tools, production systems and model/provider integrations.

Measure quality, cost, latency, incidents and correction effectiveness over time.

Support shared reliability capabilities without merging product-specific knowledge or permissions.

## 1.2 Non-goals / explicit limitations

RASP cannot guarantee zero errors or absolute truth.

Self-critique, model consensus or confidence scores are not sufficient proof of correctness.

Correction memory/RAG is not equivalent to model-weight training or permanent learning.

Automated validators cannot replace qualified human review for every high-impact or context-sensitive decision.

Framework mapping does not automatically mean certification, regulatory compliance or legal approval.

## 1.3 Design principles

Fail safely for high-risk actions; degrade gracefully for low-risk informational tasks.

Least privilege, tenant isolation, data minimization and privacy by design.

Independent verification where practical; deterministic tools for calculable/structured claims.

Evidence and provenance attached to decisions; no fabricated citations or evidence.

Version everything that can affect output: model, prompt, tools, policy, source/index, validator and workflow.

Human accountability for consequential decisions, publication and production deployment.

Measure false acceptance and false rejection, not only aggregate accuracy.

# 2. Target Architecture

Logical architecture (implementation may be distributed):

Product entry points: NexaTute, Remon Motion Studio, NexaLogicDev; each passes tenant, user, product, task type and policy context.

Identity & Policy Gateway: authenticate user/service, authorize requested action, enforce product/tenant boundaries and policy version.

Task Orchestrator: classify task/risk, select workflow, apply latency/cost/retry budgets and route to approved models/tools.

Generation Layer: model/provider/local inference or product-specific generation service.

Evidence & Retrieval Layer: approved source registry, scoped retrieval, freshness/provenance and access controls.

Verification Layer: independent validators, deterministic tools, task-specific quality checks and adversarial checks.

Decision Gate: release, correct/retry, disclose limitations, abstain, escalate or block action.

Human Review Workbench: reviewer assignment, evidence, diffs, approval, appeal and audit.

Reliability Data Plane: versioned correction registry, test datasets, event/audit store, metrics and incident records.

Operations Plane: monitoring, SLOs, capacity controls, incident response, disaster recovery, release management and rollback.

## 2.1 Shared core vs product plugins

## 2.2 Data isolation rules

Separate product and tenant namespaces for retrieval indexes, correction records, caches, logs, files and tool credentials.

Cross-product sharing limited to approved generic rules, validator code, anonymized metrics and reusable test methods.

Never transfer private prompts, student records, customer assets, proprietary code or project-specific corrections across products without explicit authorization and lawful basis.

Every retrieval/tool operation must re-check authorization at execution time; prior conversation context is not permission.

Deletion/update requests must propagate to derived indexes/caches where applicable, with backup retention exceptions documented.

# 3. Consolidated Feature Modules

## 3.1 Verification & Self-Correction Engine

Claim-level verification for factual statements and critical assertions.

Independent verification strategy: alternate source, deterministic tool, separate verifier or different method where appropriate.

Contradiction, unsupported-claim, hallucinated-citation and instruction-compliance checks.

Math/science checks using symbolic/numeric tools, units and domain constraints.

Bounded retry/correction loop with retry, time, token, tool and cost budgets.

Failure policy: release with caveat, abstain, safe fallback, human review or block.

Correction diff and concise explanation of what changed, where possible.

Quality scorecard with calibrated metrics; avoid presenting score as guarantee.

## 3.2 Evidence, Knowledge & Decision Integrity

Source trust registry: authority, jurisdiction, date, version, license, access rights and freshness.

Evidence traceability from claim/output to source/tool/test evidence.

Knowledge ingestion validation, malware/content screening, quarantine and approval.

Data poisoning and prompt-injection screening for retrieved content and datasets.

Correction registry with scope, author, reviewer, validity, expiry, provenance and rollback.

Approved requirement/decision registry with authority hierarchy and conflict detection.

Change-impact analysis when requirements, source editions, policies or models change.

Lineage and deletion propagation across documents, embeddings, caches, derived artifacts and correction records.

## 3.3 AI Security & Agent Control Plane

Threat model and attack test suite mapped to applicable OWASP GenAI risks.

Server-side authorization and policy decision point for every tool/action.

Prompt-injection defenses for user input, retrieved documents, code comments, media metadata and tool outputs.

Least privilege, tool allowlists, scoped credentials, sandboxing and network egress controls.

Sensitive information/secret detection and redaction; secure logging.

Excessive agency controls: action limits, approval gates, loop guards and execution budgets.

Output handling validation before HTML, SQL, shell, code, API or downstream system use.

Vector/embedding access controls, tenant filters, integrity checks and retrieval attack testing.

Security red-team exercises, vulnerability disclosure and remediation workflow.

## 3.4 Model, Provider & Release Governance

Model/provider registry with capabilities, limitations, version, region, data terms, license and approval status.

Model/prompt/tool/policy/source-index/validator version binding in release manifest.

Shadow testing, canary rollout, A/B evaluation and automatic/manual rollback.

Provider outage, deprecation, terms change and exit/migration plan.

Model drift, behavior change and quality regression detection.

Release readiness gates based on risk, test coverage, security and SLOs.

Supply-chain provenance for models, packages, datasets, containers and generated artifacts.

## 3.5 Evaluation, Benchmark & Quality Analytics

Golden datasets with ownership, versioning, representativeness and privacy review.

Dataset contamination/leakage controls; holdout and adversarial test sets.

Task-specific metrics: factuality, groundedness, reasoning, code test pass, media quality, safety, latency and cost.

False-acceptance and false-rejection rates; confidence calibration and uncertainty evaluation.

Regression tests for every approved correction and resolved incident.

Bias/fairness evaluation across language, locale, accessibility and relevant user groups.

Coverage map: identify output types, risks and products lacking validators/tests.

Quality SLOs and release thresholds defined per product/task/risk.

## 3.6 Human Review, Appeals & Accountability

Role-based reviewer permissions, assignment, SLA, escalation and workload limits.

Double review or specialist review for designated critical cases.

Reviewer calibration, disagreement resolution, audit and quality sampling.

User/teacher/customer appeal and dispute workflow with status and resolution record.

Approval expiry/re-review triggers when source, model, policy or output changes.

Human approval for consequential decisions, public release of sensitive content and production deployment.

Clear separation between AI suggestion, reviewer decision and authorized action.

## 3.7 Reliability Operations & Resilience

Observability: quality, error classes, latency, cost, retries, fallbacks, queue depth and validator health.

Incident lifecycle: detect, classify, contain, investigate, correct, communicate and prevent recurrence.

Root-cause analysis and duplicate-error clustering.

Capacity controls: per-tenant quotas, concurrency, backpressure, priority queues and overload mode.

Idempotency keys and workflow state management for retries, duplicate delivery and partial failures.

Disaster recovery: backups, restore tests, RTO/RPO targets, failover and continuity runbooks.

Kill switch, safe mode, feature flags and rollback controls.

Privacy-safe logs, retention/deletion, access audit and export controls.

## 3.8 Transparency, Accessibility & User Experience

AI-generated/corrected content disclosure where appropriate and required.

Clear statuses: checking, verified against defined checks, needs review, or unable to verify.

Explain limitations without implying certainty; accessible language and UI.

Accessibility testing for captions, screen readers, keyboard navigation, contrast and readable explanations.

User feedback/report-error flow and controlled conversion into test cases.

Reliability Passport: model/version, evidence references, validators, correction events, approval and limitations—redacted for privacy.

# 4. Product-Specific Requirements

## 4.1 NexaTute — AI Tutor

Curriculum registry by board, syllabus, class/grade, subject, exam year and textbook edition.

Answer grounding and source edition checks; distinguish official source from supplementary explanation.

Step-by-step math/science verification, unit checks and independent answer-key cross-check.

Marking-rubric and exam-answer completeness validation; flag ambiguous questions.

Misconception detection and pedagogical quality: explain at learner level, then check understanding.

Teacher override with versioning, approval, scope, expiry and rollback.

Student privacy, age-appropriate safety, role-based access, retention/deletion and recording-consent integration.

Learning fairness across languages, proficiency levels and accessibility needs.

Live classroom latency budget, mic/request-to-speak controls, safe fallback and escalation for urgent/sensitive queries.

AI must not autonomously make consequential grading/eligibility decisions without defined human oversight.

## 4.2 Remon Motion Studio

Creative brief compliance: requested scenes, duration, aspect ratio, style, brand rules and deliverables.

Script fact-checking and narrative/storyboard continuity graph.

Character, location, prop, chronology and visual-style consistency checks.

Audio, voice, lip-sync, subtitle, timing and audio-video synchronization validation.

Render integrity: playable file, duration, resolution, frame/audio integrity, checksum and delivery verification.

Scene-level retry/re-render, retry budget and cost-aware repair.

Asset/voice/likeness consent, license, provenance, scope and revocation tracking.

Content-plan policy enforcement; Islamic content requires configured religious-source/attribution checks.

Sensitive/public content review, approval state, disclosure/watermark policy where applicable, takedown workflow.

Client revision memory scoped to project/customer; no uncontrolled global memory transfer.

## 4.3 NexaLogicDev

Requirements-to-test traceability and architecture rule checks.

Sandboxed build/test with resource limits, restricted network egress and no default production credentials.

Compile/lint/unit/integration/security tests and failure-driven patch loop.

Dependency, license, secret, vulnerability and supply-chain scans.

API/schema/contract compatibility and database migration dry-run.

Patch diff, impact summary, test evidence and rollback plan.

Signed/provenance-tracked build artifacts and reproducible-build checks where feasible.

Human authorization for deployment, destructive migrations and sensitive changes.

Canary deployment, post-deployment monitoring, rollback and vulnerability response workflow.

# 5. Output-Type Verification Matrix

# 6. Risk Tiers & Decision Policy

Risk tier is contextual. A task can be escalated based on uncertainty, audience size, reversibility, sensitive data, impact or source conflict.

# 7. Reliability Passport & Audit Events

For each material output/action, store a privacy-minimized record containing:

Output/task ID; product/tenant reference; timestamp; risk tier; policy version.

Model/provider/version; prompt/workflow version; tool/validator versions.

Evidence/source references and freshness metadata—not unnecessary raw private content.

Validation results, failures, retries, uncertainty decision and final disposition.

Human reviewer/approval identity and decision where applicable.

Artifact checksum/provenance for code/media outputs.

Known limitations, incident linkage and rollback/deletion status.

Records must be access-controlled, tamper-evident where feasible, retention-limited and exportable for authorized audit.

# 8. Metrics & Acceptance Criteria

Do not use one global 'accuracy' number. Define targets by product, task type, risk tier and language. Establish baseline first, then approve targets.

Numeric targets should be set after baseline evaluation and load/security testing; do not invent universal targets before workload characterization.

# 9. Implementation Roadmap

# 10. Required Deliverables Before Production

☐ RASP Master Requirements & Verification Matrix

☐ System architecture and trust-boundary/data-flow diagrams

☐ Threat model and security test plan

☐ Product/tenant data classification and access-control matrix

☐ Source registry and knowledge-ingestion policy

☐ Model/provider registry and approved-use policy

☐ Risk-tier and output-release policy

☐ Product-specific validator specifications

☐ Evaluation dataset governance and benchmark report

☐ Quality SLOs, capacity plan and cost ceilings

☐ Human review, appeal and escalation SOP

☐ Incident response, customer communication and vulnerability response plans

☐ Backup/restore, failover and disaster recovery test evidence

☐ Release manifest, canary, rollback and kill-switch runbooks

☐ Privacy retention/deletion propagation test evidence

☐ Accessibility and multilingual quality test report

☐ Legal/compliance applicability assessment for target jurisdictions

☐ Independent security/quality review and production sign-off

# 11. Framework Mapping & Reference Sources

Use these references as control-design inputs. They are not substitutes for legal review, certification audits or product-specific risk assessment.

NIST AI RMF Generative AI Profile (NIST AI 600-1, 2024; page updated 2026) — Generative AI lifecycle risks, measurement and risk-management actions.
https://www.nist.gov/publications/artificial-intelligence-risk-management-framework-generative-artificial-intelligence

NIST AI Risk Management Framework — Voluntary AI risk management framework; NIST notes the AI RMF is under revision.
https://www.nist.gov/itl/ai-risk-management-framework

ISO/IEC 42001:2023 — AI management systems — Organizational AI management system requirements and continual improvement.
https://www.iso.org/standard/42001

OWASP GenAI LLM Top 10 2026 — LLM application security threat categories and mitigations.
https://genai.owasp.org/resource/owasp-genai-llm-top-10-2026/

OWASP GenAI Security Project 2026 announcement — 2026 LLM Top 10 and agent-control guidance context.
https://genai.owasp.org/2026/09/01/owasp-genai-security-project-unveils-2026-top-10-for-llm-applications-new-agent-control-standard-and-sponsors-as-community-tops-30000-members/

NIST Secure Software Development Framework (SSDF) — Secure SDLC, software protection, release provenance and vulnerability response.
https://csrc.nist.gov/projects/ssdf

# 12. Final Audit Conclusion

Deep review অনুযায়ী RASP-এর proposed functional scope comprehensive, কিন্তু feature completeness ও production readiness এক নয়। Critical additions/updates হলো: explicit threat-model coverage, server-side authorization, tenant-isolation tests, data lineage/deletion propagation, multimodal evaluation, idempotent workflow recovery, release-bundle compatibility, evaluation-data contamination controls, queue/capacity protection এবং human-review QA.

Recommendation: এই document-কে planning baseline হিসেবে approve করে পরবর্তী deliverable হিসেবে Requirements Traceability Matrix, architecture diagrams, threat model, product-specific acceptance tests এবং phased implementation plan তৈরি করা। Production approval কেবল measurable test evidence, security review, operational drills এবং accountable sign-off-এর পর দেওয়া উচিত.

# Appendix A — Consolidated Module Map

Field | Value

Document | RASP Deep Review & Updated Master Specification

Version | 1.0 — Consolidated deep-review draft

Date | 31 October 2026

Scope | Shared AI reliability platform for NexaTute, Remon Motion Studio and NexaLogicDev

Purpose | Consolidate previous feature proposals, identify gaps, remove duplication, define control requirements and implementation acceptance criteria

Status | Planning baseline; not a certification, legal opinion, or production-readiness attestation

Shared RASP core | Product-specific plugins

Identity/policy integration; task/risk classification; model routing; evidence/provenance; verification orchestration; bounded retry/fallback; uncertainty/abstention; audit/events; monitoring; release/version control; incident workflows. | NexaTute curriculum/answer/rubric/learning validators; Motion Studio script/storyboard/visual/audio/render/rights validators; NexaLogicDev compile/test/security/schema/deployment validators.

Output type | Minimum checks | Failure behavior

Text / factual answer | Claim evidence, source freshness, contradiction, instruction compliance, uncertainty | Correct, caveat, abstain or review

Math / science | Independent calculation, symbolic/numeric check, units, assumptions | Recompute; disclose assumptions; escalate if unresolved

Image | Prompt compliance, safety, text/logo checks, artifact inspection, rights metadata | Regenerate targeted region/asset or block

Audio / voice | Transcript, timing, integrity, consent/voice policy, intelligibility | Reprocess/re-record or review

Video | Scene continuity, render integrity, audio/subtitle sync, rights/policy, final artifact check | Targeted re-render; hold publication

Code | Compile, tests, static/security checks, dependency/license, sandbox behavior | Patch/test again; block deploy on failure

Structured data/API | Schema, types, required fields, ranges, contract validation | Reject/repair payload

Live voice/classroom | Latency, interruption handling, safety, authorization, fallback | Short safe response, defer or escalate

Tool/action | Authorization, arguments/schema, side effects, idempotency, confirmation rules | Block or request approval

Tier | Examples | Required controls | Decision

T0 — Low | Formatting, low-impact transformations | Basic schema/policy checks; bounded cost | Release if checks pass

T1 — Moderate | General factual explanations, routine content | Evidence/validator checks; uncertainty handling | Release, correct or caveat

T2 — High | Educational answer keys, public-facing media, substantial code changes | Independent checks, provenance, enhanced tests; review as policy requires | Release only after defined gate

T3 — Critical / irreversible | Production deploy, destructive migration, sensitive publication, consequential decision | Explicit authorization, specialist/human approval, audit, rollback/compensation plan | Fail closed if controls unavailable

Metric family | Examples | Acceptance rule

Quality | Claim verification pass, groundedness, task success, code test pass, render QA | Target and test dataset defined per task; no release if critical threshold fails

Safety/security | Policy violations, unauthorized tool actions, secret leakage, red-team success rate | Zero unauthorized critical actions in defined test suite; unresolved critical findings block release

Calibration | Confidence calibration, false acceptance, false rejection, abstention quality | Thresholds defined and validated on held-out representative data

Operations | P95/P99 latency, availability, queue depth, retry/fallback rate | Product-specific SLOs and overload behavior tested

Economics | Cost per verified task, retry cost, human review cost | Budget ceilings and alert thresholds; no unbounded loops

Governance | Review SLA, audit completeness, deletion propagation, incident closure | Evidence-based completion; sampled audits and periodic review

Phase | Deliverables | Exit criteria

Phase 0 — Foundation | Requirements matrix, threat model, data classification, product risk tiers, architecture decisions | Owners assigned; scope and policies approved

Phase 1 — Core MVP | Policy gateway integration, orchestrator, basic validators, bounded retries, abstention, audit events | Golden tests pass; tenant isolation and failure paths tested

Phase 2 — Product plugins | NexaTute, Motion Studio, NexaLogicDev validators and review workflows | Product acceptance tests pass; latency/cost baselines established

Phase 3 — Operations | Dashboards, SLOs, incidents, queue controls, idempotency, DR/restore drills | Operational runbooks and restore evidence approved

Phase 4 — Release governance | Version bundles, shadow/canary, rollback, provider registry, supply-chain provenance | Release/rollback rehearsed; critical security findings closed

Phase 5 — Advanced governance | Fairness, appeals, privacy lifecycle, dataset governance, external audit mapping | Evidence pack and periodic review cadence established

Module | Primary responsibility

M1 Verification & Correction | Detect, verify, correct, abstain or escalate

M2 Evidence & Knowledge Integrity | Trusted sources, provenance, governed corrections and decisions

M3 AI Security & Agent Control | Threat controls, permissions, tool safety, sandboxing

M4 Model & Release Governance | Model/provider lifecycle, version bundles, rollout and rollback

M5 Evaluation & Quality Intelligence | Benchmarks, calibration, fairness, regression and metrics

M6 Human Review & Accountability | Review, approval, appeals, accountability

M7 Reliability Operations & Resilience | Observability, incidents, capacity, idempotency, DR

M8 Transparency & Accessibility | User notices, limitations, accessibility and reliability passport

M9 Product Quality Plugins | NexaTute, Motion Studio and NexaLogicDev domain validators