REMONLOGIC PRIVATE LIMITED

Remon Motion Studio Product Blueprint AI video production for Bangladesh and the world — product, pricing, technology, safety and operations Idea → Script → Storyboard → Video → Publish

Standalone Motion Studio edition, built from Master Blueprint v32.10 and the owner decisions of 29–30 October 2026

| Edition | 1.0 ¦ 30 October 2026 |
| --- | --- |
| Status | Planning baseline for owner, board, lawyer, accountant and developers |
| Classification | Strictly Confidential — owners, board and invited investors only |
| Company | RemonLogic Private Limited, Dhaka, Bangladesh (RJSC registration being applied for) |
| Product site | remonlogicstudio.com |
| Related documents | RemonLogic Ecosystem Master Blueprint, Corporate Edition v32.10; docs/decisions.md |

All capacity, cost and revenue figures are planning estimates based on decisions approved up to 30 October 2026. They are replaced by measured results (benchmarks, closed pilot, Free Beta) before any external claim is made. Legal points are positions for a lawyer to check, not legal advice. This document does not establish that any feature is built or production-ready.

# Document Control

| Item | Detail |
| --- | --- |
| Document | Remon Motion Studio — Product Blueprint |
| Edition | 1.0, 30 October 2026 (first standalone edition) |
| Owner | RemonLogic Private Limited (RJSC registration being applied for) |
| Product | Remon Motion Studio — remonlogicstudio.com |
| Built from | RemonLogic Ecosystem Master Blueprint, Corporate Edition v32.10 (29 October 2026), and all owner decisions recorded up to 30 October 2026 (repository file docs/decisions.md) |
| Classification | Strictly Confidential — owners, board, invited investors, the company's lawyer and accountant, and the development team |
| Status | Planning baseline. Figures marked "(default, editable)" were chosen by Claude and can be changed by the owner; items marked "(to confirm)" are still open and are listed in chapter 18 |

## Precedence

This blueprint is the single reference for Remon Motion Studio. Where it differs from the Master Blueprint v32.10, this document is newer and wins for Motion Studio; the differences are carried into the next Master Blueprint edition. Shared company matters — servers, security baseline, company accounting, legal entity — stay governed by the Master Blueprint and are summarised here only as far as Motion Studio needs them.

## Change rule

Every user-visible value in this blueprint (prices, limits, package features, thresholds, texts) is set in the admin panel, marked "(default)", changed only with two-person approval, and logged. A change to a value does not need a new edition of this document; a change to a rule or policy does.

## Edition history

| Edition | Date | Summary |
| --- | --- | --- |
| 1.0 | 30 October 2026 | First standalone Motion Studio blueprint: final per-minute rates, 4K Escalating, new feature sets, child voices and emotions, Voice Clone Studio, digital twins, scenery quality, payment at storyboard, international standard, package placement of every feature, admin and accounting rules, risk fixes and launch-readiness rules |

# Motion Studio at a Glance

Remon Motion Studio turns an idea, a script, a link or a voice note into a finished, safe and publish-ready video — in Bangla, regional dialects and international languages — at prices Bangladeshi businesses can pay and with the quality and controls international clients expect.

| Topic | Summary |
| --- | --- |
| What it makes | Animated 3D and Cinematic AI video, Islamic content, Reels and Shorts, drama series, ads, explainers, voice-over audio |
| Render modes | Quick (in the browser), Enhanced 2.5D, Cinematic (on RemonLogic's GPU servers) |
| Output ladder | 480p Native → 720p Escalating → 720p Native → 1080p Escalating → 1080p Native → 4K Escalating |
| Packages (monthly) | Freelancer Mini ৳499 · Freelancer Starter ৳999 · Premium Starter ৳1,999 · Premium Professional ৳3,999 · Premium Agency ৳7,999 · Enterprise by contract |
| How billing works | Package fee + pre-production fee + per-minute video rate; paid from the wallet when the storyboard is approved |
| Per-minute rates | 3D from ৳25 to ৳120 per minute (4K Escalating ৳142); Cinematic from ৳34 to ৳162 (4K Escalating ৳192); Islamic content 25% off |
| International prices | BDT price + 35%, converted at ৳122 = US$1; EUR and GBP prices also shown |
| Delivery speed | Express +20% · Normal within 12 hours · Slow within 24 hours at 10% off |
| Languages | Voices and dubbing in Bangla, English, Hindi, Urdu, Arabic and French, Bangladeshi dialects, and more international languages after their quality check; app in Bangla and English at launch |
| Safety | Content safety on scripts, voices, images and finished video; consent with live sentence and OTP for voice and face; C2PA credentials and invisible watermarks; Islamic verification with human reviewers |
| Launch path | Closed pilot (2 weeks, 10–15 businesses) → Free Beta from 20 December 2026 (30 days) → paid launch after the Free Beta pass conditions are met (date to be set) |
| Guiding rule | Customer satisfaction and quality come before dates and before cost savings |

# Contents

1. Executive Summary and Product Mandate	8

1.1 What Remon Motion Studio is	8

1.2 Who it serves	8

1.3 Why it wins	8

1.4 Key numbers at a glance	9

1.5 Launch path	9

1.6 Place in the RemonLogic Ecosystem	10

1.7 Guiding principles	10

2. Market, Customers and Competitive Position	12

2.1 Market view	12

2.2 Customer segments	12

2.3 Personas	12

2.4 Pricing position	14

2.5 Competitive position	15

2.6 What Motion Studio deliberately does not offer	16

3. Product Overview, Creation Workflow and Render Modes	17

3.1 Product overview	17

3.2 End-to-end creation workflow	17

3.3 Render modes	18

3.4 What runs in the browser and what runs on the server	19

3.5 Resume and fallback rules	20

3.6 Islamic plan and checks in the workflow	21

3.7 Delivery tiers and expected times	21

3.8 Delivery and publishing	22

4. Feature Catalogue — Creation, Voice and Quality	23

4.1 Script and pre-production	23

4.2 Voice, speech and localisation	25

4.3 Emotion and performance	26

4.4 Child-character voices	26

4.5 Voice Clone Studio	27

4.6 Digital-twin presenter	27

4.7 Rendering and quality	28

4.8 Scenery and Bangladesh look	30

4.9 Audio	30

4.10 Formats and export	31

4.11 Editing	32

4.12 Series and promo videos	32

4.13 Islamic content workflow	33

4.14 Kids-safe mode	34

5. Feature Catalogue — Business, Collaboration, Accessibility and International	35

5.1 Ordering and channels	35

5.2 Business tools	36

5.3 Planning and growth	38

5.4 Publishing	39

5.5 Collaboration	40

5.6 Integrations	41

5.7 Accessibility	41

5.8 Interactive video and SCORM export	42

5.9 Marketplace	42

5.10 International standard summary	43

6. Packages and Feature Access	44

6.1 Package principles	44

6.2 Package line-up	44

6.3 Lifetime and one-time entitlements	45

6.4 Feature-access matrix	46

6.5 Admin "Packages & features" page	50

6.6 Customer package comparison page	50

7. Pricing, Billing and Payments	51

7.1 Pricing principle	51

7.2 Per-minute rates — 3D Animation Video (Quick and Enhanced)	51

7.3 Per-minute rates — Cinematic Video	51

7.4 Islamic Content rates	52

7.5 International prices	53

7.6 Delivery-speed tiers	53

7.7 Pre-production fee	54

7.8 Payment at storyboard approval	55

7.9 Remakes and changes after delivery	55

7.10 Storage and storage add-ons	56

7.11 Other charges and buying options	56

7.12 Reseller discount and NexaLogicDev credits	57

7.13 Wallet	57

7.14 Spending cap, renewals and price changes	57

7.15 Payment providers	58

7.16 VAT and invoices	58

7.17 Refunds	58

8. Free Trial, Closed Pilot and Free Beta	60

8.1 Launch sequence	60

8.2 Free Trial Package	60

8.3 Closed pilot	61

8.4 Free Beta	61

8.5 Pass conditions for the paid launch	62

8.6 Controls against misuse of free use	63

8.7 Benchmarks to run during the beta	63

9. Client Experience, Onboarding and Support	64

9.1 First visit and sign-up	64

9.2 Guided first video	64

9.3 Sample gallery, tutorials and tooltips	65

9.4 Voice picker and emotion — user flow	65

9.5 Package comparison page and helper	65

9.6 Help centre	66

9.7 Support model	66

9.8 Weekly webinar and satisfaction loop	67

9.9 Interface languages	67

9.10 Weak networks and low-end devices	68

10. Technology Architecture, AI Models and GPU Capacity	69

10.1 Architecture principles	69

10.2 Service architecture	69

10.3 Video pipeline	70

10.4 Browser-first execution and device tiers	72

10.5 Model registry for Motion Studio	73

10.6 Shared GPU pool, priority and isolation	75

10.7 Job queue, checkpoints and failure handling	76

10.8 Capacity, degradation ladder and festival guard	76

10.9 Cloud GPU emergency burst	77

10.10 GPU plan, test and benchmark	78

10.11 Model versions, quarterly benchmark and quality panel	78

10.12 Software supply chain and licence control	79

11. Data, Storage and Media Lifecycle	80

11.1 Data authority	80

11.2 Storage map	80

11.3 Uploads	81

11.4 Storage allowance behaviour	81

11.5 Delivery and the 72-hour link	81

11.6 Voice, face and consent data	82

11.7 Image library and licence log	82

11.8 Account deletion and full export	83

11.9 Backups and recovery	83

11.10 Retention schedule	83

12. Safety, Rights, Legal and Compliance	85

12.1 Principles	85

12.2 Content safety system	85

12.3 Content policy	86

12.4 Reporting, enforcement and appeals	87

12.5 Voice-cloning consent policy	87

12.6 Child safety and kids-safe mode	88

12.7 Child-character voices	88

12.8 Faces, digital twins and real people	88

12.9 Islamic content verification	88

12.10 Copyright for uploads and takedown	89

12.11 Images, music and other assets	89

12.12 Model and software licences	90

12.13 Provenance, watermarks and AI labels	90

12.14 Privacy and data protection	91

12.15 Terms of service and client rights	91

12.16 Brands, defamation and platform rules	91

12.17 Payments, wallet and tax	92

12.18 Lawyer review checklist	92

13. Admin Panel	93

13.1 Common rules for every admin page	93

13.2 Area map	93

13.3 Dashboard	94

13.4 Packages & features matrix	94

13.5 Prices and rates	95

13.6 Wallet, receipts and refunds	95

13.7 Orders and render queue	96

13.8 Moderation, Islamic review and takedowns	96

13.9 Consent registry	97

13.10 Image, music and template licence library	97

13.11 Model versions and benchmark switch	97

13.12 Support inbox	97

13.13 Roles, access and the audit log	98

13.14 Nexa Co-Admin	98

13.15 Notifications and staff chat	99

14. Accounting, Cost Allocation and Unit Economics	100

14.1 Books and ledger structure	100

14.2 Customer money and revenue recognition	100

14.3 Payment reconciliation	101

14.4 VAT and invoices	101

14.5 Shared cost allocation	102

14.6 Budgets, alerts and controls	103

14.7 Reports	103

14.8 Unit economics per video minute	103

15. Operations, Quality Assurance and KPIs	106

15.1 KPIs	106

15.2 Quality gates	107

15.3 Viewer panel and model benchmark	107

15.4 Testing before release	108

15.5 Festival and peak handling	108

15.6 Incident handling	108

15.7 Support operations	109

15.8 Review and takedown service levels	109

16. Risk Register	110

16.1 Product and quality risks	110

16.2 Safety, rights and legal risks	111

16.3 Commercial and financial risks	112

16.4 Operations and infrastructure risks	113

17. Roadmap and Release Gates	114

17.1 Phases	114

17.2 Launch actions before the Free Beta	115

17.3 Paid launch conditions	115

17.4 Release gates	116

18. Open Items and Confirmations	117

18.1 Prices and commercial terms	117

18.2 Legal, entity and payments	117

18.3 Technology, licences and approvals	118

18.4 People and operations	119

18.5 Points found while writing this edition	119

Appendix A. Decision Log	121

Appendix B. Glossary	125

# 1. Executive Summary and Product Mandate

## 1.1 What Remon Motion Studio is

Remon Motion Studio is an AI video production service from RemonLogic Private Limited, Dhaka. A creator or business describes an idea, uploads a script or sends a voice note, and the studio turns it into a finished video: script, storyboard, voices, music, scenes, captions, checks, delivery and direct publishing. It runs at remonlogicstudio.com as a separate product with its own customers, prices, admin panel and accounting books, on infrastructure shared with the other RemonLogic products.

The studio makes three kinds of video under one subscription: 3D animation and motion graphics, cinematic AI video, and Islamic content with source verification. One monthly package fee gives access to the tools; every finished minute is billed at a per-minute rate that depends on render mode, output tier and package. There is no included minute quota.

RemonLogic Private Limited is the owning company. Its registration with RJSC is being applied for (application planned for 1 November 2026). International sales are planned through a USA LLC that licenses the product from RemonLogic. See chapter 7 for payment and entity details.

## 1.2 Who it serves

Motion Studio is built for Bangladesh first and to an international standard. The first customers are Bangladeshi small businesses, freelancers, content creators, agencies, Islamic content makers and educators. The same product serves international customers in USD, EUR and GBP, with English support around the clock and more dubbing languages after each passes its quality gate.

| Customer group | Main need | Typical use |
| --- | --- | --- |
| Small businesses and F-commerce sellers | Cheap, fast ads in Bangla | Product ads, menus, offers, festival posts |
| Freelancers | Client videos at a margin | Reels, promos, explainers for clients |
| Content creators | Faster production | YouTube series, Shorts, cartoons, drama |
| Agencies | Volume, review and branding | Multi-client work, white-label portal |
| Islamic content makers | Correct sources, respectful visuals | Reminders, stories, lectures with checked quotes |
| Educators and institutions | Lessons and courses as video | Explainers, interactive video, SCORM |
| Enterprise | Contract terms, API, SLA | Custom scope through the sales team |

See chapter 2 for segments, personas and competitive position.

## 1.3 Why it wins

Motion Studio does not try to be the most realistic AI video tool in the world. It competes on fit for its market, honest pricing and safety.

- Bangla first. Bangla script, voices, captions with correct conjuncts, a Bangla pronunciation dictionary, and regional-dialect voices (Chittagonian, Sylheti, Noakhali, Barishal, Rangpur). Interface in Bangla and English at launch.

- Islamic verification. Quran and hadith quotations are checked against verified text, uncertain cases go to named human reviewers, and verified Islamic content gets 25% off every rate.

- Price. Package fees from ৳499 a month and per-minute billing, with bKash and Nagad payment, pay-per-video and minute packs for occasional users.

- Business tools. Order by WhatsApp or Messenger voice note, product-catalogue import, end-screen order QR, per-video sales tracking, business packs for real estate, restaurants, tours, coaching centres and clinics, and one-click boost from the client's own ad account.

- Safety and consent. Voice cloning and digital twins only with live consent and OTP, no real children's voices, Content Credentials (C2PA) and AI labels on every output, and content rules written for Bangladesh.

## 1.4 Key numbers at a glance

| Item | Value |
| --- | --- |
| Packages (monthly) | Freelancer Mini ৳499 ($6); Freelancer Starter ৳999 ($11); Premium Starter ৳1,999 ($22); Premium Professional ৳3,999 ($44); Premium Agency ৳7,999 ($89); Enterprise by contract |
| Maximum video length | Mini 45 s; Starter 2 min; Premium Starter 5 min; Professional 10 min; Agency 20 min |
| Per-minute rates | From ৳25 to ৳162 for 480p–1080p Native; 4K Escalating ৳142 (3D) / ৳192 (Cinematic), Starter and above |
| Islamic content | 25% off each rate after verification |
| International prices | BDT price + 35%, converted at ৳122 = $1; EUR and GBP also offered |
| Delivery tiers | Express +20%; Normal within 12 hours; Slow within 24 hours at 10% off |
| Storage | 1 GB (free) to 80 GB (Agency); add-ons from ৳80 a month |
| Free Trial | 7 days; 1 minute a day; up to 15 seconds per video; watermarked |
| Closed pilot | 2 weeks with 10–15 businesses, before the public Free Beta |
| Free Beta | 30 days from 20 December 2026 |
| Paid start | Date to be set; depends on the Free Beta pass conditions |

All prices, limits and dates are admin-editable settings; every change needs two-person approval and is logged. Full rate tables are in chapter 7; package contents in chapter 6; trial, pilot and Free Beta rules in chapter 8.

## 1.5 Launch path

The launch follows three steps, and each step must pass before the next starts.

- Closed pilot (2 weeks). 10–15 known businesses use the studio on real work. The aim is to find quality and workflow problems before the public sees them.

- Public Free Beta (30 days from 20 December 2026). Free use within daily limits, an admission cap and a queue. The live website shows the approved paid prices, marked "free during the Free Beta".

- Paid launch (date to be set). Paid packages, delivery tiers and payments start only when the Free Beta pass conditions are met: at least 99% crash-free sessions, AI response speed within target, satisfaction at least 4 out of 5, all test payments successful and no open high-severity security issue (defaults, editable). If the conditions are not met, the date moves.

GPU capacity starts with a one-week test on one rented server with 8× RTX A6000 GPUs. The master blueprint's server list is the baseline architecture; the final server choice follows the benchmark. See chapter 10.

## 1.6 Place in the RemonLogic Ecosystem

Motion Studio is the "Create" part of the RemonLogic Ecosystem (Learn → Create → Build → Earn). It shares servers, sign-in, payments platform and security controls with the other products, but keeps its own data, queues, permissions and books.

| Connected product | How it connects to Motion Studio |
| --- | --- |
| NexaTute (AI learning) | Shares the character and voice engine; NexaTute topic Shorts are made in Motion Studio; a NexaTute "making videos with AI" course leads to a Motion Studio trial or discount; interactive video and SCORM export link to NexaTute; PlayBoom content can be made in kids-safe mode |
| NexaLogicDev (AI cloud IDE, from September 2027) | One-click promo videos for sites and apps built there; client-handover voice-over videos; NexaLogicDev credits are deducted at the Motion Studio price (৳5 = 1 credit) |
| Reseller Program | Resellers sell Motion Studio from the same reseller wallet; the reseller discount applies to package fees, per-minute rates and the Express surcharge (see chapter 7) |
| Security & Control Centre | Company-wide controls and go-live gates apply to Motion Studio (see chapter 12) |

Shared server costs are split by each product's measured use, and Motion Studio pays only for what it uses. See chapter 14.

## 1.7 Guiding principles

These principles decide trade-offs throughout this blueprint.

- Customer satisfaction first. Every video ends with a one-tap rating and a "what went wrong" option. The top five complaints are fixed each week and reported in "What's new" as "you said, we fixed". Our own defects are fixed free.

- Quality before dates. Launch dates move if quality is not ready. Features that have not passed their tests are shown as "coming soon" and switched on from the admin panel later.

- Browser first. Work that a normal device can do runs in the creator's browser, which keeps prices low and servers free for heavy work. Weak devices fall back to the server at the same price. See chapter 3.

- Free and open-source software. Self-hosted software and model weights must be free and allowed for commercial use. Paid services are listed as deliberate exceptions. See chapter 10.

- Safety and consent. No cloning, likeness or child voice without the rules in chapter 12. Every output carries Content Credentials and an AI label where platforms ask for one.

- Honesty. No fake reviews, testimonials, partners, view counts or earnings promises. Samples are labelled. No scarcity wording.

- Admin control. Every user-visible value is an admin setting marked "(default)", changed with two-person approval and logged. See chapter 13.

Motion Studio's position is Bangla, Islamic verification, price, business tools and safety. It does not claim to make the most realistic video on the market.

# 2. Market, Customers and Competitive Position

## 2.1 Market view

Video is now the main way Bangladeshi businesses and creators reach customers on Facebook, Instagram, YouTube, TikTok and WhatsApp. Most small sellers cannot afford a video editor for every post, and most international AI video tools are priced in dollars, work best in English, and do not understand Bangla, local dialects or Islamic content rules. Motion Studio is designed for that gap.

This blueprint does not state a market size. No measured figure exists yet for the number of paying video customers in Bangladesh, and the blueprint does not invent one. The closed pilot and the Free Beta (chapter 8) are the first sources of real demand data: sign-ups by segment, first-video completion, trial-to-paid conversion and willingness to pay.

Demand is seasonal. Peaks are expected around Ramadan and Eid, Pohela Boishakh, 21 February, 16 December, the wedding season, Black Friday and the year-end recap. Festival rush is handled with an early-order discount and a capacity limit (see chapter 7 and chapter 15).

## 2.2 Customer segments

| Segment | What they make | What matters most | Likely entry point |
| --- | --- | --- | --- |
| Small businesses and F-commerce | Product ads, offers, menus, shop announcements | Low price, Bangla, speed, order buttons | Freelancer Mini, pay-per-video, business packs |
| Freelancers | Client Reels, promos, explainers | Margin, speed, commercial rights | Freelancer Starter |
| Content creators | YouTube episodes, Shorts, cartoons, drama series | Consistent characters, voices, volume | Premium Starter or Professional |
| Agencies | Work for many clients | Client review, branding, white-label, reporting | Premium Agency |
| Islamic content makers | Reminders, stories, lectures, Ramadan series | Correct sources, respectful visuals, price | Any package with the Islamic discount |
| Educators and institutions | Lessons, courses, training | Clear narration, captions, LMS export | Premium Professional; NexaTute link |
| Enterprise | Brand campaigns, training libraries | Contracts, API, SLA, security | Enterprise (contact sales) |
| International creators | Multi-language content | Price in USD, EUR or GBP, dubbing | Any package through international checkout |

Licensed businesses such as recruiting agencies and clinics must show their licence number in their videos. Business packs cover real estate (photos to a 2.5D walkthrough), restaurant menus, tour packages, coaching centres and clinics. See chapter 5.

## 2.3 Personas

The personas below are planning archetypes, not real customers. Only the content-creator willingness to pay (৳3,000–8,000 a month) is an approved planning figure; the other willingness-to-pay values are to be measured in the closed pilot and Free Beta (to confirm). The cost examples use the approved 29 October 2026 rates and are illustrations only.

### 2.3.1 Content creator

| Attribute | Value |
| --- | --- |
| Profile | YouTuber in Dhaka, about 28, works on a desktop |
| Goal | Faster production of a regular series |
| Pain points | Expensive editing tools and time |
| Willingness to pay | ৳3,000–8,000 a month |
| Example month | Premium Professional ৳3,999 + 40 minutes of 3D 720p Native at ৳66 (৳2,640) + pre-production fee for eight 5-minute videos (8 × ৳60 = ৳480) = ৳7,119 |
| Fit | Within willingness to pay; Premium Starter (৳1,999, videos up to 5 minutes) is the lower-cost option |

### 2.3.2 Small business owner

| Attribute | Value |
| --- | --- |
| Profile | Runs a clothing or food shop on a Facebook Page; uses a smartphone |
| Goal | Regular product ads with an order button, without hiring an editor |
| Pain points | Cost, no editing skills, orders lost in Messenger |
| Willingness to pay | To confirm in the pilot |
| Example month | Freelancer Mini ৳499 + ten 30-second ads at 3D 720p Native (5 minutes × ৳72 = ৳360) + pre-production fee (10 × ৳20 = ৳200) = ৳1,059 |
| Fit | Occasional sellers are better served by pay-per-video with bKash |

### 2.3.3 Freelancer

| Attribute | Value |
| --- | --- |
| Profile | Works for local and overseas clients on marketplaces; laptop |
| Goal | Deliver client videos fast at a good margin |
| Pain points | Foreign AI tools priced in dollars; slow PC |
| Willingness to pay | To confirm in the pilot |
| What they use | Freelancer Starter; Quick mode in the browser; server fallback on a weak PC; full commercial rights on paid packages |

### 2.3.4 Agency

| Attribute | Value |
| --- | --- |
| Profile | Marketing agency serving several brands |
| Goal | Produce and approve client videos under its own brand |
| Pain points | Editor cost, delivery delays, client approval rounds |
| Willingness to pay | To confirm in the pilot |
| What they use | Premium Agency; client review link with time-coded comments; white-label portal (separate licence fee); reseller pack if they resell |

### 2.3.5 Islamic content maker

| Attribute | Value |
| --- | --- |
| Profile | Runs an Islamic YouTube or Facebook channel |
| Goal | Regular reminders and stories with correct references |
| Pain points | Fear of wrong quotations; inappropriate AI visuals |
| Willingness to pay | To confirm in the pilot |
| What they use | Islamic plan with source verification and 25% off; Arabic text always as an overlay; prayer scenes always human-reviewed |

### 2.3.6 Educator

| Attribute | Value |
| --- | --- |
| Profile | Teacher, coaching centre or training team |
| Goal | Turn lessons and documents into short videos |
| Pain points | No time to record and edit |
| Willingness to pay | To confirm in the pilot |
| What they use | Document-to-Video and interactive video with SCORM export (Professional and above); link with NexaTute's teacher tools |

In the ecosystem planning model, content creators are about 8% of users but about 25% of combined revenue (planning estimate, master blueprint 21.2). Retention of creators and agencies therefore matters as much as sign-up volume.

## 2.4 Pricing position

### 2.4.1 International

International prices are the Bangladesh price plus 35%, converted at ৳122 = $1; EUR and GBP prices are also offered through the international checkout. Examples from the approved tables:

| Item | BDT | USD |
| --- | --- | --- |
| Freelancer Mini (monthly) | ৳499 | $6 |
| Premium Agency (monthly) | ৳7,999 | $89 |
| 3D 480p Native, per minute (Mini–Premium Starter) | ৳30 | $0.33 |
| 3D 1080p Native, per minute | ৳120 | $1.33 |
| Cinematic 1080p Native, per minute | ৳162 | $1.79 |
| 4K Escalating, per minute (3D / Cinematic) | ৳142 / ৳192 | $1.57 / $2.12 |

Our position is that these USD prices are low compared with leading international AI video tools such as Runway, Google Veo and HeyGen, which are sold in USD through subscriptions and credit systems. This is a positioning statement, not a published claim: competitor prices, plans and features change often and must be checked from dated sources before any external comparison (master blueprint 16.3). No competitor figure is quoted in this blueprint for that reason.

### 2.4.2 Bangladesh

For Bangladeshi businesses the price is reasonable: a 30-second product ad at 720p Native on Freelancer Starter costs ৳36 for the video plus the ৳20 pre-production fee, on top of the ৳999 monthly fee shared across all of the month's videos. A business that posts several ads a week spreads the fee thinly. For casual users the picture is different. A monthly fee of ৳499 or more before any minute is billed can feel high to someone who makes one or two videos a month.

The response is not to cut package prices but to offer other ways in:

- Pay-per-video without a subscription, paid by bKash, priced a little above package rates.

- Minute packs of 30 and 100 minutes at 10–15% off.

- Free Trial (7 days) and the 30-day Free Beta.

- Voice-over-only audio (radio ads, shop announcements, IVR) priced well below video.

See chapter 7 for the full price rules.

## 2.5 Competitive position

| Dimension | International AI video tools | Local editors and free phone apps | Motion Studio |
| --- | --- | --- | --- |
| Language | English-first; Bangla weak or missing | Bangla depends on the editor | Bangla first, five regional dialects, six core languages |
| Religious content | No source checks | Depends on the person | Quran and hadith checks, human reviewers, 25% off |
| Price and payment | USD, card only | Per job; free apps need skill and time | BDT with bKash and Nagad; USD, EUR, GBP abroad |
| Business tools | General | Manual | Voice-note ordering, catalogue import, order QR, sales tracking |
| Realism | Often higher for cinematic shots | Real footage | Good, not the market's most realistic; cheapest suitable path per scene |
| Safety and labels | Varies | None | Consent with OTP, C2PA, AI labels, Bangladesh content rules |

Motion Studio wins where language, local business needs, religious accuracy and price matter more than maximum realism. It is weaker where a customer needs the most realistic cinematic footage available; there the gap is managed through hero-shot-only cinematic generation, quality checks and a quarterly benchmark of new open models (chapter 10). The positioning is Bangla, Islamic verification, price, templates and product ads, not "most realistic video".

Two risks affect the position: platform rules on AI-generated and "inauthentic" content, which clients are warned about before publishing; and platform API approvals for direct publishing (chapter 12 and chapter 16).

## 2.6 What Motion Studio deliberately does not offer

Some features are popular elsewhere but are left out on purpose, because they mislead viewers, break other people's rights or create safety risks.

| Not offered | Reason | What we offer instead |
| --- | --- | --- |
| AI "customer testimonial" videos | They are fake reviews and mislead buyers | The business's own recorded customer clips, uploaded with the customer's permission |
| Lyric videos of other people's songs | Copyright in the song and lyrics | Own AI music and licensed, Content-ID-free music |
| Talking photo from a single picture | Easy to abuse for impersonation; no reliable consent route | Own digital-twin presenter from a short video of the creator, with live consent, OTP and 18+ check |
| Real children's voices, even with guardian consent | Child safety | Child-character voices from consenting paid adult voice artists or fully synthetic voices |
| Cloning a voice or face without the owner's live consent | Impersonation and fraud | Voice Clone Studio with live consent sentence and OTP |
| "Copyright-safe" or "most realistic" claims | Cannot be guaranteed | Copyright checks and warnings; honest samples |

The full content and rights rules are in chapter 12.

# 3. Product Overview, Creation Workflow and Render Modes

## 3.1 Product overview

Motion Studio takes a creator from an idea to a published video in one place. The creator can start from any of these inputs:

- a typed idea, topic or brief;

- their own script, pasted or uploaded (txt, docx, pdf, srt, fountain), used as-is or improved by the AI;

- a document or a link (product page, blog, Daraz or Shopify listing), from which the script, images and price are pulled;

- a WhatsApp or Messenger voice note with photos, with the preview and payment link returned in the chat;

- a template (product ad, Islamic reminder, greeting, news, education) or a business pack;

- a product catalogue (Shopify, WooCommerce or CSV), giving one ad per product;

- their own phone video, cleaned up by auto-edit, or a long video cut into Shorts.

Whatever the input, every project follows the same workflow, the same checks and the same billing rules. The features behind each input are described in chapters 4 and 5.

## 3.2 End-to-end creation workflow

| Step | What happens | Who acts | Charge |
| --- | --- | --- | --- |
| 1. Idea and plan | Creator gives the input, chooses General or Islamic plan, format and language | Creator | None |
| 2. Script | AI writes or structures the script; per-line voice and emotion suggested; fact check; creator approves | AI, creator | None yet (see note below) |
| 3. Storyboard | Scene list, key images and a fast 480p preview; estimated length and full price shown | AI, creator | None |
| 4. Approve and pay | Creator approves the storyboard; the amount is taken from the wallet (bKash top-up if short) | Creator | Video price taken here |
| 5. Render | Scenes made in the browser or on the server by render mode | System | — |
| 6. Checks | Safety, quality, sync and (Islamic plan) source checks; failed scenes re-made | System, reviewers | Free |
| 7. Review | Watermarked preview for review; client review link with time-coded comments where the package allows | Creator, client | Free |
| 8. Delivery | Final file to storage or a 72-hour download link; small 360p WhatsApp copy | System | — |
| 9. Publish | Direct publishing or download; analytics in the dashboard | Creator | — |

Nothing is charged before the creator approves the storyboard. Rendering starts only after the money is taken from the wallet.

### 3.2.1 Script and storyboard

The AI Director plans the video scene by scene and chooses the cheapest suitable path for each scene, so only hero shots use full video generation. Script and storyboard are versioned; every change is kept, and the creator approves each before the next step. The storyboard shows the estimated length and the full price for the chosen package, resolution and delivery tier. The storyboard stage includes a fixed number of free revisions (default, editable), and edited scenes' key images and previews can be re-made free up to 3 times per scene per day (default, editable).

The pre-production fee (৳20 per started 2 minutes of planned length; ৳15 for Islamic content) is unchanged in amount. Because the 29 October 2026 rule says nothing is charged before storyboard approval, the fee is expected to be taken together with the video price at "approve and pay" (to confirm). See chapter 7.

### 3.2.2 After the render

The final charge follows the real length of the finished video:

- shorter than estimated: the difference goes back to the wallet automatically;

- up to 10% longer: no extra charge (10% is a default, editable);

- failed render or missed delivery: automatic refund to the wallet (the Express late rule in 3.7 still applies).

After delivery, defects caused by Motion Studio are fixed free. Changes the client asks for are charged only for the minutes of the changed scenes. Packages from Freelancer Mini upward include one free repair of a marked region of a scene per video. Every charge and refund has a receipt in the wallet history.

## 3.3 Render modes

Motion Studio has three render modes. They differ in visual style and in where the work runs, not in delivery quality. One subscription covers all three. Quick and Enhanced use the 3D Animation rates; Cinematic uses the Cinematic rates (+35%); Islamic content gets 25% off in every mode.

| Mode | How scenes are made | Look | Highest tier | Where it runs | GPU cost |
| --- | --- | --- | --- | --- | --- |
| Quick | 2D and 3D characters and motion graphics drawn with Revideo and Three.js; 3D avatars with lip-sync; scene library | Animation, cartoon, explainer, Reels graphics; optional cinematic-look 3D style | 1080p Native (frames are drawn, not generated) | Creator's browser | None |
| Enhanced (2.5D) | An AI key image plus a depth map, animated with camera moves and parallax | Cinematic-looking still or slow scenes | 1080p Native | Key images on the server; motion and render in the browser | Low |
| Cinematic | Full AI video generation (Wan 2.2) for hero shots; other scenes by the cheaper paths | Most realistic AI video | 720p Native and 1080p Escalating; 1080p Native after its benchmark | Server | High, for hero shots only |

4K Escalating (upscaled from 1080p Native) is offered from Freelancer Starter upward at the 3D and Cinematic 4K rates; because it is made from 1080p Native, Cinematic 4K follows the Cinematic 1080p Native gate. The output ladder is 480p Native, 720p Escalating, 720p Native, 1080p Escalating, 1080p Native and 4K Escalating; base frame rate is 25 fps. Tiers, frame rates and formats are described in chapter 4; rates in chapter 7.

Two gates protect Cinematic quality before paid launch:

- If the video speed-ups (Lightning LoRA, LightX2V, FastWan) have not passed their tests before paid packages start, Cinematic 720p Native and higher stay "coming soon"; Cinematic 480p Native and 720p Escalating stay on.

- Until the Cinematic lip-sync model (Wan2.2-S2V-14B) passes its licence check and quality gate, dialogue scenes use Quick or Enhanced mode, and Cinematic uses narration and back or long shots.

## 3.4 What runs in the browser and what runs on the server

Work that a normal device can do runs in the creator's browser. This keeps prices low and leaves the GPU servers for work only they can do. The server keeps five kinds of work: large AI models, anything needing secret keys, results that must be trusted (money, safety, signatures), work that must continue after the tab closes, and the fallback for weak devices.

| Runs in the creator's browser | Runs on RemonLogic servers |
| --- | --- |
| Quick-mode render (Revideo, Three.js with WebGPU or WebGL2) | Script and storyboard LLM |
| 3D avatars and their lip-sync (Rhubarb Lip Sync, audio-based, works for Bangla and Urdu) | AI images (FLUX) including Enhanced key images |
| Enhanced 2.5D motion and render from server-made key images | Cinematic video, Cinematic avatars and their lip-sync |
| Captions, logos, Brand Kit and thumbnail text | Final voice generation: library, dialect and child-character voices, emotions, cloned voices and dubbing |
| Audio mixing and loudness (Web Audio) | Escalating-tier upscaling and the quality gate |
| Auto-reframe and Shorts scene detection | Safety checks on text, frames, audio and uploads |
| Final MP4 assembly for Quick and Enhanced (WebCodecs, Mediabunny) | Checks on browser-made chunks; final encode and validation |
| Timeline editor, teleprompter, uploads straight to storage | Content Credentials (C2PA) signing, storage, delivery, payments |
| Preview upscaling and product background removal (strong devices only) | Fallback render for weak or disconnected devices |

Final voice generation runs on the server, because emotional library voices, child-character and dialect voices, cloned voices and dubbing all need server models. The in-house VITS voices approved earlier for the browser stay available there for quick previews on capable devices (default, editable). The final voice track is made once at the preview stage and reused for the final render, so the voice and lip-sync stay the same wherever the video is drawn.

Anything that decides money, safety or the signed record is computed or verified on the server; the browser result is shown first, and the server result is the record.

### 3.4.1 Device tiers

At first sign-in, and after a browser update, a Device Check measures memory, WebGPU and WebAssembly support, free storage and connection speed, and sets the tier. The creator can see and change it in settings.

| Tier | Devices | What runs where |
| --- | --- | --- |
| Full | Android 10 or later with at least 4 GB RAM, recent Chrome or Edge, laptops and desktops | All browser features |
| Light | Android with 3 GB RAM; Safari and iPhone | Browser features without heavy models; upscaling and Enhanced render may use the server |
| Server fallback | Below 3 GB RAM | Mainly on the server |

When an order starts, the studio also runs a 3-second test render. Phones, tablets and devices whose estimated render time is above the admin limit (default 6 times the video length) render on the server from the start. Server rendering costs the creator the same price; the ETA may be longer at busy times. Data Saver is on by default on mobile data, so large browser models download only on Wi-Fi or with consent.

## 3.5 Resume and fallback rules

Long renders must survive sleep, closed tabs, lost connections and server faults without losing work or charging twice.

- Chunked rendering. Each scene, or each 10-second segment, is rendered and uploaded to storage as a separate resumable chunk. All files the job needs (characters, textures, voice track, music, fonts) are downloaded before the first frame, so rendering continues offline. Frames are drawn in a background worker, so rendering continues when the tab is in the background.

- Offline and restart. Finished chunks wait in the browser's private storage while offline and upload when the connection returns. If the computer is switched off, reopening the studio resumes from the next unfinished chunk, because the project is stored on the server.

- Keep-awake warnings. Before the render the studio says how long the computer will be busy and asks the creator to keep it on and plugged in. A banner in Bangla or English shows progress and "Please do not shut down the computer or close this tab". The screen is kept awake while the tab is visible. A website cannot stop a shutdown or power cut, so saved chunks and server takeover are the real protection.

- Server takeover. If the studio's connection signal stops for 30 minutes (default, editable), or the browser render fails repeatedly, the server renders the remaining chunks from the last one backwards while a returning browser continues forwards. The first finished copy of each chunk is kept. The server uses the same renderer (Revideo in headless Chromium), so the result looks the same. Takeover chunks run in the low-priority lane and cost the creator the same price.

- Checks on browser-made chunks. They are treated like uploads: safety frame checks, the audio transcribed and compared with the approved script, and one small frame per chunk rendered on the server to confirm it matches the storyboard. A chunk that fails is rendered again on the server.

- Server-side failures. A failed server render resumes from where it stopped, and only failed scenes are re-made. The creator is never charged for a failure; a render that cannot be completed is refunded to the wallet automatically.

- Model version. Each project stays on the model version it started with, so a model update never changes the look of a series half-way.

- Settings at confirmation. Jobs already confirmed finish under the price and settings shown at confirmation; the usage ledger records the settings version.

- Capacity protection. When GPU load passes the admin threshold (default 80%), 1080p Native is paused for new orders and 1080p Escalating is offered until load falls.

- GPU site outage. Paid work moves to rented cloud GPUs in an emergency, and clients see a new ETA. Free Trial and Free Beta work never uses paid cloud capacity; it waits in the queue.

See chapter 10 for the scheduling and GPU pool behind these rules.

## 3.6 Islamic plan and checks in the workflow

The creator chooses General or Islamic content at the start. If a General project is clearly Islamic, the studio explains the difference and offers a switch; it never switches silently. On the Islamic plan the AI checks quotations against a verified text and gives a confidence score. When it is confident, the 25% discount applies automatically; when it is unsure, the project goes to a human reviewer and shows a separate "in review, up to 7 days" ETA (reviews complete within 3–7 days). No GPU is reserved and no charge is taken before approval. Prayer scenes are always human-reviewed, and Arabic text is always an overlay. See chapter 4 for the verification features and chapter 12 for the safety rules.

## 3.7 Delivery tiers and expected times

Paid server renders use three delivery tiers, chosen at order. Quick mode renders in the browser and has no delivery tier. Free Trial and Free Beta renders are free, run in the low-priority lane and have no delivery tier.

| Tier | Price | Promise | If late |
| --- | --- | --- | --- |
| Express | Rate + 20% | High priority on any free GPU in the shared cluster; ETA calculated and shown at order | Surcharge refunded automatically if more than 20% later than the ETA shown (ETA 40 minutes: refund after 48 minutes) |
| Normal | Rate | Within 12 hours, shown as "usually much sooner" | Automatic refund to the wallet |
| Slow | Rate − 10% | Within 24 hours, scheduled into quiet hours and the 1–7 am window | Automatic refund to the wallet |

Every order shows an expected completion time from the live queue, by length and mode, and the creator is notified by email or push when the video is ready. Planning estimates for a 1-minute video without a queue:

| Mode | Typical time (estimate) | Main time cost |
| --- | --- | --- |
| Quick | About 3–6 minutes (longer on a weak PC) | Drawing frames in the browser and uploading chunks |
| Enhanced | About 4–8 minutes | Key images on the server, motion in the browser |
| Cinematic | About 12–15 minutes | AI video generation for hero shots |

With a normal queue the ETA for a 1-minute video is typically 15–30 minutes. Longer videos and Islamic reviews show their own ETA. These times are design targets until measured in the closed pilot and Free Beta; delivery-time KPIs are in chapter 15.

## 3.8 Delivery and publishing

When the final file passes validation it is signed with Content Credentials and stored. Creators with storage space keep it in their library; creators without space receive a 72-hour emailed download link, after which the file is deleted (chapter 11). A small 360p WhatsApp-friendly copy is made automatically.

Creators can publish or schedule directly to YouTube, Facebook, Instagram Reels and TikTok, with LinkedIn later, through each platform's official API. The AI-disclosure option is ticked automatically where the platform requires it. Until each platform approves the app, creators download and upload themselves. A pre-publish ad-policy check, analytics and one-click boost are described in chapter 5.

# 4. Feature Catalogue — Creation, Voice and Quality

This chapter lists every approved creation-side feature of Remon Motion Studio: how a video is planned, voiced, acted, rendered, finished and exported, and the quality and safety rules that apply while it is made. Business, collaboration, accessibility and international features are in chapter 5. Which package includes which feature is in chapter 6; prices and fees are in chapter 7; the render modes and the end-to-end workflow are in chapter 3; the software and GPU placement behind each feature is in chapter 10; the full safety, consent and rights policies are in chapter 12.

Three rules apply to every feature in this chapter:

- Included in the package fee. Creation features are not sold separately. The creator pays the package fee, the pre-production fee where it applies and the per-minute rate for the finished video (chapter 7).

- Admin-controlled. Every limit, threshold, length and on/off switch named here is a setting in the admin panel (chapter 13). User-visible values are marked "(default)", changes need two-person approval and every change is logged.

- Ready before shown. A feature that has not passed its tests is shown as "coming soon" and switched on from the admin panel when it passes. A listed feature does not mean it is production-ready.

## 4.1 Script and pre-production

Pre-production turns an idea, a brief, a document, a link or the creator's own script into an approved script and storyboard. Nothing expensive is rendered until the creator has approved what will be made.

### 4.1.1 Inputs

| Input | What the creator gives | What Motion Studio does |
| --- | --- | --- |
| AI script | Topic, marketing objective or creative brief | Writes a structured script with scenes, narration and dialogue |
| Script Upload | Pasted text or .txt, .docx, .pdf, .srt, .fountain files, with images | Splits scenes and speakers and builds the storyboard |
| Document-to-Video | PDF, DOCX, PowerPoint or URL | Writes a new script from the document |
| Video from a link | Product page, blog, Daraz or Shopify link | Pulls script points, images and price automatically |

- Project brief. Every project records audience, purpose, tone, target format and constraints, linked to the approved script and storyboard.

- Script Upload, two modes. "Use as-is": the AI does not change a single word; it only splits scenes, identifies speakers and builds the storyboard. "AI improve": grammar, timing and scene descriptions are improved; every change is shown and applied only after the creator approves it.

- Automatic structure. Narration and dialogue are separated; every speaker is mapped to a Character Bible character and a voice; images in the script become reference or key images for their scenes.

- Bangla files. Bijoy-encoded Bangla is converted to Unicode automatically; a sample script format can be downloaded in Bangla and English.

- Document-to-Video stays separate from Script Upload: it writes a new script, while Script Upload uses the creator's own words (package access: see chapter 6).

### 4.1.2 Storyboard and approval

- Scene-by-scene storyboard with visual staging, camera and lighting direction and scene metadata that guide generation and assembly.

- Character Bible and World Bible. Characters, costumes, locations, props and world notes are stored as project metadata and reused across scenes and episodes. They are references, not separate generators.

- AI Director. Coordinates the planning steps and chooses the cheapest suitable render path for each scene (chapter 3). It is an orchestrator, not a second script or render engine.

- Script fact check and client approval. Factual claims, names and meanings are checked by the AI and approved by the creator before the storyboard is final.

- Preview first. Every order first produces a fast 480p, few-step preview; the full render starts only after approval.

- Fixed free revisions. The storyboard can be revised a fixed number of times free before the final render (number: default, editable).

- Version history. Script and storyboard versions are kept with approval checkpoints; interrupted jobs resume without losing work because script, storyboard and job state are stored durably on the server.

- Payment point. The storyboard shows the estimated length and the full price; "approve & pay" takes the amount from the wallet and only then does rendering start. Nothing is charged before storyboard approval (rules in chapter 7).

- Safety and rights. Uploaded scripts and images pass the content-safety checks; the creator confirms the script is their own or used with permission; on the Islamic plan, quotations are verified (4.13).

### 4.1.3 Pre-production fee (rule summary)

Every project that uses AI pre-production carries a small pre-production fee, charged per started 2 minutes of planned video length. The amounts are in chapter 7.

| Point | Rule |
| --- | --- |
| Covers | Script, storyboard, scene list, key images and the 480p preview |
| Charged for | AI-written scripts, uploaded scripts, Document-to-Video, the product ad maker, templates where the AI writes new text |
| Not charged for | Shorts from the creator's own video, promo cuts from own episodes, video translate or dubbing, podcast-to-video, remakes of finished videos, templates filled only with the creator's own text |
| When | After the price is shown and confirmed, before generation starts |
| Not charged / refunded | Not charged if the safety check blocks the request at the start; refunded automatically on a technical failure |
| Edits | The creator's own edits are free and unlimited; edited scenes' key images and previews regenerate free up to 3 times per scene per day (default, editable); a completely new AI script needs a new fee |
| Free Trial / Free Beta | Free within the daily limit of 3 scripts a day; script and storyboard download off |
| Download | Paid creators can download the script and storyboard as PDF |

## 4.2 Voice, speech and localisation

### 4.2.1 Text-to-speech and voices

- Standard voices in the browser. Narration and character voices use RemonLogic's in-house VITS voices (the same voices NexaTute uses), run in the creator's browser. The voice track is made at the preview stage, uploaded at once and reused for the final render, so a server takeover keeps the same voice and lip-sync.

- Server voices. Cloned voices, Chatterbox Multilingual voices, Indic Parler-TTS voices and auto-dubbing run on the server GPU. A cloned voice model never leaves the server.

- Bangla and Urdu. The Chatterbox vendor language list does not include Bengali or Urdu, so these use Indic Parler-TTS. Bangla voices pass a native-speaker listening test before launch; if Indic Parler-TTS fails, the in-house VITS Bangla voices are used.

- Audio-first timing. The voice-over is generated and locked first; each scene's length is then set from the audio timing, which avoids re-renders for picture–voice mismatch.

- Clear voice choice. The creator must have a clear, easy way to choose and use voices and emotions: a voice picker together with the emotion controls in 4.3.

### 4.2.2 Languages

| Group | Languages | Rule |
| --- | --- | --- |
| Launch languages | Bangla, English, Hindi, Urdu, Arabic, French | Scripts, voices and subtitles work in all six from launch, each after its quality check |
| Added dubbing and voice languages | Spanish, Portuguese, Indonesian, German, Turkish and others | Each added only after its own quality gate |
| Regional Bangla dialects | Chittagonian, Sylheti, Noakhali, Barishal, Rangpur | Library voices for character and local-market videos |

The studio interface language plan is separate from content languages: Bangla and English at launch, Hindi and Urdu in Year 2, Arabic and French in Year 3 (chapter 5).

### 4.2.3 Bangla pronunciation dictionary and text normalisation

Before any Bangla text is voiced it is normalised: numbers, dates, taka amounts and abbreviations are written out the way a speaker would say them. Each creator can save pronunciations for brand names, product names and personal names in a pronunciation dictionary; saved entries are applied in every later project of that account. This is an automatic quality fix available in every package.

### 4.2.4 Speech-to-text and subtitles

- Voice-over files and uploaded audio are transcribed on the server with Whisper large-v3-turbo; word timestamps drive captions and promo cutting.

- Subtitle timing is kept in sync with narration, scene timing and the visual sequence, with review before the final render.

### 4.2.5 Auto-dubbing and multi-language pack

- Auto-dubbing. A finished video is dubbed into another language in one step: the voice-over is transcribed, translated, voiced in the target language (library voice, or the creator's own cloned voice with consent), fitted to scene timing, Quick-mode lip-sync is redone and translated subtitles are added.

- Creator review per language. Each language is reviewed by the creator before export; meaning, names and factual claims stay under the creator's approval.

- Multi-language pack. One order dubs, lip-syncs and translates on-screen text into several languages at once (for example 10 languages).

- Video translate. The same pipeline dubs the creator's own uploaded video (planned for Q2 2027).

Dubbing pricing is in chapter 7.

## 4.3 Emotion and performance

Emotion controls make voices sound like actors rather than readers. All emotion controls are free: they are included in the package and the creator pays only for final video minutes.

### 4.3.1 Eight emotions

Every library voice is recorded in eight emotions: neutral, happy, sad, tearful, angry, afraid, whisper and excited. The same eight emotions are used on the Voice Clone Studio emotion cards (4.5).

### 4.3.2 Controls

- Per-line emotion and intensity. Each line of the script carries an emotion and an intensity level.

- AI suggestion. The AI suggests an emotion and intensity for every line from the script; the creator can change any line.

- "Act it yourself" performance transfer. The creator speaks the line with feeling into the microphone; the timing, stress and feeling are transferred to the chosen character voice. This is not voice cloning: the creator's own voice is not reproduced.

- Facial expression matching. Character faces are matched to each line's emotion, with a check before delivery that face and voice agree.

- Simple and advanced modes. A simple mode for quick use and an advanced mode for fine control (the exact split of controls between the two modes is set in the prototype, to confirm). Package access: see chapter 6.

- Quality check. The blind viewer rating panel (4.7.6) also rates emotion quality before big updates.

## 4.4 Child-character voices

Children's stories, rhymes and educational cartoons need child voices. These rules protect real children.

- Sources allowed. Child-character voices in the voice library are made only by consenting, paid adult voice artists or are fully synthetic designed voices.

- Range. Boy and girl voices, ages 5–8 and 9–12, in the six launch languages; dialects later.

- Adult's own clone. An adult creator's own cloned voice may be made child-like.

- Never a real child. A real child's voice is never cloned or used, even with guardian consent.

- Kids-safe by default. Any project with a child character automatically gets the kids-safe strict filters (4.14).

A real child's voice is never cloned, recorded for a voice model or imitated, whatever consent is offered. Child voices come only from paid, consenting adult artists or synthetic design.

## 4.5 Voice Clone Studio

Voice Clone Studio is the guided setup in which a creator clones their own voice with emotions. It takes about 10–12 minutes, works on mobile and computer, and runs only inside the Motion Studio app.

### 4.5.1 Guided steps

| Step | What happens |
| --- | --- |
| 1. Preparation | A 30-second guide video (made with Motion Studio), a quiet-room checklist and a 5-second mic test with a green / yellow / red noise meter |
| 2. Consent | Live reading of a freshly generated consent sentence (date, account name, "I consent") plus OTP; no pre-recorded audio; no cloning from WhatsApp voice notes |
| 3. Base reading | About 3 minutes of natural reading as the base voice |
| 4. Emotion cards | One card per emotion: 2–3 short lines, a professional example, acting tips and a record button; instant check after each take: "good" or "try again" with the reason (noise, too quiet, clipping, emotion unclear) |
| 5. Minimum set | Neutral, happy and sad are required to create the clone; the other five emotions can be added later from the profile, with a progress bar |
| 6. Preview | The same line is played in every recorded emotion; only a weak emotion is re-recorded |
| 7. Use | "Use this voice" adds the clone to the creator's voice picker |

- Clean audio first. Noise and echo are cleaned with DeepFilterNet before cloning.

- Speaker match. Speaker verification matches the consent voice to the cloning sample.

- Guidance. Bangla text and voice guidance in every step, a "5 tips for a good clone" help page, support chat, and a weekly live webinar during the Free Beta.

### 4.5.2 Safety rules (summary)

- Only the creator's own voice, or another adult's voice with that person's direct live consent and OTP on their own phone; 18+ only.

- The clone works only in that account; it cannot be transferred or sold, and is never used for political speech, money requests, fraud or obscene content.

- Every output with a cloned voice carries Content Credentials, an inaudible audio watermark and an "AI voice" label when published directly.

- Voice samples are kept in separate encrypted storage; staff cannot listen to them.

- Consent can be withdrawn at any time; the voice model is deleted within 72 hours and no new renders are made.

The full consent and rights policy, record keeping and complaint handling are in chapter 12. Package access: see chapter 6.

## 4.6 Digital-twin presenter

A digital twin is a realistic presenter made from the creator's own face, so the creator can "present" videos without filming each one.

- Source. About a 2-minute video of the creator.

- Own face only. A twin can be made only of the creator's own face.

- Consent. Live consent with OTP, 18+, the same rules as voice cloning (4.5.2); a real person's face always needs consent and OTP.

- Labels. Every twin video carries a watermark and Content Credentials.

- Public figures. Photo-real likeness of real public figures is blocked without proof of permission.

- Number of twins. Set per package (chapter 6); an extra twin is a one-time fee (chapter 7).

- Related but different. The AI presenter (Q2 2027) uses the creator's own 3D avatar, not a photo-real twin. A "talking photo from one picture" feature is deliberately not offered.

## 4.7 Rendering and quality

The three render modes (Quick, Enhanced, Cinematic), browser rendering and the server fallback are described in chapter 3. This section covers the quality system that applies to every render.

### 4.7.1 Cinematic generation with Wan 2.2

- Hero shots only. The full Wan 2.2 A14B model is used only for Cinematic hero shots; other scenes use the faster Wan 2.2 TI2V-5B model or the cheaper Quick and Enhanced paths. The AI Director decides per scene.

- Image-to-video. For hero shots a key image is made first, the creator approves it, and Wan 2.2 animates that image, so characters look the same in every scene.

- Short shots. Every generated shot is 5 seconds or shorter; shots are stitched, with overlap blending to smooth the seams, which keeps long videos consistent.

- Two hero candidates. Two candidates are generated for each hero shot and the better one is picked automatically (default on in Premium Starter and above, optional below; see chapter 6).

- Speed optimisations. The approved video optimisations (distilled sampling, faster inference engines, frame interpolation) must be live before paid packages start; they are described in chapter 10.

### 4.7.2 Automatic quality fixes

These run on every video in every package:

| Check or fix | What it does |
| --- | --- |
| Per-scene quality check | Blur and flicker checks, prompt match and character consistency; only a failed scene is rendered again |
| Physics and motion check | Detects extra legs, sliding feet and merging objects; the shot is regenerated |
| Face and hand repair | Detects face and hand defects; the shot is regenerated or faces are repaired with GFPGAN at low strength (CodeFormer excluded: non-commercial licence) |
| Colour, deflicker, stabilise | Colour is matched across scenes; flicker removed; shaky motion stabilised |
| Text always as overlay | Titles, captions, logos, prices and any on-screen text are added as a separate layer, never drawn by the video model |

On-screen text is never drawn by an AI image or video model. It is always an overlay layer, so Bangla, Arabic and other scripts are spelt and shaped correctly.

### 4.7.3 Lip-sync

- Quick mode. 3D characters use the browser viseme engine driven by Rhubarb Lip Sync mouth-shape timing; because it works from audio, it works for Bangla and Urdu.

- Enhanced mode mostly uses narration and needs no lip-sync.

- Cinematic close-ups. Realistic faces are lip-synced on the server with Wan2.2-S2V-14B for close-up dialogue shots only, after its licence check and quality gate. Until it passes, dialogue scenes use Quick or Enhanced mode and Cinematic uses narration and back or long shots.

- Automatic sync check. Lip and voice timing are checked automatically before delivery; a failed shot is redone.

### 4.7.4 Per-character LoRA

For series creators who use the same characters in every episode, a small character LoRA is trained once from approved images (about 15–30 GPU-minutes, in the night batch window) and reused in every episode. Thumbnails use the same LoRA. Package access: see chapter 6.

### 4.7.5 Region repair and scene regeneration

- Region repair. The creator marks one area of a scene (for example a wrong hand or a stray object) and only that area is fixed, instead of regenerating the whole scene. One region repair per video is free.

- Scene regeneration. Only the scenes the creator changes are regenerated, reusing approved scripts, scenes and assets.

- Our defects, client changes. After delivery, defects caused by Motion Studio are fixed free; changes the client requests are charged only for the changed scenes' minutes (chapter 7).

- Failure. A failed render resumes from where it stopped and is not charged.

### 4.7.6 Model control

- Model version pinning. Each project stays on the model version it started with, so a series or a revision does not change look halfway through.

- Quarterly model benchmark. New open video models are benchmarked every quarter; a model that wins can be switched on from the admin panel for new projects.

- Blind viewer rating panel. A panel of Bangladeshi viewers rates video, voice and emotion quality, without knowing which version is which, before every big update.

### 4.7.7 Escalating-tier quality assurance

Escalated tiers are upscaled from a lower native tier. They must not lose sharpness, flicker, or look blurred or waxy. Every escalated video goes through these steps:

| Step | What happens |
| --- | --- |
| 1. Video upscaling | A video super-resolution model that uses neighbouring frames (RealBasicVSR / BasicVSR++), so textures do not shimmer; a lighter model for 720p Escalating; Real-ESRGAN only for previews and as backup |
| 2. Exact sizing | A 2× model, then Lanczos scaling down to the exact size (1.5× steps), avoiding invented detail |
| 3. Text after upscaling | Captions, titles, logos and Brand Kit items added at the final resolution |
| 4. Face restoration | Light GFPGAN on close-up faces only, at low strength |
| 5. Finishing | Light sharpening, debanding and fine grain so images do not look plastic |
| 6. Measured quality gate | Per scene: round-trip VMAF/SSIM fidelity, sharpness and flicker; thresholds from the launch benchmark, editable in admin |
| 7. Failure handling | Re-upscaled free with the alternative model; if it still fails, made at the next native tier and still charged at the escalating rate |
| 8. Encoding floor | Minimum bitrates: 720p 5–8 Mbps, 1080p 8–12 Mbps H.264 (final values from the benchmark) |
| 9. Side-by-side preview | Before ordering, the creator can compare native and escalated output |

The same steps apply to 4K Escalating (4.10), with its thresholds and bitrate floor set from the benchmark (to confirm).

## 4.8 Scenery and Bangladesh look

Open video models are trained mostly on foreign scenes. These features make Bangladeshi places, people and food look right.

- "Bangladesh scenes" LoRA. Trained only on RemonLogic's own photos: villages, rivers, boats, rickshaws, haat markets, paddy fields, city streets and food.

- Dress and skin tone. Bangladeshi dress and people are included in the LoRA; a character's skin tone is kept from the reference image.

- Reference image per scene. "Add a reference image" on any scene steers the look of that scene.

- Famous-places library. Shaheed Minar, Sundarbans, Cox's Bazar, Sajek and other well-known places are animated from real licensed photos instead of being guessed by the model.

- Crowd shots limited. Large crowds are kept small or in a soft background, because models often fail on many faces.

- Pre-delivery scene check. Bent buildings, odd food and floating objects are detected and the scene is regenerated automatically.

### 4.8.1 Image sourcing rules

| Source | Use allowed |
| --- | --- |
| Wikimedia Commons (CC0 / CC BY) | Library and famous-places photos; attribution kept automatically |
| Pexels | Reference only; never resold as-is |
| Own photographer shoots (2–3 days) | Owned by RemonLogic; library and LoRA training |
| Creators' own uploads | Used only in that creator's own videos |

- Every image is logged with source, licence, photographer and date, and can be removed from the admin panel.

- Web images are used as references only. LoRA training uses only RemonLogic's own photos until a lawyer confirms the rules (to confirm).

- The FLUX licence is checked before launch: FLUX.1-schnell is Apache-2.0; FLUX.1-dev would need a paid commercial licence (to confirm).

## 4.9 Audio

| Feature | Rule |
| --- | --- |
| AI background music | Made for each video by mood, length and tempo (ACE-Step; licence to verify) |
| Sound effects | RemonLogic CC0 sound-effect library |
| Auto-ducking | Music lowers automatically under voice-over |
| Music rights | Only Content-ID-free licensed music or RemonLogic's own AI music; MusicGen and Stable Audio excluded (licence limits) |
| Mastering presets | EQ, compression and de-esser presets per platform |
| Loudness | YouTube and social: −14 LUFS; broadcast: EBU R128 −23 LUFS; every export normalised |
| Beat-synced cuts | Scene cuts placed on the music's beats |
| Noise cleanup | DeepFilterNet removes noise and echo before voice cloning and in phone-video auto-edit |

- Voice and music are kept as one separate audio track and mixed once at the end, so there are no clicks at chunk boundaries.

- For uploaded videos, background music can be separated from the voice and replaced with library or AI music (copyright controls: chapter 12).

## 4.10 Formats and export

### 4.10.1 Aspect ratios

16:9 (YouTube), 9:16 (Reels, Shorts, TikTok), 1:1 and 4:5 (Facebook and Instagram feed). The creator picks a primary format, which is rendered natively; other formats are made in one click by auto-reframe cropping with light upscaling, keeping faces and the main subject in frame. Each extra format is billed at the normal per-minute rate.

### 4.10.2 Resolution ladder

| Tier | How it is made |
| --- | --- |
| 480p Native | Generated at 480p |
| 720p Escalating | 480p upscaled with the 4.7.7 pipeline |
| 720p Native | Generated at 720p |
| 1080p Escalating | 720p upscaled with the 4.7.7 pipeline |
| 1080p Native | Generated or drawn at 1080p |
| 4K Escalating | Upscaled from 1080p Native |

- Quick mode delivers true 1080p Native because frames are drawn, not generated.

- Cinematic 1080p Native stays off until its GPU benchmark and quality gate pass; 1080p Escalating is offered meanwhile. Because 4K Escalating is made from 1080p Native, Cinematic 4K follows the same switch (to confirm).

- Load protection: when GPU cluster load passes an admin threshold (default 80%), 1080p Native is paused for new orders and 1080p Escalating is offered; it returns automatically.

- Tier availability by package: chapter 6. Rates: chapter 7.

### 4.10.3 Frame rates

- Base frame rate 25 fps; 24, 30 and 60 fps are selectable. Available frame rates are controlled from the admin panel.

- Wan 2.2 A14B generates at 16 fps and frame interpolation adds the in-between frames; TI2V-5B renders at 24 fps.

### 4.10.4 Delivery copies and professional export

| Output | Rule |
| --- | --- |
| Final MP4 | H.264, validated (size, checksum, resolution, bitrate) before the job is marked complete |
| 360p WhatsApp copy | A small WhatsApp-friendly copy made automatically for every video |
| SRT / VTT | Caption files exported alongside the video |
| ProRes master | High-quality master for editors and broadcasters; counts toward storage |
| FCPXML / EDL | Timeline export for professional editing software |

Professional export (ProRes, SRT/VTT, FCPXML/EDL) runs on CPU with FFmpeg only. It uses no GPU time.

## 4.11 Editing

- Timeline editor. Drag-and-drop timeline in the browser to trim and split clips, move scenes, and add text, stickers, music and transitions. A basic editor at launch; advanced tools later. Project state is saved on the server.

- Natural-language editing. The creator types a change ("make scene 3 shorter", "change the voice to happy", "move the offer to the start") and the AI applies it to script, dialogue, scene order, clips, voice or language, with a preview before it is kept. Package access: chapter 6.

- Phone-video auto-edit. A video recorded on a phone is cleaned automatically: silences and filler words cut, noise cleaned, captions added, colour and light corrected.

- In-browser teleprompter. The script scrolls on screen while the creator records on the phone or computer.

- Automatic B-roll. Matching cutaway (B-roll) shots are inserted into talking-head videos automatically and appear on the timeline like any other clip.

- Captions. Burned-in styled captions with word-by-word highlight and several caption styles; word timing from Whisper; rendered with libass and Noto fonts.

- Bangla shaping. Bangla captions are shaped with HarfBuzz so conjuncts are correct, tested per font; Urdu and Arabic captions are right-to-left.

- Remakes. Free remakes cover text, script and scene-order changes that need no heavy GPU work; GPU-heavy changes are paid (chapter 7).

## 4.12 Series and promo videos

Intro, outro, recap, next-episode preview, thumbnails, teaser, trailer and highlights are made by one system. Most of them are cut from episodes the creator has already rendered, so no new AI video is generated and they are cheap and fast. New AI shots are added only when the creator asks.

| Item | How it is made | Length (admin-editable) |
| --- | --- | --- |
| Intro | Brand Kit template: animated logo and title, optional AI hero shot; made once and attached to every episode (can be switched off) | 3–15 s |
| Outro / end screen | Subscribe or follow call to action, "next episode" card, each platform's safe area | 5–20 s |
| Recap ("Previously on…") | The AI picks 3–6 key moments of earlier episodes from transcript, storyboard and series bible; cut and joined with a short voice-over | 20–60 s |
| Next-episode preview | Cut from the next episode once rendered, otherwise built from its approved key images with 2.5D camera moves; scenes marked as spoilers never used | 10–20 s |
| Thumbnails | Best frames (sharp, faces visible) plus AI concept images with the character LoRA; title overlaid in Brand Kit fonts; exported per platform size | — |
| Teaser | Hook, 3–5 fast shots, title and release date; 9:16 first, other formats by auto-reframe | 15–30 s |
| Trailer | Hook, story, a hint of the climax, title, release date and call to action, with trailer music and voice-over | 60–120 s |
| Highlights | Strongest moments of an episode or season | 15–60 s |

- Series autopilot. When an episode finishes rendering, drafts are made automatically: next episode's recap, a teaser and three thumbnail options; the next-episode preview is drafted once the next episode is ready. Drafts are low-resolution previews; nothing is charged until one is exported.

- Thumbnail text. Titles are always overlaid separately, because AI images cannot write Bangla text reliably.

- Charging principle. Promos cut from the creator's own rendered episodes carry no pre-production fee and are billed at the Quick-mode rate of the chosen tier; an intro or outro is billed once and is free when reused; a new AI shot is billed at its own mode's rate (amounts in chapter 7).

- Safety. Cuts from approved episodes reuse footage that already passed the safety checks; new text, voice, music and thumbnails are checked again; promos from uploaded or imported videos follow the copyright controls (chapter 12).

Package access: chapter 6.

## 4.13 Islamic content workflow

The creator chooses the Islamic Content plan or the General Content plan at the start of each project, because verification differs. Islamic content is not a separate package: it is made within the same subscription, at a discounted per-minute rate (chapter 7).

### 4.13.1 Verification flow

- Common safety check on the prompt, as for every project.

- AI religious check. The AI checks whether the content is Islamic, whether Quran ayah and translation, and Hadith collection, reference and authenticity, are correct, and whether it meets policy. It records a confidence score.

- Confident: the Islamic discount applies automatically and the project continues.

- Unsure: the project goes to the human review queue. A reviewer assigned in the admin panel decides.

- Script-level check after the script is written and before storyboard or video generation; quotations are checked against a verified text and mismatches go to human review.

- Audit trail: AI score, reviewer, time, decision and reason are recorded; the creator can appeal.

### 4.13.2 Review rules

- Review time. Human review completes within 3–7 days; the creator sees a separate "in review, up to 7 days" ETA.

- No GPU, no charge before approval. No GPU is reserved and no charge is taken while review is pending; uncertain cases are never auto-approved on timeout.

- Reviewers. Named reviewers set up before the Free Beta: Qari Md Shahadat Hossain and Md Serajul Islam. More reviewers can be added from the admin panel; an alert fires when the queue grows too long.

- Unverified quotations are never labelled as verified; misleading religious clickbait and fabricated quotations are blocked.

### 4.13.3 Production rules

- Arabic text as overlay. Quranic and other Arabic text is always an overlay layer with correct shaping, never drawn by the video model.

- Prayer scenes. Any scene showing prayer is always human-reviewed before delivery.

- Plan mismatch guard. If a General-plan prompt is clearly Islamic, the creator is told that Islamic verification will not apply and is offered a plan switch or to proceed; the plan is never switched silently.

- Uploaded scripts on the Islamic plan have their quotations verified the same way.

## 4.14 Kids-safe mode

Kids-safe mode is a project setting for rhymes, moral stories and educational cartoons.

- Stricter filters. The text, image, video and audio safety checks run with stricter thresholds and categories (set in the admin panel).

- Automatic switch-on. Any project with a child character (4.4) gets kids-safe mode automatically.

- Made for kids. When published directly to YouTube, the video is marked "Made for kids" automatically.

- PlayBoom content. Content for NexaTute's PlayBoom (Play class to Class III) can be made in kids-safe mode.

- Child voices follow the rules in 4.4; real children's voices and faces are never used to build voice or face models.

The general content-safety system, child-safety zero tolerance and enforcement are in chapter 12. Package access: chapter 6.

# 5. Feature Catalogue — Business, Collaboration, Accessibility and International

This chapter describes the features that help businesses, agencies and creators sell, grow, work together and reach every audience. Chapter 4 covers creation, voice and quality. Which package includes each feature is set in chapter 6; prices for pay-per-video, minute packs, audio products and add-ons are in chapter 7.

Four rules apply to every feature in this chapter:

- Features are included in the package fee; generated video is billed per final minute at the package's rate (chapter 7). Where the AI writes new text, the pre-production fee applies (chapter 7).

- Nothing is charged before the creator approves the storyboard and its price; the money is then taken from the wallet (chapter 7).

- Every feature has an on/off switch and limits in the admin "Packages & features" matrix, with a global "coming soon" switch, two-person approval and a log (chapter 13).

- A listed feature is not live until it passes its acceptance test; features not ready at a release show "coming soon" (chapter 17).

## 5.1 Ordering and channels

### 5.1.1 Order by WhatsApp or Messenger voice note

Many small business owners in Bangladesh prefer to speak rather than type. They can order a video by sending a voice note, with photos if they wish, to Motion Studio's official WhatsApp or Messenger account.

- The AI transcribes the voice note, writes a brief and script, and builds a storyboard.

- A preview and a payment link are sent back in the same chat. Rendering starts only after the customer approves and pays.

- Photos sent with the order become reference or key images for their scenes and pass the content-safety checks (chapter 12).

- Voice notes are used only to understand the order. A voice is never cloned from a WhatsApp voice note; cloning happens only in the app (chapter 4).

- WhatsApp uses the WhatsApp Business Platform, which needs Meta Business Verification, a dedicated number and approved message templates; Messenger uses the Motion Studio Meta app. Both follow the approvals in chapter 12.

- An order is linked to the sender's Nexa ID account; a first-time sender is asked to sign up and verify the phone number (default, editable).

### 5.1.2 Pay-per-video and minute packs

Not every customer wants a subscription. Two options sit outside the packages:

- Pay-per-video: one video, paid by bKash, with no subscription. It is priced a little above package rates.

- Minute packs: 30-minute and 100-minute packs at 10–15% off.

Prices, validity and refund rules are in chapter 7.

### 5.1.3 WhatsApp-friendly copy

Every finished video automatically gets a small 360p copy that is quick to send on WhatsApp and to watch on slow mobile data. It counts toward storage like any other file (chapter 11).

### 5.1.4 Mobile app

An installable web app, later wrapped with Capacitor and shared with NexaTute, lets a customer order, preview, approve and publish from a phone. Rendering stays on the server or in a capable browser. The v32.10 plan dates it Q2 2027 (chapter 17).

### 5.1.5 Resellers

Motion Studio is sold through the RemonLogic Ecosystem Reseller Program as well as directly. The reseller discount applies to everything: package fees, per-minute rates and the Express surcharge. Pack sizes, discounts, KYC and wallet rules are in chapter 7.

## 5.2 Business tools

These tools turn Motion Studio from a video maker into a sales tool for small businesses, F-commerce sellers and agencies.

### 5.2.1 Video from a link

The creator pastes a link to a product page, blog post, Daraz listing or Shopify product. Motion Studio pulls the text, images and price automatically and writes a script and storyboard for approval.

- The creator confirms the page is their own or that they have permission to use it; the declaration is stored with the project (default, editable).

- Pages are read through the shared Document Intake Service and pass the same safety checks as uploads.

- Because the AI writes new text, the pre-production fee applies.

### 5.2.2 Product ad maker

A seller uploads product photos. The background is removed (rembg with BiRefNet, both MIT) and an ad video is made with the price, offer and an order button, ready for F-commerce. Templates help the seller start quickly.

### 5.2.3 Template library

Ready templates — product ads, Islamic reminders, news, education, birthday and Eid greetings — let a creator change the text and media and render. Templates are stored as Revideo scene files; no new software is needed. A template filled only with the creator's own text carries no pre-production fee.

### 5.2.4 Product-catalogue import

A shop imports its catalogue from Shopify, WooCommerce or a CSV file, and Motion Studio makes one ad video per product.

- Catalogue jobs render at night on the Slow tier, which keeps the price down and uses spare capacity.

- The creator approves the storyboards (singly or as a batch) before anything is charged.

- Prices and product names come from the imported data; the creator checks them in the storyboard.

### 5.2.5 Bulk personalised videos

One template plus a CSV file of customer names produces a separate video for each customer, with their name both written on screen and spoken.

- Made in Quick mode in the browser, so GPU cost stays low.

- Each video is sent by a WhatsApp or SMS link.

- The business confirms that it has its customers' consent to receive messages; WhatsApp opt-in rules and the Growth Platform's message rules apply (default, editable).

- Each video's minutes are billed at the package rate.

### 5.2.6 Business packs

Ready packs for common local businesses:

| Pack | What it makes |
| --- | --- |
| Real estate | Property photos turned into a 2.5D walkthrough |
| Restaurant | Menu videos with dishes and prices |
| Tours | Tour-package videos |
| Coaching centres | Course and admission videos |
| Clinics | Service and appointment videos |

Licensed businesses (for example recruiting agencies and clinics) must show their licence number in the video. The pack asks for the number and places it on screen; a video from these packs is not exported without it (default, editable).

### 5.2.7 Voice-over-only audio product

Some customers need only audio: radio ads, shop announcements and IVR phone menus. They can order a voice-over without video, using the same voices, emotion controls and pronunciation dictionary as video (chapter 4). It is priced well below video (chapter 7).

### 5.2.8 End-screen order QR and "order now" button

The end screen can carry a QR code and an "order now" button that lead to the business's page, a WhatsApp order link or a bKash merchant QR. The business supplies the destination; Motion Studio does not take the customer's payment.

### 5.2.9 Per-video sales tracking

Each QR code and order link is unique to its video, so Motion Studio can show how many clicks and orders each video produced. Only counts are collected; no personal data of viewers is stored (default, editable).

### 5.2.10 Three hook variants and the winner

For an ad, Motion Studio can make three versions with different first-three-second hooks. Sales tracking shows which version brings the most clicks or orders, and the winner can then be boosted. Each variant's minutes are billed.

### 5.2.11 One-click Facebook and Instagram boost

The creator can boost a finished video on Facebook or Instagram from their own Meta ad account with one click.

- The creator pays Meta directly; RemonLogic never holds advertising money.

- It needs Meta's approval of the Motion Studio app for the advertising permission (chapter 12).

### 5.2.12 Pre-publish ad-policy check

Before an ad is published or boosted, the AI checks the script, captions and frames against Meta and Google advertising policies (for example banned claims, before-and-after images and restricted products) and explains any likely problem.

The check is advice only. It reduces rejections but cannot guarantee that Meta or Google will approve an ad, and Motion Studio never claims that it does (default, editable).

### 5.2.13 Not offered

Two products are refused on purpose:

- AI "customer testimonial" videos — they would be fake reviews.

- Lyric videos of other people's songs — they infringe copyright.

## 5.3 Planning and growth

### 5.3.1 Monthly content calendar

The AI plans a month of posts around Bangladesh's days and seasons: 21 February, Pohela Boishakh, Ramadan and Eid, 16 December (Victory Day), the wedding season, Black Friday and the year-end recap.

- The creator reviews and approves the plan and each storyboard; nothing is charged before approval.

- Approved videos render at night on the Slow tier and are published automatically on the day through direct publishing (5.4).

- Festival rush is handled with an early-order discount and a capacity limit (chapter 7).

### 5.3.2 Trend ideas

Motion Studio suggests video and hook ideas from what is popular in Bangladesh, using only the official YouTube Data API. Trend ideas never override the safety rules: deepfakes, fake news and impersonation stay blocked (chapter 12).

### 5.3.3 Hooks, titles, hashtags and thumbnails

The AI suggests first-three-second hooks, titles, hashtags and thumbnail options (Qwen3 and FLUX.1-schnell, both already in the stack). Their results are compared later in the analytics (5.3.5). Bangla titles are overlaid as text, never drawn by the image model (chapter 4).

### 5.3.4 Long video to Shorts

A creator's own long video, uploaded or imported from their connected channel, is cut into several Reels or Shorts with captions and reframing. Moment selection uses the transcript (faster-whisper) and Qwen3; scene cuts use PySceneDetect; reframing uses MediaPipe. It carries no pre-production fee and is billed at the Quick-mode rate. Copyright controls for uploaded video apply (chapter 12).

### 5.3.5 Platform analytics with AI insights

YouTube and Facebook statistics for each published video — views, watch time, retention and engagement where the platform provides them — are pulled back into the Motion Studio dashboard.

- A basic view shows the numbers.

- The AI-insight view explains what worked (for example which hook held viewers) and suggests the next video.

- Sales tracking (5.2.9) and hook variants (5.2.10) appear in the same dashboard.

### 5.3.6 Creator challenge

A monthly creator challenge on a theme. Prizes are Motion Studio credits and a showcase on the homepage. A winning video is shown only with the creator's consent, and entries follow the normal safety rules.

### 5.3.7 Referral programme

Creators invite other creators and earn account credit. It uses the referral system shared with NexaTute. The credit amount is set in chapter 7.

### 5.3.8 NexaTute course: making videos with AI

NexaTute offers a skill course, "Making videos with AI", with a certificate. Learners who finish it get a Motion Studio trial or discount (amount to confirm). The course teaches the craft and brings trained users to Motion Studio.

### 5.3.9 Motion Studio's own marketing engine

Motion Studio markets itself with the shared RemonLogic tools, using its own brand, accounts, mailboxes and data:

- Landing page and CMS on remonlogicstudio.com, with a showreel made in Motion Studio, a "write an idea" box that makes a storyboard in the visitor's browser, and live prices read from the admin settings. The site shows the approved paid prices with "free during the Free Beta".

- Drop-off funnel: visit → sign-up → first project → first preview → first full render → download or publish → trial end → package purchase → second-month renewal, analysed by creator type, device, country and traffic source; a weekly AI analyst turns the findings into change requests.

- AI Marketing Hub and CRM: articles, showreels, Reels and outreach to agencies, small businesses and education and Islamic content organisations at their public business addresses; journeys for demo → application, webinar follow-up and inactive re-engagement.

Honesty rules: no fake views, earnings promises or reviews; creator work is shown only with permission; marketplace income is shown only through real examples; our own websites never show advertising.

## 5.4 Publishing

### 5.4.1 Direct publishing

Creators connect their own accounts and publish or schedule finished videos straight from Motion Studio, with title, description, hashtags, thumbnail and captions.

| Platform | Account type | Status |
| --- | --- | --- |
| YouTube | Channel | At launch, after the API audit |
| Facebook | Page | At launch, after Meta App Review |
| Instagram Reels | Business or Creator account | At launch, same Meta app as Facebook |
| TikTok | Account | At launch, after the Content Posting API review |
| LinkedIn | Page or profile | After launch |

- Uploads use each platform's official API and follow its terms and reused-content rules.

- Connections use OAuth; Motion Studio never sees passwords. Tokens are encrypted and refreshed automatically.

- Failed uploads are retried where the API allows, and the creator is told the reason.

- Direct publishing is included in every paid package.

### 5.4.2 While approvals are pending

YouTube, TikTok and Meta approvals take time and need the live website first. Until each is approved, creators download the video and upload it themselves. TikTok posts made through an unaudited app stay private; if TikTok's branding rules exclude watermarked videos, direct posting to TikTok is for paid packages only. Approval steps are in chapter 12.

### 5.4.3 AI labels and Content Credentials

- Every export is signed with C2PA Content Credentials showing it was made with AI.

- Direct publishing ticks each platform's AI-disclosure option automatically for realistic AI content, cloned voices and digital twins.

- Cloned voices carry an inaudible watermark and an "AI voice" label.

- Kids-safe videos are marked "Made for kids" on YouTube automatically.

- Before publishing, creators are warned about platform "inauthentic content" and reused-content rules.

Legal positions on labelling are in chapter 12.

## 5.5 Collaboration

### 5.5.1 Team workspace

Small teams share projects, brand kits, characters and approved assets, with roles (for example owner, editor, reviewer) managed in Keycloak. The v32.10 plan sets 2–3 members and dates the workspace Q2 2027. Team size per package is in chapter 6. Collaboration and fine-grained roles are advertised only after their own acceptance tests pass.

### 5.5.2 Client review link

The creator sends a client a review link. The client needs no account.

- The client watches the watermarked preview and leaves comments pinned to exact moments in the video (time-coded).

- The client presses "approve" or "request changes"; the decision and its time are stored in the project history.

- Links are private, can be revoked and expire after a set period (default, editable).

- The preview is for review only; the final file is released through the normal payment and delivery rules.

### 5.5.3 Multi-client review for agencies

Agencies manage many clients from one account: separate client folders, each with its own projects, brand kit and review links, and an approval history per client. Reports can be produced per client.

### 5.5.4 White-label portal

Agencies can offer Motion Studio to their own clients under their own brand.

- The agency's own domain, logo and colours, with a small "powered by Remon Motion Studio" line, following the NexaTute white-label model (to confirm).

- A separate licence fee on top of the package (amount to confirm, chapter 7).

- RemonLogic's safety rules, terms, consent checks and Content Credentials stay in force and cannot be switched off by the agency.

## 5.6 Integrations

### 5.6.1 Motion Studio API and webhooks

The API lets businesses and agencies create projects, submit scripts, check status and download finished videos from their own systems.

- Access goes through the shared APISIX gateway with scoped keys (OAuth client credentials from Keycloak), rate limits, logging and key rotation (default, editable).

- Webhooks tell the customer's system when a storyboard is ready, a video is ready or a job has failed (events default, editable). Webhooks are signed.

- API orders follow the same rules as app orders: safety checks, storyboard price shown, wallet charge at approval, spending cap.

### 5.6.2 Zapier and Make

Ready connections for Zapier and Make let non-developers link Motion Studio to their shops, sheets and CRMs — for example "new product in the shop → make an ad". They use the same API and the same approval rules.

### 5.6.3 NexaLogicDev credits

NexaLogicDev customers can make promo and handover videos for the apps and sites they build. Credits are deducted at the Motion Studio price, at ৳5 = 1 NexaLogicDev credit (for example, a ৳100 video costs 20 credits). In the company accounts this is an internal transfer, removed in the consolidated report (chapter 14).

### 5.6.4 NexaTute links

| Link | What it does |
| --- | --- |
| One account | One Nexa ID and one shared wallet for both products |
| Course | "Making videos with AI" course leads to a Motion Studio trial or discount (5.3.8) |
| Teachers | A teacher's lesson script can be exported as a Motion Studio explainer video |
| PlayBoom | PlayBoom learning content can be made in Motion Studio in kids-safe mode |
| Interactive video | Interactive videos and SCORM packages work with NexaTute (5.8) |
| Referral | Shared referral system (5.3.7) |

## 5.7 Accessibility

### 5.7.1 Captions

- Styled captions burned into the video, with word-by-word highlight and correct Bangla conjuncts, shaped with HarfBuzz and tested per font; Urdu and Arabic are right-to-left.

- Separate SRT and VTT caption files for platforms and players.

- Captions are made from the approved script and word timestamps, so they match the voice.

### 5.7.2 BdSL sign-language avatar corner

A signing avatar in a corner of the video translates the narration into Bangla Sign Language (BdSL) for deaf and hard-of-hearing viewers. It uses the BdSL avatar built for NexaTute and is drawn in the browser, so it adds no GPU cost. Signs are checked by a BdSL expert and a Deaf reviewer, as in NexaTute, before a sign is used (to confirm for Motion Studio).

### 5.7.3 Audio-description track

For blind and low-vision viewers, Motion Studio can add an audio-description track that describes the important visual action in the pauses between dialogue, as WCAG asks for prerecorded video. The description is written from the storyboard, so it matches what is on screen, and the creator approves it. It is delivered as a separate audio track or a separate described version.

### 5.7.4 Accessible studio

The studio interface is built to WCAG 2.2 Level AA: screen-reader labels, full keyboard use, sufficient contrast, large-font and high-contrast options, and automated accessibility tests in CI. A third-party audit with an Accessibility Conformance Report follows before any accessibility claim is published.

## 5.8 Interactive video and SCORM export

Interactive video adds buttons, chapters and quizzes to a finished video. It is for training, onboarding and courses.

- Creators add chapter markers, clickable buttons (for example "watch the next step" or "order now") and quiz questions at chosen moments.

- Interactive videos play in Motion Studio's own player and can be embedded on a website.

- SCORM export packages the interactive video for a company's own learning management system (LMS), so completion and quiz scores are recorded there.

- The same packages work in NexaTute, which already supports SCORM import, so companies and institutions can use Motion Studio videos as NexaTute course material.

- Any new library needed for SCORM packaging is checked for its licence and added to the software register first (to confirm).

## 5.9 Marketplace

Two marketplaces are planned for Q4 2027 (chapter 17). Both take a 20% commission on each sale; the seller receives 80%. Tax withheld on payouts is confirmed with the chartered accountant.

| Marketplace | Sellers | What is sold |
| --- | --- | --- |
| Creator marketplace | Creators | Templates, characters and voices |
| Client service marketplace | Creators and agencies | Their service: businesses hire them to make videos |

- Every item carries its own licence terms, written into the terms of service.

- Voices are sold only with consent and licence records. A creator's cloned voice and digital twin stay in their own account and are never sold or transferred (voice-cloning policy, chapter 12); marketplace voices are therefore designed voices or voice-artist voices with a commercial release (to confirm).

- Listings pass the content-safety checks; marketplace income is shown only through real examples.

## 5.10 International standard summary

The owner decided on 30 October 2026 that Motion Studio must meet international standards. The table lists what makes it so and where each item is described.

| Area | What Motion Studio provides | Chapter |
| --- | --- | --- |
| Resolution | 4K Escalating (upscaled from 1080p Native), Starter and above | 4, 7 |
| Frame rate | Base 25 fps; 24, 25, 30 and 60 fps selectable from admin | 4, 6 |
| Pro export | ProRes master, SRT/VTT captions, FCPXML/EDL timeline (CPU only) | 4, 11 |
| Loudness | YouTube −14 LUFS; broadcast EBU R128 −23 LUFS | 4 |
| Languages | bn, en, hi, ur, ar, fr plus Spanish, Portuguese, Indonesian, German, Turkish and more, each after its quality gate; one-click multi-language pack | 4 |
| Prices | BDT, USD, EUR and GBP; Paddle for international payments when its API is approved, aamarPay until then | 7 |
| Provenance | C2PA Content Credentials and AI-disclosure labels on every export | 4, 12 |
| Accessibility | Captions, BdSL corner, audio description, WCAG 2.2 AA studio | 5.7 |
| Integration | API, webhooks, Zapier and Make, SCORM | 5.6, 5.8 |
| Law and rights | DMCA designated agent, CCPA, GDPR safeguards for EU users, AI-content labelling | 12 |
| Support | 24-hour English support, AI first then a human; SLA for Agency and Enterprise | 9 |
| Security | Security & Control Centre baseline; SOC 2 later | 12, 17 |

Compliance claims (GDPR, CCPA, EU AI Act, SOC 2, WCAG) are made publicly only after counsel or an auditor confirms them with evidence. The legal positions are for a Bangladeshi lawyer and, where needed, foreign counsel to check; they are not legal advice.

# 6. Packages and Feature Access

## 6.1 Package principles

Remon Motion Studio is sold as monthly packages. Each package is one subscription that covers all three kinds of video in any mix: 3D Animation Video (Quick and Enhanced render modes), Cinematic Video and Islamic Content. Only the per-minute rate changes with the render mode; the monthly fee does not.

Packages have no included minute quota. The monthly fee pays for access and features; every generated minute is billed at the package's per-minute rate for the chosen output tier, and each project that uses AI pre-production carries the pre-production fee. Pricing is therefore always: package fee + pre-production fee + per-minute video rate (chapter 7).

Packages differ in four ways: the output tiers they can use, the maximum length of one video, the included storage, and the features switched on. Features are included in the package fee; there is no extra charge for using a feature, only for the video minutes it produces.

Every package value in this chapter (fees, tiers, lengths, storage, feature cells and limits) is a launch default held in the admin panel. A change needs two-person approval, is logged and takes effect without a code change.

## 6.2 Package line-up

| Package | Monthly fee | USD | Output tiers | Max video length | Storage |
| --- | --- | --- | --- | --- | --- |
| Free Trial | ৳0 for 7 days | Free | 480p Native, 720p Escalating | 15 sec (1 min/day) | 1 GB |
| Free Beta | ৳0 for 30 days | Free | 480p Native, 720p Escalating | 15 sec (1 min/day per mode) | 1 GB |
| Freelancer Mini | ৳499 | $6 | 480p Native, 720p Escalating, 720p Native, 1080p Native | 5 sec–45 sec | 5 GB |
| Freelancer Starter | ৳999 | $11 | All five tiers + 4K Escalating | 5 sec–2 min | 10 GB |
| Premium Starter | ৳1,999 | $22 | All five tiers + 4K Escalating | 5 sec–5 min | 20 GB |
| Premium Professional | ৳3,999 | $44 | All five tiers + 4K Escalating | 5 sec–10 min | 40 GB |
| Premium Agency | ৳7,999 | $89 | 720p Native, 1080p Escalating, 1080p Native, 4K Escalating | 5 sec–20 min | 80 GB |
| Enterprise | Custom | Contact Sales Team | Custom | Custom | Custom by contract |

The five tiers are 480p Native, 720p Escalating, 720p Native, 1080p Escalating and 1080p Native (chapter 3 explains the tier ladder). After first use this blueprint uses the short names Mini, Starter, Premium Starter, Professional and Agency.

Notes to the table:

- USD fees follow the international rule (BDT + 35%, converted at ৳122 = $1, monthly fees to the nearest dollar). EUR and GBP prices are added through Paddle (chapter 7).

- 4K Escalating is upscaled from 1080p Native and is offered in Starter and above. It is not part of Mini, the Free Trial or the Free Beta.

- 1080p Native is in every paid package. Cinematic 1080p Native is switched on only after its GPU benchmark and quality gate pass; until then 1080p Escalating is offered for Cinematic.

- Islamic Content is not a separate package. It runs inside any package at the same monthly fee, with 25% off the per-minute rates, and needs Common Safety and Islamic religious verification.

- The Free Trial uses the Quick and Enhanced modes only. The Free Beta adds Cinematic within a daily pool (chapter 8).

- Upload limits are set per package (for example 2 GB / 60 minutes, admin-editable). Uploads and ProRes masters count toward storage.

- Storage add-ons (+20 GB, +50 GB, +100 GB a month) are priced in chapter 7.

Intended users by package (from the approved package table):

| Package | Typical use |
| --- | --- |
| Free Trial | New creators trying Quick and Enhanced modes |
| Freelancer Mini | Reels, Shorts, promo ads |
| Freelancer Starter | Reels, Shorts, promo, trailer, teaser, short story |
| Premium Starter | Cinematic/animation short stories and cartoons |
| Premium Professional | Cinematic/animation series, drama, cartoon |
| Premium Agency | Cinematic/animation short film, series, drama, cartoon; client work |
| Enterprise | Custom scope, integrations and rates by contract |

## 6.3 Lifetime and one-time entitlements

Some items are not monthly features but lifetime or one-time entitlements per account.

| Item | Rule |
| --- | --- |
| Character creation | First 2 per account free for lifetime use; each further character ৳150, one-time |
| Voice cloning | First 2 per account free for lifetime use; each further clone ৳150, one-time; consent rules in chapter 12 |
| Digital-twin presenter (own face only) | Included: Premium Starter 1, Professional 3, Agency 10; none below Premium Starter |
| Extra digital twin | ৳500 one-time (default, editable; rechecked after the benchmark) |
| White-label portal | Agency only; separate licence fee (amount to confirm) |
| Link to NexaTute | A character or voice made in Motion Studio can be linked to NexaTute on the same account without a new charge (proposed) |

The Free Trial and Free Beta can create characters and voice clones only within the lifetime free allowance. Before any paid creation the app shows the count used, the one-time charge and the lifetime terms, and asks for explicit confirmation; the entitlement is recorded once so that a retry never charges twice.

## 6.4 Feature-access matrix

The matrix below combines the approved feature-access table (Appendix F.2 of Master Blueprint v32.10) with the two package-placement decisions of 30 October 2026: the international-standard features and the features approved on 29 October 2026. Where a newer decision covers the same feature, the newer decision is used.

How to read the tables:

- "Yes" = included in the package fee. "—" = not available. Other words (Basic, Limited, Optional) are the approved level.

- "Trial/Beta" = the Free Trial and the Free Beta, within their daily limits. The Free Trial gets Freelancer Starter features in Quick and Enhanced modes (Appendix G.11); the same feature set is assumed for the Free Beta (to confirm).

- Each column includes everything marked for it; "Starter+" style placements are shown as "Yes" from that package upward.

- Enterprise is not shown: it gets custom features, integrations, API/webhooks and the approved Interactive Branching Drama scope by contract.

- Pay-per-video and minute packs sit outside the packages (chapter 7).

### 6.4.1 Creation and production

| Feature | Trial/Beta | Mini | Starter | Premium Starter | Professional | Agency |
| --- | --- | --- | --- | --- | --- | --- |
| Script, storyboard and video workflow (incl. Script Upload) | Yes | Yes | Yes | Yes | Yes | Yes |
| Islamic content workflow | Yes | Yes | Yes | Yes | Yes | Yes |
| Cinematic/animated drama | Beta only, daily pool | Included | Core workflow | Core workflow | Core workflow | Core workflow |
| Drama-series repurposing | Basic workflow | Basic | Basic workflow | Yes | Yes | Yes |
| Reels and Shorts Generator | Yes | Yes | Yes | Yes | Yes | Yes |
| Brand Kit, intro/outro and thumbnails | Templates only | Limited | Basic export only | Yes | Yes | Yes |
| Document-to-Video | — | — | — | — | Yes | Yes |
| Natural-Language Editing | Basic workflow | — | Basic workflow | Basic workflow | Yes | Yes |
| Advanced Audio Direction | — | — | — | — | Yes | Yes |
| Video from a link (product page, blog, Daraz/Shopify) | Yes | Yes | Yes | Yes | Yes | Yes |
| Automatic B-roll | — | — | Yes | Yes | Yes | Yes |
| Phone-video auto-edit + teleprompter | — | Yes | Yes | Yes | Yes | Yes |
| Optional recording (no extra charge) | — | Yes | Yes | Yes | Yes | Yes |

The series and promo tools (recap, next-episode preview, teaser, trailer, highlights) are a full set from Premium Starter; the Free Trial and Free Beta get template intro/outro and frame thumbnails only.

### 6.4.2 Output, formats and export

| Feature | Trial/Beta | Mini | Starter | Premium Starter | Professional | Agency |
| --- | --- | --- | --- | --- | --- | --- |
| 4K Escalating output | — | — | Yes | Yes | Yes | Yes |
| 24 / 25 / 30 fps (25 fps base) | Yes | Yes | Yes | Yes | Yes | Yes |
| 60 fps | — | — | — | Yes | Yes | Yes |
| SRT/VTT caption files | — | Yes | Yes | Yes | Yes | Yes |
| ProRes master + FCPXML/EDL timeline | — | — | — | — | Yes | Yes |
| Loudness standards (−14 LUFS / EBU R128 −23 LUFS) | Yes | Yes | Yes | Yes | Yes | Yes |
| Automatic 360p WhatsApp copy | Yes | Yes | Yes | Yes | Yes | Yes |
| Delivery-speed tiers (Express / Normal / Slow) | — | Yes | Yes | Yes | Yes | Yes |
| Commercial-use rights | Personal use, watermarked | Full | Full | Full | Full | Full |
| Direct publishing (YouTube, Facebook, Instagram, TikTok) | To confirm | Yes | Yes | Yes | Yes | Yes |

Direct TikTok posting from the Free Trial and Free Beta depends on whether TikTok accepts watermarked videos through its API; if not, it is offered on paid packages only.

### 6.4.3 Voice, language, emotion and characters

| Feature | Trial/Beta | Mini | Starter | Premium Starter | Professional | Agency |
| --- | --- | --- | --- | --- | --- | --- |
| Voices and subtitles in bn, en, hi, ur, ar, fr | Yes | Yes | Yes | Yes | Yes | Yes |
| New dubbing languages (Spanish, Portuguese, Indonesian, German, Turkish …) | — | — | Yes | Yes | Yes | Yes |
| One-click multi-language pack | — | — | — | Yes | Yes | Yes |
| Regional-dialect voices | — | — | Yes | Yes | Yes | Yes |
| Child-character voices | — | Yes | Yes | Yes | Yes | Yes |
| Simple emotion mode | Yes | Yes | Yes | Yes | Yes | Yes |
| Advanced emotion mode | — | — | — | Yes | Yes | Yes |
| "Act it yourself" performance transfer | — | — | Yes | Yes | Yes | Yes |
| Voice cloning (Voice Clone Studio) | Free allowance only | 2 free, then ৳150 | 2 free, then ৳150 | 2 free, then ৳150 | 2 free, then ৳150 | 2 free, then ৳150 |
| Digital-twin presenters included | — | — | — | 1 | 3 | 10 |
| Series character LoRA | — | — | — | Yes | Yes | Yes |
| BdSL sign-language avatar corner | Yes | Yes | Yes | Yes | Yes | Yes |
| Audio-description track | — | — | Yes | Yes | Yes | Yes |

Emotion controls (voice picker, per-line emotion and intensity, "act it yourself", simple and advanced modes) are free within the package; only the final video minutes are billed.

### 6.4.4 Quality, safety and Bangladesh content

| Feature | Trial/Beta | Mini | Starter | Premium Starter | Professional | Agency |
| --- | --- | --- | --- | --- | --- | --- |
| Automatic quality fixes (face/hand repair, colour match, pronunciation dictionary, noise cleanup, mastering) | Yes | Yes | Yes | Yes | Yes | Yes |
| Bangladesh scenes pack | Yes | Yes | Yes | Yes | Yes | Yes |
| Reference image per scene | Yes | Yes | Yes | Yes | Yes | Yes |
| Famous-places library | Yes | Yes | Yes | Yes | Yes | Yes |
| Pre-delivery scene check | Yes | Yes | Yes | Yes | Yes | Yes |
| 2 hero-shot candidates with auto pick | To confirm | Optional | Optional | Default on | Default on | Default on |
| Beat-synced scene cuts | — | — | Yes | Yes | Yes | Yes |
| 1 free region repair per video | — | Yes | Yes | Yes | Yes | Yes |
| Kids-safe mode | Yes | Yes | Yes | Yes | Yes | Yes |
| Invisible re-upload watermark + complaint report | Yes | Yes | Yes | Yes | Yes | Yes |
| Pre-publish Meta/Google ad-policy check | Yes | Yes | Yes | Yes | Yes | Yes |

### 6.4.5 Business, marketing and growth

| Feature | Trial/Beta | Mini | Starter | Premium Starter | Professional | Agency |
| --- | --- | --- | --- | --- | --- | --- |
| Order by WhatsApp/Messenger voice note | — | Yes | Yes | Yes | Yes | Yes |
| Business packs (real estate, restaurant, tours, coaching, clinics) | — | Yes | Yes | Yes | Yes | Yes |
| Voice-over-only audio | — | Yes | Yes | Yes | Yes | Yes |
| End-screen order QR | — | Yes | Yes | Yes | Yes | Yes |
| Per-video sales tracking | — | Yes | Yes | Yes | Yes | Yes |
| Monthly content calendar | — | — | Yes | Yes | Yes | Yes |
| Trend ideas (YouTube API) | — | — | Yes | Yes | Yes | Yes |
| One-click Facebook/Instagram boost | — | — | Yes | Yes | Yes | Yes |
| 3 hook variants per ad (each variant billed) | — | — | Yes | Yes | Yes | Yes |
| Personalised bulk videos | — | — | — | Yes | Yes | Yes |
| Product-catalogue import | — | — | — | Yes | Yes | Yes |
| YouTube/Facebook analytics in dashboard | — | Basic | AI insights | AI insights | AI insights | AI insights |
| Content Performance Analytics (Appendix F.2) | — | — | — | — | Where supported | Where supported |
| Monthly creator challenge | Yes | Yes | Yes | Yes | Yes | Yes |
| NexaTute "making videos with AI" course link | Yes | Yes | Yes | Yes | Yes | Yes |

The two analytics rows overlap. Appendix F.2 placed Content Performance Analytics in Professional and above; the 30 October 2026 placement puts platform analytics in Mini (basic) and Starter and above (with AI insights). Whether they become one feature on the admin page is to confirm.

### 6.4.6 Collaboration, integration and support

| Feature | Trial/Beta | Mini | Starter | Premium Starter | Professional | Agency |
| --- | --- | --- | --- | --- | --- | --- |
| Client review link (time-coded comments, approve, no account) | — | — | — | Yes | Yes | Yes |
| Multi-client review/approval workspace | — | — | — | — | — | Yes |
| Advanced publishing/reporting | — | — | — | — | — | Yes |
| Zapier/Make connections | — | — | — | Yes | Yes | Yes |
| Motion Studio API | — | — | — | — | Yes | Yes |
| Webhooks | — | — | — | — | ✓ | ✓ |
| Interactive video + SCORM export | — | — | — | — | Yes | Yes |
| White-label portal | — | — | — | — | — | Separate licence fee |
| 24-hour AI support | Yes | Yes | Yes | Yes | Yes | Yes |
| Human support | — | — | Yes | Yes | Yes | Yes |
| Support SLA | — | — | — | — | — | Yes |

Enterprise also gets an SLA. The Motion Studio API moved to Professional and above by the 30 October 2026 placement; webhooks go with the API and follow the same placement (Appendix F.2 had listed "plan-limited API and webhooks" for Agency only).

## 6.5 Admin "Packages & features" page

The whole matrix in 6.4, together with the package limits in 6.2, lives on one admin page called "Packages & features" (approved 30 October 2026). It works as follows:

- Every cell (feature × package) has an on/off switch and, where relevant, a limit (for example the number of digital twins or daily minutes).

- Every feature also has a global switch. When it is off, the feature shows as "coming soon" in every package. This is how unfinished features are held back at launch.

- Launch values are marked "(default)". Every change needs two-person approval and is written to the audit log.

- Changes apply to new jobs at once; jobs already confirmed finish under the settings shown at confirmation.

Details of the admin panel, roles and approval flow are in chapter 13.

## 6.6 Customer package comparison page

The public comparison page reads directly from the "Packages & features" page, so the website and the product never disagree.

- Each package shows its top 8 features first, with a "see all features" control that expands the full matrix.

- A short "which package is right for me?" helper asks three questions and recommends a package. The three questions and the answer-to-package mapping are set in the admin panel (wording to confirm).

- During the Free Beta the website shows the approved paid prices with the note "free during the Free Beta".

- Prices are shown in Taka in Bangladesh and in USD (later also EUR and GBP) abroad, as set out in chapter 7.

# 7. Pricing, Billing and Payments

## 7.1 Pricing principle

Every Motion Studio charge is built from three parts:

- Package fee — the monthly subscription that gives access and features (chapter 6).

- Pre-production fee — a small fee for the AI script, storyboard, scene list, key images and 480p preview (7.7).

- Per-minute video rate — set by the package, the render mode (3D Animation or Cinematic) and the output tier, with 25% off for verified Islamic content and an optional delivery-speed adjustment (7.6).

There is no included minute quota, no overage fee and no "quota exhausted" pause. The price is always shown and confirmed before work starts. Usage is metered from the first second of generated video using the approved seconds-to-minutes conversion, on the accepted output duration, not on GPU processing time. The price is the same wherever the video is rendered: in the creator's browser or on our servers after a browser fallback.

Monthly package fees and their USD equivalents are in 6.2.

Why this model: creators pay only for what they make, small creators can start at ৳499 a month, and heavy GPU work is always paid for by the minute rather than hidden in a flat fee.

## 7.2 Per-minute rates — 3D Animation Video (Quick and Enhanced)

Final rates approved by the owner on 29 October 2026; 4K Escalating approved on 30 October 2026. These replace all earlier rate tables (Appendix G.8.1 of Master Blueprint v32.10).

| Package | 480p Native | 720p Escalating | 720p Native | 1080p Escalating | 1080p Native | 4K Escalating |
| --- | --- | --- | --- | --- | --- | --- |
| Freelancer Mini | ৳30 | ৳55 | ৳72 | — | ৳120 | — |
| Freelancer Starter, Premium Starter | ৳30 | ৳55 | ৳72 | ৳85 | ৳120 | ৳142 |
| Premium Professional | ৳25 | ৳50 | ৳66 | ৳78 | ৳120 | ৳142 |
| Premium Agency | — | — | ৳62 | ৳74 | ৳120 | ৳142 |
| Enterprise | Custom | Custom | Custom | Custom | Custom | Custom |

All rates are per minute of output. The Free Trial and Free Beta are free (480p Native and 720p Escalating only).

## 7.3 Per-minute rates — Cinematic Video

| Package | 480p Native | 720p Escalating | 720p Native | 1080p Escalating | 1080p Native | 4K Escalating |
| --- | --- | --- | --- | --- | --- | --- |
| Freelancer Mini | ৳41 | ৳74 | ৳97 | — | ৳162 | — |
| Freelancer Starter, Premium Starter | ৳41 | ৳74 | ৳97 | ৳111 | ৳162 | ৳192 |
| Premium Professional | ৳34 | ৳68 | ৳89 | ৳102 | ৳162 | ৳192 |
| Premium Agency | — | — | ৳84 | ৳96 | ৳162 | ৳192 |
| Enterprise | Custom | Custom | Custom | Custom | Custom | Custom |

Rules behind the Cinematic rates:

- Cinematic rates follow the +35% rule over the 3D rate (rounded to whole taka); Cinematic 720p Native follows this rule.

- Cinematic 1080p Escalating is a flat +৳10, an owner-approved exception to the +35% rule.

- 4K Escalating is priced by the ladder ratio (1080p Escalating ÷ 720p Native = 85 ÷ 72) applied to 1080p Native ৳120, giving ৳142 for 3D, and +35% for Cinematic, giving ৳192. It is one rate for Starter and above, like 1080p Native (computed values = default, editable).

- Cinematic is not part of the Free Trial. In the Free Beta it runs within a daily pool (chapter 8).

- Cinematic 1080p Native is switched on only after its GPU benchmark and quality gate pass.

- If the video optimizations (Lightning LoRA, LightX2V, FastWan) have not passed before paid packages start (date to confirm), Cinematic 720p Native and higher stay "coming soon"; Cinematic 480p Native and 720p Escalating stay on.

- The cinematic-look 3D avatar style is a Quick-mode style and is billed at the 3D rates.

## 7.4 Islamic Content rates

Islamic Content gets 25% off each per-minute rate in every render mode. The discount does not reduce the monthly package fee. Rates are rounded to the nearest whole taka, with .5 rounded up. Eligibility needs both Common Safety Verification and Islamic religious verification (chapter 12); a confident AI check applies the discount automatically, and unsure cases go to a human reviewer.

The tables below apply that rule to the final rates in 7.2 and 7.3. The 4K values (৳107 and ৳144) were approved by the owner; the other values are computed by the same rule (default, editable). They replace the Islamic table in Appendix G.9 of Master Blueprint v32.10.

Islamic 3D Animation Video:

| Package | 480p Native | 720p Escalating | 720p Native | 1080p Escalating | 1080p Native | 4K Escalating |
| --- | --- | --- | --- | --- | --- | --- |
| Freelancer Mini | ৳23 | ৳41 | ৳54 | — | ৳90 | — |
| Freelancer Starter, Premium Starter | ৳23 | ৳41 | ৳54 | ৳64 | ৳90 | ৳107 |
| Premium Professional | ৳19 | ৳38 | ৳50 | ৳59 | ৳90 | ৳107 |
| Premium Agency | — | — | ৳47 | ৳56 | ৳90 | ৳107 |

Islamic Cinematic Video:

| Package | 480p Native | 720p Escalating | 720p Native | 1080p Escalating | 1080p Native | 4K Escalating |
| --- | --- | --- | --- | --- | --- | --- |
| Freelancer Mini | ৳31 | ৳56 | ৳73 | — | ৳122 | — |
| Freelancer Starter, Premium Starter | ৳31 | ৳56 | ৳73 | ৳83 | ৳122 | ৳144 |
| Premium Professional | ৳26 | ৳51 | ৳67 | ৳77 | ৳122 | ৳144 |
| Premium Agency | — | — | ৳63 | ৳72 | ৳122 | ৳144 |

## 7.5 International prices

USD prices are the BDT price + 35%, converted at ৳122 = US$1. Monthly fees are rounded to the nearest dollar ($6 / $11 / $22 / $44 / $89, see 6.2); per-minute rates are rounded to the cent. The Islamic discount and the Express and Slow tiers apply in USD as in BDT.

USD per-minute rates (standard content). The 480p Native, 1080p Native and 4K values were approved; the rest are computed by the same rule (default, editable):

| Mode and package | 480p Native | 720p Escalating | 720p Native | 1080p Escalating | 1080p Native | 4K Escalating |
| --- | --- | --- | --- | --- | --- | --- |
| 3D — Mini | $0.33 | $0.61 | $0.80 | — | $1.33 | — |
| 3D — Starter, Premium Starter | $0.33 | $0.61 | $0.80 | $0.94 | $1.33 | $1.57 |
| 3D — Professional | $0.28 | $0.55 | $0.73 | $0.86 | $1.33 | $1.57 |
| 3D — Agency | — | — | $0.69 | $0.82 | $1.33 | $1.57 |
| Cinematic — Mini | $0.45 | $0.82 | $1.07 | — | $1.79 | — |
| Cinematic — Starter, Premium Starter | $0.45 | $0.82 | $1.07 | $1.23 | $1.79 | $2.12 |
| Cinematic — Professional | $0.38 | $0.75 | $0.98 | $1.13 | $1.79 | $2.12 |
| Cinematic — Agency | — | — | $0.93 | $1.06 | $1.79 | $2.12 |

Other USD prices: pre-production fee $0.22 per started 2 minutes ($0.17 for Islamic content); storage add-ons $1 / $2 / $3 a month (7.10). Islamic USD rates are computed by the same rule from the BDT Islamic rates.

EUR and GBP prices will also be offered, through Paddle (approved 30 October 2026). The conversion rule, rounding and the figures are to confirm; no EUR or GBP price is published until they are approved.

## 7.6 Delivery-speed tiers

Delivery-speed tiers (approved 21 October 2026) replaced the earlier time-of-day render prices. They apply to paid server renders only.

| Tier | Price | Delivery promise | If late |
| --- | --- | --- | --- |
| Express | Rate + 20% | No daily limit; high priority on any free GPU capacity; the system calculates and shows the expected delivery time at order | The 20% surcharge is refunded automatically if delivery is more than 20% later than the ETA shown (ETA 40 min → refund after 48 min) |
| Normal | Rate | Within 12 hours, shown as "within 12 hours, usually much sooner" | Automatic wallet refund |
| Slow | Rate − 10% | Within 24 hours; scheduled into quiet hours and the 1–7 am window | Automatic wallet refund |

Rules:

- The adjustment applies to the final per-minute rate after the Islamic discount, rounded to whole taka (.5 up). Example (computed): Starter 3D 720p Native ৳72 → Express ৳86, Slow ৳65.

- Quick mode renders in the creator's browser and has no delivery tier. Free Trial and Free Beta renders have no delivery tier.

- The usage ledger records the tier for every job.

- On 29 October 2026 the owner approved that a failed render or missed delivery is refunded to the wallet automatically, with the Express late rule unchanged. This replaces the earlier "Motion Studio credit" for late Normal and Slow orders. Whether a late Normal or Slow order gets back the full video charge or a part of it is to confirm.

- If our GPU servers are down, work moves to rented cloud GPU and clients see a new ETA.

- The +20% Express surcharge, ETA accuracy and the late-refund rate are confirmed from launch load data.

## 7.7 Pre-production fee

| Item | Rule |
| --- | --- |
| Amount | ৳20 per started 2 minutes of planned video length (1 min = ৳20, 10 min = ৳100, 20 min = ৳200); Islamic content ৳15 per started 2 minutes |
| USD | $0.22 per started 2 minutes ($0.17 Islamic) |
| Covers | Script, storyboard, scene list, key images and the 480p preview |
| Charged for | AI-written scripts, uploaded scripts, Document-to-Video, the product ad maker and templates where the AI writes new text |
| Not charged for | Shorts from the creator's own video, promo cuts from own episodes, video translate or dubbing, podcast-to-video, remakes of finished videos, templates filled only with the creator's own text |
| When charged | After the price is shown and confirmed, before generation starts; not charged if the safety check blocks the request at the start; refunded automatically on a technical failure |
| Final video | The fee is not credited back when the final video is ordered |
| Edits | The AI generates pre-production once; the creator's own edits are free and unlimited; key images and previews of edited scenes regenerate free up to 3 times per scene per day (admin-editable); a completely new AI script needs a new fee |
| Free Trial / Free Beta | Free within the daily limits (3 scripts a day); script and storyboard download is off |
| Packages | Same fee in every package; Enterprise by contract; editable in the admin panel |

The fee is recorded in the usage ledger and counts toward the creator's spending cap.

Open point (to confirm): the 29 October 2026 rule says nothing is charged before storyboard approval, while the pre-production fee is charged before the storyboard is generated. The owner should confirm whether the pre-production fee stays an up-front charge or is taken together with the video charge at storyboard approval.

## 7.8 Payment at storyboard approval

The video charge is taken at one clear moment: when the creator approves the storyboard (approved 29 October 2026).

- The storyboard shows the estimated video length and the full price (package, output tier, render mode, delivery tier).

- The creator presses "approve & pay". The amount is taken from the wallet; if the wallet is short, the creator tops up by bKash on the spot.

- Only then does rendering start. Nothing is charged for the video before storyboard approval.

After the final render:

- Shorter than estimated → the difference goes back to the wallet automatically.

- Up to 10% longer → no extra charge (10% = default, editable).

- Failed render or missed delivery → automatic wallet refund (Express late rule in 7.6 unchanged). A failed render resumes from where it stopped, with no charge for the failure.

- After delivery, our defects are fixed free. Changes the client asks for are charged only for the minutes of the changed scenes.

- Every charge and refund has a receipt in the wallet history.

- A watermarked preview is available for review only; it is not a payment condition.

Islamic content that is waiting for human review has no GPU reserved and no charge taken until it is approved (review within 3–7 days).

## 7.9 Remakes and changes after delivery

Remakes follow Appendix G.4 of Master Blueprint v32.10. Each level is a percentage of the original production tier's base rate.

| Level | What it covers (proposed definitions) | Charge | Limit per video |
| --- | --- | --- | --- |
| R1 Basic edit | Text/script, caption, subtitle or scene-order changes with light re-render | 30% | 3 |
| R2 Partial regeneration | Selected scenes, music or voice replaced at the same tier | 50% | 2 |
| R3 Major regeneration | Most scenes regenerated at the same tier | 75% | 1 |
| R4 Full remake | Whole video regenerated at the original tier | 100% | Not set |
| R5 Multilingual remake | New language/voice version of the full video | 91% | Not set |

Rules:

- Low-compute edits (text/script changes, scene or layout reordering without heavy GPU work, paid voice cloning or new 3D assets) are free.

- Free allowances and purchased Motion Studio credits are used first; otherwise the remake rate and estimated total are shown before charging.

- R2 and R3 rates apply only when the remake uses the same production tier as the original.

- R5 = base rate × 0.91; for verified Islamic content the 25% discount is applied to that amount, then rounded to whole taka (.5 up).

- No monthly remake package and no unlimited remakes.

- Purchased Motion Studio credits are valid for 30 days, do not renew, expire unused and are not transferable unless a signed contract says so.

- Mini and above get one free region repair per video (fixing a marked area of a scene instead of regenerating it).

- Storyboard approval comes with a fixed number of free revisions (default, editable; number to confirm).

- The level definitions need commercial sign-off. How the G.4 percentages combine with the 29 October 2026 rule "client changes charged only for the changed scenes' minutes" is to confirm.

## 7.10 Storage and storage add-ons

Included storage per package is in 6.2 (Free/Trial 1 GB up to Agency 80 GB). More storage can be bought monthly:

| Add-on (per month) | BDT | USD |
| --- | --- | --- |
| +20 GB | ৳80 | $1 |
| +50 GB | ৳180 | $2 |
| +100 GB | ৳300 | $3 |

Uploads and ProRes masters count toward storage. A client without available storage receives a 72-hour emailed download link, after which the file is deleted. Retention and deletion rules are in chapter 11.

## 7.11 Other charges and buying options

| Item | Price | Status |
| --- | --- | --- |
| Pay-per-video (no subscription, bKash) | A little above package rates | Mark-up to confirm |
| Minute packs, 30 and 100 minutes | 10–15% off | Exact prices and base rate to confirm |
| Voice-over-only audio (radio ads, shop announcements, IVR) | Well below video | Price to confirm |
| Auto-dubbing, per extra language | 50% of the package's 3D rate for the tier, per output minute | Proposed |
| 3 hook variants per ad | Each variant's minutes billed | Approved |
| Promo cuts from own episodes | Quick-mode rate of the chosen tier, no pre-production fee | Approved |
| Intro/outro | Billed once when made; free when reused | Approved |
| Character creation or voice clone beyond 2 free | ৳150 one-time each | Approved |
| Extra digital twin | ৳500 one-time | Default, editable; recheck after benchmark |
| White-label portal (Agency) | Separate licence fee | Amount to confirm |
| Creator and client-service marketplace | 20% commission; seller receives 80% | Approved (marketplace on the roadmap) |
| Festival early-order discount | With a capacity limit | Amount to confirm |
| Emotion controls | Free (in the package) | Approved |
| One-click boost | Creator pays Meta directly | Approved |

## 7.12 Reseller discount and NexaLogicDev credits

The RemonLogic reseller programme (policy draft v1.0, checked by the lawyer before publication) applies to Motion Studio. The reseller discount covers the package fee, the per-minute rates and the Express surcharge.

| Reseller pack | Price and usable wallet | Validity | First-sale discount | Renewal discount (proposed) |
| --- | --- | --- | --- | --- |
| Starter | ৳10,000 | 180 days | 15% | 12% |
| Extreme | ৳30,000 | 360 days | 22% | 17% |

Example from the policy: a ৳1,000 customer price costs a Starter reseller ৳850 and an Extreme reseller ৳780, before taxes, gateway fees, refunds or chargebacks.

Videos ordered from NexaLogicDev (for example promo and handover videos) deduct NexaLogicDev credits at the Motion Studio price, at ৳5 = 1 credit. The consolidated company report removes this internal transfer (chapter 14).

## 7.13 Wallet

- The wallet holds prepaid credit used for video charges, pre-production fees, one-time items and add-ons.

- It is non-cash-out and non-transferable prepaid credit. A lawyer checks this against Bangladesh Bank e-money rules (to confirm).

- Top-ups are made through the payment providers in 7.15; refunds for failed, late or shorter videos go back to the wallet.

- Every charge and refund appears in the wallet history with a receipt.

- Wallet top-ups are a company liability until spent; how they are booked is in chapter 14.

## 7.14 Spending cap, renewals and price changes

- Spending cap. The creator sets a monthly spending cap (for example ৳5,000). Alerts go out at 50%, 80% and 100%; at the cap every new order needs fresh approval. Because packages have no included minutes, this prevents bill shock. Pre-production fees count toward the cap.

- Usage display. The creator always sees the package, the per-minute rate, minutes generated this billing cycle and the estimate for the next job. The same usage is never charged twice.

- Renewal. Monthly fees auto-renew only where aamarPay supports tokenised recurring payment for the method. Otherwise the creator gets renewal reminders with a payment link, a 3-day grace period and the option to pay from the wallet.

- Price changes. When a paid rate rises or a paid limit falls, subscribers are told in the app and by email before it applies (default 7 days' notice). Price cuts apply at once. Jobs already confirmed finish at the price shown at confirmation, and the ledger records the settings version used.

## 7.15 Payment providers

| Market | Provider | Methods | Status |
| --- | --- | --- | --- |
| Bangladesh | aamarPay | bKash, Nagad, Rocket, Visa/Mastercard and other methods aamarPay supports | Merchant account exists |
| International (now) | aamarPay | International cards | Used until the Paddle API is approved |
| International (later) | Paddle (Merchant of Record), billed by the USA LLC | Cards, PayPal and local methods Paddle supports; USD, EUR, GBP | When the Paddle API is approved |

Notes:

- The aamarPay merchant account is in the name of Vitlous Technology, while the contracting company is RemonLogic Private Limited (RJSC registration being applied for). The lawyer and chartered accountant confirm how this is handled (to confirm).

- Listing a method does not mean it is integrated; each method is confirmed with aamarPay before launch.

- Foreign card payments follow Bangladesh's remittance rules (lawyer check).

- With Paddle, tax is set by Paddle's automatic mode for the buyer's country and Paddle pays it. The Paddle fee is an admin setting, not a fixed number. Paddle payouts are booked as gross sale, Paddle fee and tax separately (chapter 14).

## 7.16 VAT and invoices

- Bangladesh prices include VAT, and receipts show the VAT included.

- VAT rates are set by the chartered accountant in the admin settings and chosen automatically from the product tag. The working position in Master Blueprint v32.10 is VAT 15/115 on Bangladesh (aamarPay) sales only, and 0% Bangladesh VAT on Paddle sales as an export of services; both are to be confirmed by the chartered accountant, as is the treatment of international card sales taken through aamarPay before Paddle starts.

- Business clients receive VAT (Mushak) invoices.

- A VAT registration (BIN) is needed before VAT-inclusive prices can be charged (company registration checklist).

## 7.17 Refunds

Package fees and purchased Motion Studio credits follow Appendix G.10 of Master Blueprint v32.10, plus the automatic wallet refunds of 7.8.

| Case | Refund |
| --- | --- |
| Fresh purchase, 0–30 days | 100% of unused credits; the monthly package fee is refunded in full only if no video was generated in that billing cycle |
| 31 days or more | No refund |
| Failed render or technical issue | Minutes or credits used by the affected job restored or refunded |
| Wrong or duplicate charge | Immediate reversal |
| Platform outage | Minutes or credits used by failed or stalled jobs restored automatically within 24 hours; expiring credits extended by the outage duration |
| Expired credits (30-day validity) | Not refundable |
| Shorter video, failed render, missed delivery | Automatic wallet refund (7.8) |

Whether a refund of a package fee goes back to the original payment method or to the wallet is to confirm with the lawyer and aamarPay, given that the wallet is non-cash-out. Both refund policies are confirmed with the lawyer and payment providers before launch.

# 8. Free Trial, Closed Pilot and Free Beta

## 8.1 Launch sequence

Motion Studio reaches paying customers in steps. Each step tests the product with real users before money is taken, and the paid launch happens only when the Free Beta pass conditions are met.

| Stage | When | Who | Purpose |
| --- | --- | --- | --- |
| Closed pilot | 2 weeks before the public Free Beta (dates to confirm) | 10–15 businesses | Test the full workflow, quality and payments with known users |
| Free Beta | 30 days from 20 December 2026 | Public, within an admission cap | Test with real users at scale; run the benchmarks |
| Paid launch | Date to be set | All users | Starts only after the pass conditions in 8.5 are met |
| Free Trial | After the Free Beta ends | New users | Permanent 7-day trial for new creators |

Launch dates may move if quality is not ready; the owner's rule is quality first. During the Free Beta the live website shows the approved paid prices with the note "free during the Free Beta".

## 8.2 Free Trial Package

The Free Trial is the permanent way for a new creator to try Motion Studio. During the Free Beta, the Free Beta allowances replace it; after the Free Beta ends, new users receive the normal Free Trial.

| Setting | Free Trial |
| --- | --- |
| Validity | 7 days |
| Cost | Free; no payment card required |
| Daily allowance | 1 minute of video per day (7 minutes in total); unused time does not carry over |
| Maximum video length | 15 seconds per video |
| Output tiers | 480p Native and 720p Escalating only |
| Render modes | Quick and Enhanced only; no Cinematic |
| Features | Freelancer Starter features, plus the features placed in "Trial/Beta" in 6.4 |
| Output | Watermarked; personal use only; no recording |
| Pre-production | Free within 3 scripts a day; script and storyboard download off |
| Characters and voices | Only within the lifetime free allowance (2 each) |
| Storage | 1 GB |
| Priority | Free/trial batch lane, priority P10; no delivery tier; no cloud fallback |
| Daily reset | 00:00 Bangladesh time (UTC+6) |

The daily allowance, maximum video length, output tiers and validity are admin-panel settings and can be changed without a code change.

## 8.3 Closed pilot

Before the public Free Beta, Motion Studio runs a 2-week closed pilot with 10–15 businesses (approved 29 October 2026). The pilot is small on purpose: problems are found and fixed with users who know they are testing, before thousands of people arrive.

What the pilot covers:

- The whole creation path: idea or script, storyboard, approval, render, delivery and changes after delivery.

- The payment path with test payments: wallet top-up, "approve & pay" at the storyboard, refunds to the wallet and receipts.

- Video and voice quality, including Bangla voices and the Voice Clone Studio.

- Support: the AI-first support flow and hand-over to a human.

Suggested mix of pilot businesses (default, editable): businesses from the business-pack sectors (real estate, restaurants, tours, coaching centres, clinics) and at least one agency. Whether pilot businesses pay for their videos or use test payments only is to confirm.

The satisfaction loop starts in the pilot and continues through the Free Beta: a one-tap rating with "what went wrong", the top 5 complaints fixed every week, and a "you said, we fixed" note in What's new.

## 8.4 Free Beta

The Free Beta is a free 30-day testing programme for Motion Studio, starting 20 December 2026. Its purpose is to test the platform with real users while protecting service quality: admission is capped, daily use is limited, and free work never uses paid cloud capacity. The name "Free Beta" is used on every screen and in all marketing.

| Setting | Free Beta policy |
| --- | --- |
| Duration | 30 days from 20 December 2026; end date editable; paid packages from a date to be set |
| Cost | Free; no payment card required |
| Quick and Enhanced | 1 minute of video per day |
| Cinematic | 1 minute of video per day, within the daily Cinematic pool |
| Output tiers | 480p Native and 720p Escalating only, in all modes; no 4K, 720p Native, 1080p Escalating or 1080p Native |
| Video length | Maximum 15 seconds per video (up to 4 videos a day in Quick/Enhanced and 4 in Cinematic) |
| Output | Watermarked; personal use only |
| Pre-production | Free within 3 scripts a day |
| Admission cap | About 2,000 combined concurrent users (CCU); new users wait in a queue; paid admission is unlimited |
| Cloud fallback | Off for Free Beta users |
| Priority | P10 free/trial lane; no delivery tiers |
| Admin control | Daily minutes, video length, output tiers, end date and admission cap are separate admin settings, changeable during the beta without a code change |

### 8.4.1 Admission cap

When about 2,000 combined concurrent users are online, new users wait in a queue that shows their place in line (for example "You are #123 in line"), using the platform's own queue or Cloudflare Waiting Room. Users already inside keep full service. The cap is raised only when load tests and the live dashboard show headroom, and it is always kept at or below 70% of measured capacity.

### 8.4.2 Daily Cinematic pool

Cinematic is the most GPU-heavy mode, so all Free Beta Cinematic minutes together are limited by a daily pool. The pool starts at 10–15% of the measured Cinematic render capacity and is raised only after the benchmark. 480p Native and 720p Escalating minutes count against the pool at their measured GPU time, including the upscaling pass. When the pool is used up, new Cinematic requests are queued for the next day's pool and the user is told the expected time; Quick and Enhanced stay available.

### 8.4.3 No cloud fallback

When the local GPU cluster is full, Free Beta requests wait in the queue or see the busy message. They are never sent to paid cloud capacity, so the cloud budget is kept for paying users.

### 8.4.4 Help during the beta

The Voice Clone Studio has a weekly live webinar during the Free Beta, alongside the Bangla help pages and support chat. Support is AI-first, then human (chapter 9).

## 8.5 Pass conditions for the paid launch

Paid packages start only when the Free Beta meets the pass conditions approved on 29 October 2026. If they are not met, the launch date moves.

| Condition | Target (default, editable) |
| --- | --- |
| Crash-free sessions | ≥ 99% |
| AI response speed | Within target |
| User satisfaction | ≥ 4 out of 5 |
| Test payments | All successful |
| Security | No open high-severity security issue |

Motion Studio also has product-specific gates from Master Blueprint v32.10 that decide which parts switch on at the paid launch:

- Video optimizations (Lightning LoRA, LightX2V, FastWan) must be live and passed; otherwise Cinematic 720p Native and higher stay "coming soon" while Cinematic 480p Native and 720p Escalating stay on.

- Cinematic 1080p Native stays off until its GPU benchmark and quality gate pass.

- Features not ready are held as "coming soon" through the admin "Packages & features" page and switched on when they pass their tests.

## 8.6 Controls against misuse of free use

- One free trial per user account, with duplicate-claim controls.

- One free trial per phone number, plus a device check (approved 29 October 2026).

- Free Trial and Free Beta outputs are watermarked and for personal use only.

- Free work never uses paid cloud GPU or cloud LLM capacity.

- Daily limits reset at 00:00 Bangladesh time and do not carry over.

## 8.7 Benchmarks to run during the beta

The Free Beta is also the measuring period for cost and quality. Results go to the admin panel, and any rate change follows the normal two-person approval.

| Benchmark | What it decides |
| --- | --- |
| GPU cost per output minute, by render mode and tier (Wan 2.2 GPU-minutes per output minute, including Cinematic 1080p Native) | Confirms the Cinematic +35% rates and the ৳120 / ৳162 1080p Native rates; feeds the margin alert |
| Escalating-tier upscaler (and 4K Escalating) | Quality-gate thresholds and minimum bitrates |
| Digital-twin presenter cost | Recheck of the ৳500 extra-twin fee |
| Multi-language pack (dubbing + lip-sync per language) | Price of the multi-language pack (to confirm) |
| Cinematic lip-sync (Wan2.2-S2V-14B) on Bangla and Urdu dialogue | Whether realistic Cinematic dialogue can be offered |
| Render capacity and load | Size of the daily Cinematic pool and the admission cap |
| Express ETA accuracy | The +20% surcharge and the late-refund rate |
| Bangla voices (native-speaker test) | Whether the main TTS voice or the in-house VITS fallback is used |

The GPU work starts with a 1-week test on one rented 8× RTX A6000 server; the final server choice follows the benchmark (chapter 10). For planning, Master Blueprint v32.10 estimated about 11 GPU-minutes per output minute for Cinematic 720p Native, about ৳16 at 70% GPU use, with the optimizations counted at only half their expected gain; this is an estimate that the beta must confirm.

# 9. Client Experience, Onboarding and Support

This chapter describes how a creator meets Motion Studio for the first time, learns it, gets help and tells us what went wrong. Feature detail sits in chapters 4 and 5, package placement in chapter 6, prices in chapter 7 and the Free Trial, closed pilot and Free Beta in chapter 8.

Design rule: a first-time creator in Bangladesh, on a mid-range Android phone and mobile data, must be able to make, approve and receive a first video without outside help, in Bangla.

## 9.1 First visit and sign-up

The landing page on remonlogicstudio.com shows a short showreel made with Motion Studio, a "write an idea" box that makes a storyboard and thumbnail in the visitor's browser, live package prices read from the admin price table, and the main button "Start Free Trial". During the Free Beta the page shows the approved paid prices with the note "free during the Free Beta". The page carries no advertising, no fake view or earnings claims and no scarcity wording.

Sign-up asks only what is needed: name, phone or email, OTP and interface language. One free trial is allowed per phone number, with a device check (chapter 8). The Device Check (chapter 10) runs in the background in a few seconds and sets the device tier, so a weak phone is never asked to do work it cannot finish.

## 9.2 Guided first video

The first session is a guided tour that ends with a finished video, not a tour of menus.

- Choose what to make: a product ad, an Islamic reminder, an explainer, a greeting or "my own idea". Each choice opens a ready template.

- Type the idea in Bangla, Banglish or English, or paste or upload a script (a sample script format can be downloaded in Bangla and English).

- The AI writes the script and storyboard. The creator sees each scene with its key image, voice and length, and can edit any line.

- Pick a voice and, if wanted, an emotion for each line (9.4).

- See the storyboard with the estimated length and full price. On a paid package, "approve & pay" takes the amount from the wallet; nothing is charged before this point (chapter 7). On the Free Trial or Free Beta the step shows "free" and the daily allowance left.

- Watch progress with the expected delivery time; the creator may close the tab (Quick and Enhanced chunks are saved; the server takes over after 30 minutes, chapter 10).

- Receive the video by in-app notice, push and email, plus the small 360p WhatsApp-friendly copy, and publish or download.

Each step has one short Bangla tooltip and a "watch how" link to a tutorial clip of under one minute. The tour can be skipped and restarted from the help menu. Onboarding variants are tested with Unleash feature flags; the measure is the share of new creators who finish a first video in their first session (KPI in chapter 15).

## 9.3 Sample gallery, tutorials and tooltips

| Item | What the creator gets | Rule |
| --- | --- | --- |
| Sample gallery | Short videos per category (3D, Cinematic, Islamic, product ad, business packs, kids-safe) with the mode, tier, length and price that made them | Made by RemonLogic or shown with the creator's written permission; samples are labelled as samples; no invented view counts |
| "Make one like this" | Opens the same template with the sample's settings | Price recalculated for the creator's package |
| Bangla tutorials | Short videos (about 30–90 seconds) for each main task: first video, voice and emotion, Voice Clone Studio, storyboard edits, delivery tiers, publishing, storage | Made with Motion Studio itself; English versions at launch as well (default, editable) |
| Tooltips | One-line help on important buttons, statuses and prices; tap on mobile, hover on computer | In the interface language; text admin-editable |
| What's new | A short sheet after each release, including "you said, we fixed" items (9.8) | Written in the software-updates panel (chapter 13) |

## 9.4 Voice picker and emotion — user flow

The product must give creators a clear, easy way to choose and use voices and emotions (owner requirement, 29 October 2026). The feature detail is in chapter 4; this is the flow the creator sees.

- Voice picker: filter by language, dialect (Starter and above), gender, age group (child-character voices are marked, Mini and above) and style; every voice has a play button that reads the creator's own first line, not a fixed demo sentence.

- Simple emotion mode (every package, including Trial and Beta): the AI suggests one emotion per line from the script; the creator sees it as a coloured tag and can change it with one tap.

- Advanced emotion mode (Premium Starter and above): eight emotions (neutral, happy, sad, tearful, angry, afraid, whisper, excited) with an intensity slider per line, a preview of the line in each emotion, and the facial expression of the character matched to the line.

- "Act it yourself" (Starter and above): the creator records the line with feeling and it is converted to the character's voice. The screen states clearly that this is performance transfer, not cloning.

- Voice Clone Studio (in the app only, about 10–12 minutes): mic test with a green/yellow/red noise meter → live consent sentence and OTP → about 3 minutes of natural reading → emotion cards with example, acting tips and an instant "good" or "try again" check with the reason → at least neutral, happy and sad to create the clone, the rest later with a progress bar → preview each emotion, re-record only the weak one → "use this voice". Bangla text and voice guidance at every step and a "5 tips for a good clone" help page. Consent rules are in chapter 12.

Emotion controls are free: they are included in the package and the video is billed only by its final minutes (owner decision, 29 October 2026).

## 9.5 Package comparison page and helper

The customer comparison page reads directly from the admin "Packages & features" matrix (chapter 13), so the page and the real entitlements can never disagree.

- Each package card shows its top 8 features first, with "see all features" to expand the full list; features switched off globally appear as "coming soon".

- A 3-question "which package is right for me?" helper recommends one package and shows why. Starting questions (default, editable): what do you mainly make (personal or social videos, business ads, client work for others, series or courses); about how many minutes of video a month; do you need team, review-link, API or white-label features.

- The helper never recommends by price pressure and always shows the next cheaper package that would also fit.

- Prices are shown in Taka, with USD, EUR and GBP for international visitors (chapter 7).

## 9.6 Help centre

The help centre is part of the studio and the website, in Bangla and English at launch.

| Section | Examples of content |
| --- | --- |
| Getting started | First video, render modes in plain words, what "Escalating" means, device tiers |
| Money | Wallet top-up, "approve & pay", refunds to wallet, receipts, VAT invoices, spending cap, pay-per-video and minute packs |
| Voice and emotion | Voice picker, emotion modes, "5 tips for a good clone", consent and withdrawal |
| Delivery | Express, Normal and Slow tiers and their late-delivery rules; the 72-hour download link; the 360p WhatsApp copy |
| Rights and safety | What is not allowed, AI labels and Content Credentials, copyright and takedown, Islamic verification and its review time |
| Publishing | Connecting YouTube, Facebook, Instagram and TikTok; platform "inauthentic content" rules |
| Troubleshooting | Slow upload, browser render stopped, video failed, weak internet |

Articles are written once, reviewed by a person and translated; the AI support assistant answers from these articles only, so its answers stay consistent with the published rules.

## 9.7 Support model

Support uses the shared Chatwoot inbox (one inbox for in-app chat, email, WhatsApp and Messenger), with Motion Studio's own channels and agents. The AI assistant answers first from the help centre and the creator's own order and payment records (checked against the ledger), and hands over to a person when it cannot resolve the question or the creator asks for one.

| Package | AI support | Human support | Target first human response |
| --- | --- | --- | --- |
| Free Trial, Free Beta | 24 hours a day | Not included, except the cases in the rule below | — |
| Freelancer Mini | 24 hours a day | Not included, except the cases in the rule below | — |
| Freelancer Starter | 24 hours a day | Email and chat | 24 hours (default, editable) |
| Premium Starter, Premium Professional | 24 hours a day | Email, chat and phone | 4 hours (default, editable) |
| Premium Agency | 24 hours a day | Email, chat and phone, with SLA | 4 hours under SLA (default, editable) |
| Enterprise | 24 hours a day | Dedicated contact, with SLA | 1 hour under contract SLA (default, editable) |

- Rule for every package (default, editable): payment errors, wrong or double charges, consent withdrawal, impersonation or unauthorised-clone complaints, copyright or brand takedowns, account-security problems and child-safety reports always reach a person, whatever the package, because these carry legal or money obligations (24-hour takedown, chapter 12).

- Languages: AI support in Bangla and English 24 hours a day from launch. The 30 October 2026 decision asks for 24-hour English support with a human after the AI; human cover starts with the ecosystem hours (chat and WhatsApp 9 am–9 pm, phone 9 am–6 pm, Bangladesh time) and how the night-time English human shift is staffed is (to confirm).

- Contact details: support@remonlogicstudio.com is planned for the platform approvals; the public support phone and email are decided on 31 October 2026 (to confirm).

- Escalation follows the ecosystem matrix (agent → senior support → engineering → CTO/CEO); security, payment and outage incidents follow the severity path, not the normal window.

- SLA terms for Agency and Enterprise (response, resolution and credit if missed) are written into their contracts; the numbers above are starting values.

## 9.8 Weekly webinar and satisfaction loop

During the Free Beta a weekly live webinar in Bangla shows a real project from idea to delivery, covers Voice Clone Studio and answers questions; recordings go into the help centre.

Satisfaction loop (approved 29 October 2026, both products):

- One-tap rating after every delivered video and every closed support ticket.

- A low rating opens a short "what went wrong" choice list (voice, picture, lip-sync, text, delivery time, price, other) with an optional comment and screenshot.

- Every week the top 5 complaints are ranked by count and impact, assigned an owner and fixed or answered.

- Each release's What's new sheet includes a "you said, we fixed" list.

- Satisfaction of at least 4 out of 5 is one of the Free Beta pass conditions for the paid launch (chapter 8).

## 9.9 Interface languages

| Language | Studio interface | Scripts, voices and subtitles |
| --- | --- | --- |
| Bangla, English | At launch | At launch |
| Hindi, Urdu | Year 2 | At launch |
| Arabic, French | Year 3 | At launch |
| Spanish, Portuguese, Indonesian, German, Turkish and others | Not planned yet | Dubbing and voices, each after its quality gate (Starter and above, chapter 5) |

Until an interface language opens, creators use the Bangla or English interface. Urdu and Arabic screens are right-to-left; Bangla text is shaped correctly in captions and PDFs (chapter 10). Prices follow the creator's country and currency (chapter 7).

## 9.10 Weak networks and low-end devices

Many creators work on mobile data. The product is built to finish the job on a weak connection.

| Problem | What Motion Studio does |
| --- | --- |
| Large uploads drop | Uploads go straight from the browser to storage in resumable parts and continue from the last finished part (chapter 11) |
| Tab closed or connection lost during a browser render | Finished chunks wait in the browser and upload when the connection returns; the server takes over after 30 minutes (chapter 10) |
| Weak phone | Device Check sends heavy work to the server at the same price; ETA may be longer at peak |
| Expensive mobile data | Data Saver is on by default on mobile data: browser models download only on Wi-Fi or with consent; previews use lower quality and AV1 copies where the device plays them |
| Sharing on WhatsApp | Every video gets a small 360p WhatsApp-friendly copy (every package) |
| Delivery without the app | Ready-video notice by in-app message, push and email; download links that work in any browser; personalised and bulk videos sent by WhatsApp or SMS link; no-storage delivery by a 72-hour link (chapter 11) |
| Ordering from WhatsApp | WhatsApp or Messenger voice note plus photos, with preview and payment link in the chat (Mini and above, chapter 5) |

# 10. Technology Architecture, AI Models and GPU Capacity

This chapter is the technical design of Motion Studio for the developers who will build it and for the board and investors who need to judge its risk. Motion Studio runs on the shared RemonLogic ecosystem platform (servers, Kubernetes cluster, databases, storage, safety models and admin panel) but keeps its own product identity, APIs, queues, data, billing and failure behaviour from the first request to the last byte delivered.

All capacity and speed figures in this chapter are planning estimates. They are replaced by measured results from the GPU test and launch benchmark before any capacity or delivery promise is published.

## 10.1 Architecture principles

- Browser first. Everything a normal device can do runs in the creator's browser (Quick-mode render, 2.5D motion, captions, audio mix, MP4 assembly). The servers keep only large AI models, work that needs secret keys, results that must be trusted (money, safety, Content Credentials), work that must continue after the tab closes, and the fallback for weak devices.

- Cheapest suitable path per scene. The AI Director routes each scene to the cheapest path that meets the quality asked for; only hero shots use full video generation.

- One shared ecosystem, strict product isolation. GPUs and CPUs are shared through one scheduler with owner-first priority; APIs, queues, caches, databases, credentials and billing are never shared.

- Durable state first. Every job, charge, refund and retry is tied to one job record and idempotency key in PostgreSQL before any GPU work starts.

- Free, open-source, commercially usable software and model weights only, with every licence recorded and checked in CI (10.12). Deliberate exceptions are listed.

- Measured, not assumed. GPU-minutes per output minute, quality thresholds and capacity come from benchmarks and live metrics.

## 10.2 Service architecture

| Layer | Motion Studio components | Where it runs | Boundary |
| --- | --- | --- | --- |
| Client | Studio web app (project editor, storyboard, voice and emotion controls, timeline editor), Revideo and Three.js renderer, WebCodecs + Mediabunny MP4 writer, Web Audio mixer, in-house VITS voices (ONNX Runtime Web), Uppy uploads | Creator's browser; installable web app | Shows results first; the server result is the record for money and safety |
| Edge | Cloudflare WAF, DDoS protection, CDN (Dhaka edge), Workers edge cache for price and template lists, busy page | Cloudflare | Only public content cached; private media through signed links |
| Ingress | HAProxy active-active pair (LB-1/LB-2) with per-product rate limits | Load-balancer pair | Routes to the Motion Studio API pool only |
| Application | Motion Studio FastAPI pods (projects, jobs, estimates, wallet calls, publishing, review links, public API), Document Intake Service, Celery workers, Centrifugo (progress and browser heartbeat), notification service | App cluster (App-1 to App-3), own namespace | Never shares API pods with NexaTute; ≥2 replicas |
| Public API | Motion Studio API and Zapier/Make connections (chapter 5) through the APISIX gateway with OAuth scopes and rate limits | App cluster | Keys per client, logged and revocable |
| Data | PostgreSQL (own database, roles and credentials), Valkey instance on port 6380 (queues, throttling, progress) | DB-1/DB-2 Patroni cluster; Redis1/Redis2 | PostgreSQL is the source of truth; Valkey is never the financial or job record |
| AI and video compute | Script LLM, safety models, voices, image, video, upscaling, quality and music models | Shared GPU pool under Kueue (10.6) | Product label, priority and trace kept on every job |
| CPU workers | Headless-Chromium fallback renders (2D), Chromaprint, PySceneDetect, child-safety hash matching, auto-reframe, ProRes and FCPXML/EDL export | Spare Core-1/Core-2 cores and App nodes, low-priority pods | Evicted first when live classes or APIs need CPU |
| Storage | Cloudflare R2 buckets: uploads, projects, finished videos, 72-hour delivery, creator-tool libraries, encrypted voice store, archives | Cloudflare R2 | Private by default; scoped credentials (chapter 11) |
| Operations | Prometheus, Grafana, Loki, Alertmanager, OpenTelemetry, DCGM Exporter, OpenCost, Langfuse, Unleash, OpenBao secrets, admin panel | Ops nodes and App cluster | Metrics per product; secrets never in code or logs |

The ecosystem server list in the Master Blueprint (16 launch servers in the USA: App, database, Valkey, load-balancer and LiveKit servers in Virginia; the GPU servers in Dallas; a recovery replica in Oregon) is the baseline architecture. The GPU part of it is being re-decided through the test in 10.10.

## 10.3 Video pipeline

The pipeline below is the canonical order of work for one order. Each numbered step is a durable state change.

- Request. The creator submits a brief, uploads a script or source video, or orders by WhatsApp voice note or link. The API checks identity, content plan (General or Islamic), package entitlements from the "Packages & features" matrix and the live package settings.

- Job record. A job record and idempotency key are written first, so every later charge, retry and refund belongs to one job.

- Intake and rights. Uploaded files go straight to R2; the Document Intake Service parses scripts (including Bijoy-to-Unicode conversion) and images; source videos pass the ownership declaration, connected-channel check and Chromaprint fingerprint check before any processing.

- Safety before generation. Prompts, scripts and uploads pass the text, audio and image safety layers; blocked or flagged items never reach the GPU queue (chapter 12).

- Script and storyboard. The script LLM writes the script and storyboard as grammar-constrained JSON (xgrammar), with a script fact check and, on the Islamic plan, quotation verification. The pre-production fee is charged after the price is shown and confirmed (chapter 7).

- Voice first. The voice-over is generated and locked first (Bangla pronunciation dictionary and text normalisation applied); each scene's length is then set from the audio timing.

- Key images and preview. FLUX.1-schnell makes key images (or a creator's reference image or a licensed famous-place photo is used); a fast 480p few-step preview is made.

- Storyboard approval and payment. The storyboard shows the estimated length and full price; "approve & pay" takes the amount from the wallet, and only then does rendering start (chapter 7). The settings version and model versions are stored with the job (10.11).

- Queue. Scenes are queued with the product label and priority (P50 paid, P10 free) and the delivery tier.

- Render by scene. Each scene goes to its path: browser (Quick), 2.5D (Enhanced) or Wan 2.2 (Cinematic hero shots on A14B from the approved key image; other scenes on TI2V-5B). Shots are 5 seconds or shorter and stitched with overlap blending. Hero shots get two candidates with automatic best pick where the package or creator enables it.

- Per-scene checks. Every scene passes frame safety checks, blur and flicker checks, prompt match (OpenCLIP), character consistency (DINOv2), motion and physics defect checks (extra limbs, sliding feet, merging objects), face and hand defect checks, and the scene check (bent buildings, odd food, floating objects). A failed scene is regenerated or repaired (GFPGAN for faces); only that scene is redone.

- Escalating tiers. For 720p, 1080p and 4K Escalating, the video upscaler runs, Lanczos sets the exact size, close-up faces are lightly restored and the measured quality gate (VMAF round-trip, sharpness, flicker) must pass.

- Finishing. Colour matching, deflicker and stabilisation across scenes; frame-rate conversion to the ordered rate (25 fps base; 24, 30 and 60 fps selectable); music (ACE-Step or the licensed library) with auto-ducking and beat-synced cuts; mastering to the chosen loudness (YouTube −14 LUFS, broadcast EBU R128 −23 LUFS); captions, titles, logos and Arabic text always added as overlays at final resolution (libass with HarfBuzz shaping); extra aspect ratios by auto-reframe.

- Lip-sync check. Quick-mode lip-sync is checked automatically; Cinematic close-up dialogue uses Wan2.2-S2V-14B only after its licence check and quality gate.

- Compile, label and sign. The final MP4 is compiled and validated on the executing GPU node's local SSD; cloned-voice audio carries the AudioSeal watermark; the invisible re-upload watermark is embedded; the Content Credentials (C2PA) manifest is embedded and its hash signed by the remote-signing service, whose key never leaves OpenBao.

- Store and deliver. The signed file is uploaded to R2 and its checksum verified; the 360p WhatsApp copy, AV1 viewing copy and any ProRes master, SRT/VTT or FCPXML/EDL exports are made (ProRes and timelines on CPU only).

- Clean up and settle. Only the exact task-owned local files are deleted after verified upload; the job is settled (shorter video → difference back to the wallet; up to 10% longer → no extra charge; failure or late delivery → automatic refund, chapter 7).

### 10.3.1 Job states

| State | Required behaviour |
| --- | --- |
| Requested / validated | Identity, plan, policy, quota and payload checked |
| Paid / reserved | Wallet charge or free allowance recorded atomically before GPU work |
| Queued | Priority, enqueue time, attempts, job ID and product owner stored |
| Processing | Current scene, progress, node, heartbeat and retry count tracked; checkpoint after every scene |
| Awaiting review | Islamic or safety human review; no GPU reserved and no charge taken until approved |
| Compiled | Final MP4 made locally; format, size and duration verified |
| Uploaded | Stored in R2; checksum and durable acknowledgement verified |
| Completed | Final file reference, settlement and access policy stored |
| Failed / retryable | Drafts and finished scenes kept; refund or retry by explicit rule |
| Cleanup complete | Only task-owned files deleted; cleanup event recorded |

## 10.4 Browser-first execution and device tiers

Render modes are described in chapter 3. This section covers where the work runs.

| Runs in the creator's browser | Stays on RemonLogic servers |
| --- | --- |
| Quick-mode render (2D/3D animation, motion graphics) with Revideo and Three.js (WebGPU, WebGL2 fallback) | Cinematic video (Wan 2.2) |
| Enhanced (2.5D) motion and render from server-made key images and depth maps | FLUX key images, depth maps and character LoRA |
| Quick-mode lip-sync (Rhubarb mouth shapes, audio-based, works for Bangla and Urdu) | Script and storyboard LLM |
| In-house VITS voices for standard narration and characters | Cloned voices, Chatterbox, Indic Parler-TTS and dubbing |
| Captions, logos, Brand Kit, thumbnail text; audio mixing and loudness (Web Audio) | Safety checks, quality gate and C2PA signing |
| Auto-reframe and Shorts scene detection; preview upscaling and product background removal on strong devices | Server takeover of unfinished browser renders |
| Final MP4 assembly for Quick and Enhanced (WebCodecs + Mediabunny); uploads straight to R2 | Final NVENC encode so browser and server parts look identical |

Device tiers:

| Tier | Devices | What runs where |
| --- | --- | --- |
| Full | Android 10 or later with at least 4 GB RAM, recent Chrome or Edge, laptops and desktops | Every browser feature |
| Light | Android phones with 3 GB RAM; Safari and iPhone | Browser features without heavy models; heavier steps on the server when needed |
| Server fallback | Below 3 GB RAM, or a device that fails the 3-second test render (estimated render time above 6× the video length, default) | Rendered on the server from the start, at the same price |

Browser render safety net: each scene or 10-second segment is a resumable chunk saved in the browser's private storage (OPFS/IndexedDB) and uploaded to R2 at once. Frames are drawn in a Web Worker with OffscreenCanvas, so background tabs keep working; the Screen Wake Lock keeps the computer awake while the tab is visible. The studio sends a heartbeat over Centrifugo; if it stops for 30 minutes (admin setting) the server renders the remaining chunks from the last one backwards while a returning browser continues forwards, and the first finished copy of each chunk is kept. Server fallback uses the same renderer (Revideo in headless Chromium through Puppeteer): 2D on spare Core-1/Core-2 CPU, 3D on idle Rec-node GPUs. Browser-made chunks are treated like uploads: frame safety checks, voice-to-script comparison and one server-rendered check frame per chunk (SSIM) before signing; a failing chunk is re-rendered on the server. A browser render that fails repeatedly moves to the server automatically.

## 10.5 Model registry for Motion Studio

The register below lists the models and key media components Motion Studio uses, with licence status as recorded in the Master Blueprint software register. "Verify" means a one-time check of the licence text of the code and weights before production use. Any model that fails its licence check stays off.

| Purpose | Model or component | Licence (status) | Placement and notes |
| --- | --- | --- | --- |
| Video — hero shots | Wan 2.2 A14B | Apache-2.0 (approved after model-page check) | Cinematic hero shots only, from an approved key image; 96 GB-class GPU |
| Video — other scenes | Wan 2.2 TI2V-5B | Apache-2.0 (approved after model-page check) | All non-hero Cinematic scenes; native 24 fps |
| Video speed-up | LightX2V inference engine | Apache-2.0 (verify; benchmark first) | Must pass before paid packages start (chapter 7) |
| Video speed-up | FastWan distilled TI2V-5B | Apache-2.0 (verify weights; quality gate) | Non-hero scenes |
| Video speed-up | Lightning LoRA (4–8 steps), TeaCache, SageAttention | To confirm | Faster Wan 2.2; off until licence confirmed |
| Cinematic dialogue lip-sync | Wan2.2-S2V-14B | Apache-2.0 (verify; blocked until licence check and quality gate) | Close-up dialogue only; until then dialogue uses Quick or Enhanced |
| Key images, thumbnails | FLUX.1-schnell (Nunchaku 4-bit option) | Apache-2.0 (approved after model-page check; Nunchaku weights verify) | FLUX.1-dev is not used: it needs a paid commercial licence — check before launch (to confirm) |
| 2.5D depth | Depth-Anything V2 Small | Apache-2.0 (Small model only) | Larger variants are non-commercial and excluded |
| Series and scenery style | Character LoRA, per-character LoRA, "Bangladesh scenes" LoRA | In-house | Trained only on approved or own images; LoRA training on own photos only until a lawyer confirms the rules |
| Script LLM | Qwen3 (Qwen3-30B-A3B; Qwen3-4B on CPU for small tasks) | Apache-2.0 | Thinking off by default; suffix speculative decoding for scripts |
| Text safety | Qwen3Guard-Gen-8B + Bangladesh policy layer | Apache-2.0 | Prompts, scripts, captions, titles |
| Image and frame safety | NSFW classifier (for example Falconsai ViT), then Qwen3-VL-8B | Classifier Apache-2.0 (verify); Qwen3-VL Apache-2.0 | Qwen3-VL only on flagged frames or scenes with people |
| Child safety | Meta Hasher-Matcher-Actioner with PDQ and TMK+PDQF | BSD-3-Clause | Uploads and frames; spare CPU |
| Voices (browser and CPU) | In-house VITS voices, six languages | MIT code; voice data owned by RemonLogic | Standard narration; Bangla fallback |
| Voices and cloning | Chatterbox Multilingual | MIT | Not Bengali or Urdu |
| Bangla and Urdu voices | Indic Parler-TTS | Apache-2.0 | Native-speaker test before launch |
| Speech to text | faster-whisper with Whisper large-v3-turbo | MIT | Transcripts, word timestamps, dubbing, audio checks |
| Noise cleanup before cloning | DeepFilterNet | To verify (not yet in the register) | Approved 29 October 2026; add to the register with its SPDX ID |
| Speaker verification | SpeechBrain ECAPA-TDNN | Apache-2.0 (verify model) | Consent voice matched to the cloning sample |
| Audio watermark | AudioSeal | MIT (verify weights) | Every cloned-voice output |
| Face restoration | GFPGAN | Apache-2.0 (verify face-detector weights) | CodeFormer excluded (non-commercial) |
| Video upscaling | RealBasicVSR / BasicVSR++ (MMagic) | Apache-2.0 (verify weights) | Final escalated videos; SeedVR2 evaluation only |
| Preview upscaling | Real-ESRGAN | BSD-3-Clause | Previews and backup |
| Frame interpolation | RIFE (Practical-RIFE) | MIT | 16 → 24/30 fps and other rate conversions |
| Quality checks | OpenCLIP, DINOv2, libvmaf, OpenCV | MIT, Apache-2.0, BSD-2-Clause-Patent, Apache-2.0 | Per-scene checks and quality gate |
| Background removal | BiRefNet through rembg | MIT | Product ad maker |
| Music | ACE-Step | Apache-2.0 (verify code and weights) | MusicGen and Stable Audio excluded |
| Music separation | Demucs | MIT code (verify weights) | Music replacement in uploads |
| Audio fingerprint | Chromaprint | LGPL-2.1-or-later | Run as a separate process |
| Content Credentials | c2pa-rs / c2patool | MIT OR Apache-2.0 | Signing certificate from a C2PA trust-list CA (annual cost) |
| Captions and text shaping | libass, HarfBuzz, Noto fonts | ISC, MIT, OFL | Bangla conjuncts tested per font |
| Browser render and MP4 | Revideo, Three.js, Mediabunny, Rhubarb Lip Sync | MIT, MIT, MPL-2.0, MIT | Creator's browser; headless-Chromium fallback |
| Media assembly | FFmpeg, GStreamer | LGPL build (no GPL encoders); LGPL-2.1-or-later | NVENC only where the driver and build are confirmed |
| Cost metering | OpenCost, DCGM Exporter, Kueue | Apache-2.0 | GPU-seconds per product (chapter 14) |

Components approved as features but whose model is not yet chosen (to confirm, with the same licence rule): "act it yourself" performance transfer, the digital-twin presenter, face and hand defect detector, logo detection, the invisible re-upload video watermark and the stabilisation filter. The stabilisation filter must stay inside the LGPL-only FFmpeg build; GPL filters are excluded.

## 10.6 Shared GPU pool, priority and isolation

All GPU servers in the ecosystem work as one pool in one Kubernetes cluster. Any idle GPU takes the highest-priority eligible work, and each pool's owner always comes first.

| Priority class | Work | Rule |
| --- | --- | --- |
| REC | Live-class recording on the recording nodes | Pre-empts everything on those nodes |
| P100 | NexaTute real-time LLM, speech fallback and the safety model | Protected lane |
| P70 | Real-time work borrowed from another product's pool | Always below the owner's P100 |
| P50 | Motion Studio paid script LLM, voice-over and renders (Express first in queue) | Bounded concurrency; ETA shown |
| P10 | Free Trial, Free Beta and internal batch work | Idle capacity only; paused first under load |

- Guaranteed floors on the launch GPU pool: NexaTute 60%, Motion Studio 25%, 15% floating. Motion Studio may borrow idle NexaTute GPUs while NexaTute load is below 50% (normally daytime, when Motion Studio is busiest) and hands them back within one scheduling cycle; at night NexaTute may use idle Motion Studio capacity.

- Pre-emption order: P10 first, then P50 above its floor. Renders checkpoint after every scene, so a pre-empted job resumes without losing finished scenes; LLM answers are never cut mid-response.

- Kueue queues GPU jobs with priority, quotas, cohorts and pre-emption; vLLM priority scheduling orders LLM requests; KEDA scales workers on queue length; the NVIDIA GPU Operator manages drivers and GPU health; the RemonLogic Resource Broker ranks servers by owner, free VRAM, busy share, queue wait and distance.

- VRAM rule: total working memory on any GPU stays under 90%; content-generation models (Wan 2.2, FLUX, ACE-Step) run one at a time per GPU; small models share a GPU through Triton with dynamic batching and NVIDIA MPS (own models only).

- Isolation: separate Celery queues (ms.paid, ms.free), a separate Valkey instance, separate database, roles and credentials, per-product OpenBao secrets, Cilium network policies, and per-product circuit breakers, so an open Motion Studio breaker never blocks NexaTute and the reverse. Prefix and KV caches are never shared across products.

- Data path: scene clips, intermediates and final assembly stay on the local SSD of the GPU node running the job; nothing heavy crosses sites.

- Accounting: every GPU-second and CPU-second is recorded per product by DCGM Exporter, Kueue and OpenCost (chapter 14).

Placement order for Motion Studio work:

| Workload | 1st | 2nd | 3rd | Last resort |
| --- | --- | --- | --- | --- |
| Script and storyboard LLM (P50) | Main LLM GPU | Other launch GPUs | Idle NexaLogicDev Fast GPU | Hourly cloud GPU |
| Express render (P50, first in queue) | Any free video GPU | Idle Fast GPUs | NexaLogicDev Heavy servers in their lending window | Hourly cloud GPU to keep the shown ETA |
| Normal and Slow renders (P50 / P10) | Heavy servers in the 1–7 am lending window | Idle launch GPUs | Idle Fast GPUs | Cloud only if the 12- or 24-hour window is at risk |
| Free Trial and Free Beta renders (P10) | Idle GPUs only | — | — | Wait in queue; never cloud |

The NexaLogicDev pools join the cluster in 2027 (chapter 17); until then the launch GPU pool and cloud burst are the only paths.

## 10.7 Job queue, checkpoints and failure handling

| Failure | Handling | Charge to the creator |
| --- | --- | --- |
| Worker or GPU node fails mid-render | Node cordoned; job resumes on another node from the last finished scene | None extra |
| Scene fails a quality or safety check | Only that scene is regenerated or repaired; escalated scene re-upscaled with the alternative model, then made at the next native tier if still failing | None extra; escalating price kept |
| Browser render stops | Server takeover after 30 minutes; repeated failure moves the job to the server | Same price |
| Upload of the final file fails | Local file kept; upload retried; job not marked complete until the checksum is verified | None |
| Render cannot finish | Bounded retries with back-off, then dead-letter queue and alert; drafts kept | Automatic wallet refund |
| Delivery late | Express surcharge refunded if more than 20% later than the ETA shown; Normal/Slow later than 12/24 hours get credit (chapter 7) | Refund or credit as stated |
| Duplicate request or retry | Idempotency key returns the existing job | Never charged twice |

Bounded retries, exponential back-off, per-provider timeouts and circuit breakers prevent retry storms. A stuck-job monitor (no heartbeat for a set time, default set from the benchmark) raises an alert on the admin render queue (chapter 13).

## 10.8 Capacity, degradation ladder and festival guard

Planning estimates on the baseline launch fleet (before the GPU test; from the Master Blueprint capacity model):

| Measure | Estimate | Limit set by |
| --- | --- | --- |
| Creators active in the studio at once (Motion Studio alone) | ≈4,500–6,000 with suffix decoding and the compact storyboard schema | Script LLM |
| Cinematic video minutes a day | ≈1,000–1,600 with LightX2V, FastWan and Wan2.2-S2V once benchmarked | Video GPUs |
| Quick/Enhanced video minutes a day | ≈3,000–4,500 | Hero-shot GPU time |
| Free Beta admission | ≈2,000 combined users at once, then at most 70% of measured capacity | Admission cap (chapter 8) |

Degradation ladder (Motion Studio column; levels are shared with NexaTute and switch automatically):

| Level | Trigger | Motion Studio behaviour |
| --- | --- | --- |
| L0 Normal | All pools healthy | Full service |
| L1 Pressure | Pool use above 80% or queue wait rising | Free (P10) jobs paused; paid continue |
| L2 High load | NexaTute real-time queue wait above target | Paid jobs held to the 25% floor with ETA shown; hourly GPU burst for paid renders |
| L3 Overload | Local and burst capacity saturated | New renders paused; scripts, editing and drafts stay available |
| L4 Protect | Error budget breached or all compute down | "The server is very busy right now. Please try again after some time."; read-only studio; queued jobs resume automatically |

Further load controls:

- 1080p Native load pause: when GPU load passes the admin threshold (default 80%), 1080p Native is paused for new orders and 1080p Escalating is offered; it returns automatically.

- Delivery tiers spread load: Normal and Slow orders fill quieter hours and the night window; Slow orders and catalogue or content-calendar batches run at night.

- Festival guard (approved 29 October 2026): before Eid, Pohela Boishakh, 21 February, 16 December and similar peaks, an early-order discount encourages orders before the rush (amount set in the admin, to confirm), and a capacity limit per day and per delivery tier stops the queue from growing beyond what can be delivered on time. When the limit is reached, Express shows a later calculated ETA or "full for today", and Normal and Slow accept orders for the next free window. No scarcity or countdown wording is used.

- Ordering rule for new hardware: a new GPU server is ordered at 60% sustained pool load and brought into service at 80%; hourly cloud GPUs cover the gap.

## 10.9 Cloud GPU emergency burst

- Use: when the GPU site is down, or when paid Express or Normal ETAs would slip, Motion Studio paid renders move to rented hourly cloud GPUs in the USA (spot or preemptible first, on-demand as fallback), using the same signed container images and model versions.

- Creators affected see a new ETA; jobs resume from their last finished scene.

- Spending cap: a monthly cap per product, with alerts at 80% and a stop at 100% (values set in the admin panel, to confirm); every burst hour is charged directly to Motion Studio (chapter 14).

- Never: Free Trial and Free Beta work, minors' raw media and any work that requires data to leave the agreed regions.

- Cloud LLM fallback (text only, for the script LLM under overload) follows the ecosystem order with personal data removed and its own spend cap; speech, video and recording never use cloud LLM APIs.

## 10.10 GPU plan, test and benchmark

Owner decision, 29 October 2026: start with a 1-week test on one rented 8× RTX A6000 server; the final server choice follows the benchmark.

- Baseline: the Master Blueprint fleet (six GPU servers in Dallas: two RTX PRO 6000 96 GB, two RTX PRO 5000 48 GB and two RTX PRO 4000 24 GB recording nodes) is the reference design for placement, priorities and capacity.

- Option under consideration: 8× RTX A6000 servers (an offer at about €1,450 a month each was noted, with an 8× H100 server added later as clients grow); location, contract term and price are to be confirmed, and any data location outside the USA is checked by the lawyer against the privacy position (chapter 12).

- What the 1-week test measures: Wan 2.2 GPU-minutes per output minute for each mode and tier (480p, 720p, 1080p Escalating and Native, 4K Escalating), with and without LightX2V, FastWan and Lightning LoRA; whether Wan 2.2 A14B fits and runs acceptably on 48 GB A6000 cards without FP8 (A6000 has no FP8 support); TI2V-5B, FLUX, upscaler and voice throughput; VRAM fits; quality-gate pass rates; script-LLM latency; CPU steal and disk speed.

- Decision after the test: the server type and count for the Free Beta and paid launch, the GPU cost per output minute for chapter 14, the Free Beta Cinematic pool (10–15% of measured Cinematic capacity to start) and whether Cinematic 720p Native and higher can be offered at paid launch (chapter 7).

- NexaLogicDev starts on its own pools (1× 8× A100 Heavy and 1× 8× A6000 Fast, re-checked May 2027); when they exist they lend idle capacity to Motion Studio under 10.6.

- Video GPU trigger after launch: a new video GPU server is ordered when the video pool is at least 60% busy at its daily peak for a week, and put into service at 80% or as soon as paid ETAs slip.

## 10.11 Model versions, quarterly benchmark and quality panel

- Version pinning: every project records the model versions it started with (video, image, voice, LoRA, safety policy) and stays on them until it is finished, so later scenes match earlier ones. Old versions stay available until no open project uses them.

- Model registry: each model has an exact ID, version, weight hash, licence record, owner and quality-gate result.

- Quarterly benchmark: every quarter new open video, image and voice models are tested on a fixed Bangladesh test set (people, dress, scenery, Bangla text overlays, Islamic scenes, lip-sync) for quality, GPU-minutes per output minute and licence. A model that wins can be switched on from the admin panel (chapter 13) with two-person approval; the switch applies to new projects only.

- Blind viewer panel: before a big model or pipeline update, a panel of Bangladeshi viewers rates old and new outputs without knowing which is which, including emotion quality; the update goes live only if it is not worse.

- Rollback: any model switch can be rolled back with approval; the change is logged as a model-behaviour change.

## 10.12 Software supply chain and licence control

- Only free, open-source software and model weights that allow commercial use are used for self-hosted components. Licences are recorded as SPDX identifiers in the unified software register, with product (Motion Studio, NexaTute or both), placement, version and owner.

- Every release produces an SBOM (CycloneDX or SPDX, by Syft), is scanned for vulnerabilities (Grype, Trivy) and licences (ScanCode Toolkit) in Forgejo CI, and is blocked if any component has an unknown, restrictive or changed licence. The licence process follows OpenChain (ISO/IEC 5230).

- Dependency rule: each component's own runtime dependencies (databases, brokers, bundled libraries, weights) are checked against the same policy.

- Copyleft conditions: LGPL libraries run as separate processes or dynamic libraries (for example Chromaprint); FFmpeg is built without GPL encoders; GPL tools such as Forgejo are used unmodified and are not shipped to customers.

- Deliberate exceptions (paid or proprietary, listed in the register): NVIDIA drivers, CUDA, NVENC and MPS; Cloudflare (CDN, R2, WAF, Waiting Room); the managed transactional email service; WhatsApp Business API and platform APIs (YouTube, Meta, TikTok); payment gateways; the cloud LLM fallback; the C2PA signing certificate.

- Images and model weights are signed, pulled from the Harbor mirror or R2, and kept on each GPU node's local disk, so a borrowed GPU can start serving in about 30–90 seconds.

- Server software updates are never automatic: every update needs two-person approval in the admin panel, goes through staging with automatic tests, rolls out node by node and rolls back automatically if a health check fails (chapter 13).

# 11. Data, Storage and Media Lifecycle

This chapter sets out where Motion Studio keeps each kind of data, who can reach it, how long it is kept and how it is deleted. Storage allowances and add-on prices are in chapter 7; privacy law positions and consent rules are in chapter 12.

## 11.1 Data authority

- PostgreSQL is the single source of truth for accounts, projects, scripts, storyboards, scenes, jobs, wallet entries, charges, refunds, consent records and the audit trail. Motion Studio has its own database, roles and credentials on the shared Patroni cluster.

- Valkey (Motion Studio instance on port 6380) holds only short-lived state: queues, throttling, progress and presence. It is never the record of money or of a finished job; after a loss, queued work is rebuilt from PostgreSQL job states.

- Cloudflare R2 holds files: uploads, project assets, finished videos and archives. Every object is private by default and reached only through short-lived signed links issued after an authorisation check. Storage credentials never reach the browser.

- Large tables (usage ledger, job events, audit logs) use monthly partitions; partitions older than 12 months are exported to an encrypted R2 archive as Parquet files and dropped from the live database, and remain restorable on request.

## 11.2 Storage map

| Data | Where it is kept | Who can reach it | Kept for |
| --- | --- | --- | --- |
| Uploads (scripts, images, source videos, catalogues, CSV lists) | R2 uploads bucket, private | The creator, their team and the processing services | With the project; counts toward storage |
| Project data (script, storyboard, scenes, settings and model versions) | PostgreSQL + R2 | The creator and their team | While the account is active |
| Browser render chunks | Browser private storage (OPFS/IndexedDB) until uploaded, then R2 | The creator's browser; assembly service | Until the final video is compiled |
| GPU scratch files | Local SSD of the GPU node running the job | The job only | Deleted after verified upload |
| Finished videos and exports (MP4, 360p WhatsApp copy, AV1 viewing copy, ProRes master, SRT/VTT, FCPXML/EDL) | R2, creator storage | The creator; signed links for sharing | While the account is active and within the allowance |
| No-storage delivery copy | R2 temporary delivery bucket | Holder of the emailed signed link | 72 hours, then deleted by a lifecycle rule |
| Voice samples, voice models, digital-twin source videos and face models | Separate encrypted voice and likeness store | Cloning and render services only; no staff role can play or view them | Until deleted by the creator or 72 hours after consent withdrawal |
| Consent records (recording, time, device, verification score, OTP result) | Encrypted consent registry | DPO and assigned reviewers, logged | 3 years after the voice or likeness model is deleted |
| Character and series LoRA | R2, stored with the project | Render services for that creator only | Deleted with the project or account |
| Creator-tool libraries (music beds, sound effects, templates, caption fonts) | R2 behind the CDN (≈50–100 GB at launch) | Everyone, read-only | While licensed |
| Image library and licence log | R2 + PostgreSQL | Render services; admin library page | While licensed; removable from admin |
| Billing records and receipts | PostgreSQL and archive | Creator (own), finance roles | 7 years (default; accountant to confirm) |

## 11.3 Uploads

- Uploads go straight from the browser to R2 in resumable parts using Uppy with its S3 multipart plugin and short-lived presigned URLs, each scoped to one object. Files never pass through the load balancers or App nodes, and an interrupted upload resumes from the last finished part.

- Limits per package (for example 2 GB / 60 minutes, admin-editable) are checked before the upload starts.

- Images are compressed in the browser before upload where quality allows.

- After upload the Document Intake Service reads the file from R2; uploads then pass the safety, child-safety and copyright checks before any processing (chapter 12). A file that fails is blocked and is never sent to the GPU queue.

- Uploaded source videos for Shorts or translation follow the same storage, retention and 72-hour rules as finished videos; a takedown deletes them.

## 11.4 Storage allowance behaviour

Allowances per package and the storage add-ons are set out in chapter 7 (Free and Free Trial 1 GB up to Agency 80 GB). The same storage model as NexaTute applies (approved 29 October 2026):

- Warnings at 80% and 95% of the allowance (default, editable).

- When storage is full, the creator chooses to delete old items or buy an add-on before a new upload; nothing is deleted automatically.

- Uploads, finished videos, exports and ProRes masters all count toward the allowance; the storage meter shows use by type.

- When a package ends, files are kept for 30 days with download allowed and a notice before deletion (default, editable, as in NexaTute).

- The included allowance is tied to the active package and is not a promise of permanent storage.

## 11.5 Delivery and the 72-hour link

As soon as the final video passes validation it is uploaded to R2 and the local copy is removed.

- Creator has storage available: the file stays in the creator's storage and is shown in the studio.

- No storage available (no active package storage, or the allowance is full): the file goes to the temporary delivery bucket, a signed download link valid for 72 hours is emailed to the creator, and the file is deleted automatically after 72 hours.

- Notices: the ready-video message is sent by in-app notice, browser push and email through a managed transactional email service (SPF, DKIM, DMARC, bounce handling and retry), so delivery does not depend on email alone.

- Watermarked previews are for review only and are not stored as deliverables.

- Client review links (Premium Starter and above) give view-and-comment access to one video without an account, can be revoked at any time and expire on a set date (default 30 days, editable).

## 11.6 Voice, face and consent data

These are the most sensitive data Motion Studio holds.

- Separate encrypted storage: voice samples, cloned voice models, digital-twin source videos and face models are kept in a separate encrypted store with keys in OpenBao. Only the cloning and render services can decrypt them, inside the job that needs them.

- Staff cannot listen or view: no admin, support or engineering role has a "play" or "download" permission for this store. A complaint review uses the consent recording and the verification score held in the consent registry, opened only by the DPO or an assigned reviewer, and every opening is logged.

- Never leaves the server: a cloned voice model is never sent to the browser.

- No cloning from WhatsApp voice notes; samples are recorded in the app only.

- Withdrawal: consent can be withdrawn at any time; no new renders use the voice or likeness from that moment, and the model and samples are deleted within 72 hours. Already delivered videos remain the creator's responsibility under the terms (chapter 12).

- Consent records are kept for 3 years after the model is deleted, for disputes; then deleted.

- Before voice cloning, samples are cleaned of noise and echo (DeepFilterNet); the cleaned sample is stored under the same rules.

## 11.7 Image library and licence log

Library images are used only from commercially usable sources, and every image carries its licence record.

| Source | Use | Rule |
| --- | --- | --- |
| Wikimedia Commons (CC0 / CC BY) | Library, famous-places animation | Attribution kept automatically where required |
| Pexels | Reference only | Never resold or delivered as-is |
| RemonLogic photographer shoots | Library, famous places, "Bangladesh scenes" LoRA training | Owned by RemonLogic |
| Creators' own uploads | Only in that creator's own videos | Never used for other creators or training |

Every image is logged with source, licence, photographer, date and where it has been used, and can be removed from the admin panel; removal stops new use at once. LoRA training uses only RemonLogic's own photos until a lawyer confirms the rules for other sources (to confirm). Music and sound effects follow the same log: only Content-ID-free licensed tracks, RemonLogic-owned or CC0 items, or Motion Studio's own AI music.

## 11.8 Account deletion and full export

- Full project export: the creator can download all projects, videos, scripts and storyboards in one bundle. An App-cluster worker builds it and delivers it as a signed R2 link. Script and storyboard PDF download is for paid packages.

- Account deletion removes all data, including cloned voices, digital twins, characters and LoRA, within the retention rules of this chapter. Records the law or accounting requires (billing records, consent records, audit logs) are kept for their stated periods with access restricted.

- Deleted data leaves each backup copy when that copy expires; the privacy page states the real backup schedule (lawyer to confirm the wording).

- Deletion requests are logged and confirmed to the creator when complete.

## 11.9 Backups and recovery

| Item | Method | Target |
| --- | --- | --- |
| PostgreSQL | pgBackRest continuous WAL archiving to a dedicated R2 bucket (every ≤60 s), daily differential and weekly full backups, AES-256 encrypted | Recovery point ≤1 minute; 14 days of point-in-time recovery; 8 weekly fulls |
| Valkey | Daily encrypted snapshot to R2 | Kept 48 hours, for fast restart only |
| R2 objects | Durable object storage; lifecycle rules per bucket; checksums on every upload | Recovery of the database-to-object link tested (upload succeeded but database update failed, and the reverse) |
| Recovery site | Disaster-recovery replica in a second US region | Restore drill every month |
| Accounting data | Nightly encrypted export to the company's cloud drives (chapter 14) | Monthly restore test |

Backup credentials are write-only; restore tests are logged with their result on the admin operations page.

## 11.10 Retention schedule

| Data | Retention (default, editable unless stated) |
| --- | --- |
| Projects, uploads and finished videos | While the account and package are active; 30 days after a package ends, then deleted with notice |
| No-storage delivery files | 72 hours |
| GPU scratch files | Until verified upload of the final file |
| Voice and likeness models and samples | Until deleted; within 72 hours after consent withdrawal |
| Consent records | 3 years after the model is deleted |
| Billing records, receipts and VAT invoices | 7 years (accountant to confirm) |
| Admin audit log and Nexa Co-Admin activity log | 7 years |
| Usage ledger and job events | 12 months live, then the encrypted archive |
| Support tickets | Period to confirm with the lawyer |
| Inactive accounts | Deletion period to confirm (NexaTute uses 5 years after last use) |
| Takedown records | Kept for the repeat-infringer rule; period to confirm with the lawyer |

Retention values are settings in the admin panel; changes need two-person approval and are logged. Legal holds stop deletion for the records concerned until the hold ends.

# 12. Safety, Rights, Legal and Compliance

This chapter sets out how Remon Motion Studio keeps its output safe and lawful: the content-safety system, the consent rules for voices and faces, Islamic verification, copyright and asset licences, provenance labels, privacy, the terms of service and the payment and tax position. Every legal point here is a position drafted by Claude for a Bangladeshi lawyer to check (decided 29 October 2026); none of it is legal advice. Policy categories, term lists, thresholds and review queues are admin settings, changed with two-person approval and logged (see chapter 13).

Rule: safety checks run on what the system produces, not only on what the client asks for. A clean prompt does not make a frame, a voice line or a caption safe.

## 12.1 Principles

- Self-hosted, free and open-source safety software only. No client content is sent to a paid outside moderation service.

- Checks on input and output: prompts, scripts, uploads, generated frames, generated audio and captions are all checked (output moderation approved 29 October 2026).

- Narrow definitions, human review for unclear cases. Automatic blocking is for clear violations only.

- Consent before likeness. No real person's voice or face is cloned or animated without that person's live, verified consent.

- Honest labelling. Every output is marked as AI-made, both in its metadata and, where published directly, on the platform.

- No guarantees the system cannot keep. Motion Studio never claims a video is copyright-safe or platform-safe.

## 12.2 Content safety system

The system has four checking layers plus child-safety hash matching. Failed scenes are re-rendered safely or blocked; they never reach the client.

| Layer | What is checked | Software (licence) | When |
| --- | --- | --- | --- |
| Text | Prompts, AI and client scripts, captions, titles, descriptions in Bangla, Banglish and English, including disguised spellings | Qwen3Guard + Bangladesh policy layer (Qwen3 classifier and maintained term list) | Before generation and on final captions |
| Images and video | Key images and sampled frames: nudity, sexual poses or dance, obscene or insulting gestures, gore, hate symbols | Fast NSFW classifier (e.g. Falconsai ViT, Apache-2.0, licence to verify); Qwen3-VL policy check when a frame is flagged or shows people or characters | On key images and every rendered scene |
| Audio | Voice-overs, cloned voices, audio of uploads | faster-whisper transcript, then the text layer | After voice generation and on upload |
| Uploads | Client videos and photos | Image/video and audio layers, plus copyright checks (12.10) | Before any processing |
| Child safety | Known illegal images and video | Meta Hasher-Matcher-Actioner with PDQ (images) and TMK+PDQF (video), BSD, self-hosted; hash lists via NCMEC access | On uploads and outputs |

The Bangladesh policy layer covers religious hatred, communal incitement and anti-state violence. "Anti-state" is defined narrowly: incitement to violence or terrorism, calls for armed overthrow of the state, and content clearly prohibited by law. Ordinary political criticism, news and satire are allowed; unclear cases go to a person, never to automatic blocking. The lawyer finalises these definitions under the Cyber Security Act 2026.

Bad language and obscene gestures are blocked in scripts, audio, captions, images and video:

- The AI never writes bad language. If the client's own text contains it, rendering does not start; the words are highlighted and a clean alternative is suggested. Uploaded audio with bad language is blocked.

- Prompts asking for obscene gestures are blocked. Quick-mode 3D characters use only an approved animation library, so such gestures cannot be produced. Generated frames with people or characters are checked for gestures separately.

- Safety negative prompts are always on in Wan 2.2 and FLUX.

Image and video safety checks add about 5–10% to safety GPU load, which is counted in the capacity model (see chapter 10).

## 12.3 Content policy

The content policy blocks the categories below. The 21 October 2026 additions (35.3) are final owner decisions; the lawyer still reviews the wording of terms such as "anti-state", "deepfake" and the voice rights of deceased persons.

| Category | Rule |
| --- | --- |
| Adult and sexual content | Blocked in all modes; sexual or insulting content made from any real person's image is prohibited |
| Hate and incitement | Religious hatred, communal incitement and anti-state violence blocked (12.2) |
| Deepfakes and impersonation | A real person shown saying or doing what they did not, presented as news or evidence, is blocked; stricter checks for election candidates in election periods; photo-real public-figure likeness needs proof of permission |
| Fake news | Copying a real news outlet's logo or format is blocked |
| Scam advertising | Fake investments, fake jobs or overseas-job lures and fake lotteries are blocked |
| Restricted promotion | Gambling and betting apps, drugs and weapons are blocked |
| Health misinformation | Miracle cures and similar claims are blocked |
| Political use of cloned voices | Not allowed (12.5) |
| Licensed businesses | Business packs for licensed businesses (for example recruiting agencies and clinics) must show the licence number |

Not offered on purpose (owner decisions 29 October 2026):

- AI "customer testimonial" videos, because they are fake reviews.

- Lyric videos of other people's songs.

- Talking photos made from one picture of a person.

Scripts are fact-checked by the AI and approved by the client before the storyboard is rendered. Wrong facts that remain are the client's responsibility under the terms (12.15), but the system flags claims it cannot support.

## 12.4 Reporting, enforcement and appeals

- Every video has a Report button.

- Enforcement ladder: warning, then temporary suspension, then permanent ban. Each decision is audit-logged with the reason.

- The client can appeal any decision. Appeals and unclear cases go to the human review queue.

- Serious cases skip the ladder: child sexual content closes the account at once (12.6); an unauthorised voice-clone or face-use complaint suspends the account while it is reviewed (12.5, 12.8).

- The AI detects and recommends; a person makes every suspension, ban and takedown decision.

## 12.5 Voice-cloning consent policy

Approved 21 October 2026 (35.2) and unchanged by the Voice Clone Studio design of 29 October 2026.

| Point | Rule |
| --- | --- |
| Whose voice | The client's own voice, or another adult's voice with that person's direct consent |
| Consent | The voice owner reads a freshly generated consent sentence (date, account name, "I consent") live in the app; pre-recorded audio is not accepted; a third party also confirms by OTP on their own phone |
| Verification | Speaker verification (SpeechBrain ECAPA, licence to verify) matches the consent voice to the cloning sample |
| Where | In the app only, on mobile or computer; no cloning from WhatsApp or Messenger voice notes |
| Not allowed | Under-18 voices; politicians, celebrities or religious figures without written-permission proof; deceased persons without the heirs' permission |
| Use | Only inside the account that made it; not transferable or saleable; never for political speech, money requests, fraud or obscene content |
| Labels | C2PA metadata and an inaudible AudioSeal watermark on every output; "AI voice" label on direct publishing |
| Storage | Voice samples in separate encrypted storage; staff cannot listen to them |
| Withdrawal | Consent can be withdrawn at any time; the voice model is deleted within 72 hours and no new renders are made |
| Records | Consent recording, time, device and verification score kept 3 years after deletion, for disputes |
| Complaints | A claim of cloning without consent leads to takedown within 24 hours and account suspension during review |

Noise and echo are cleaned with DeepFilterNet before cloning, but cleaning never replaces the consent check. Package limits for cloning follow chapter 6.

## 12.6 Child safety and kids-safe mode

Zero tolerance: any sexual content involving minors is blocked permanently, the account is closed and the case is reported as the law requires.

- Known illegal images and video are matched by PDQ and TMK+PDQF hashes on spare CPU cores. Hash lists come through NCMEC Electronic Service Provider registration and a hash-sharing agreement through the USA LLC (request now); the IWF list is a paid alternative.

- Kids-safe mode (all packages, including Trial and Beta) applies stricter filters for rhymes, moral stories and education cartoons and sets "Made for kids" automatically on YouTube. PlayBoom content for NexaTute can be made in this mode.

- Any project with a child character switches to kids-safe strict filters automatically.

## 12.7 Child-character voices

- Child-character voices in the library come only from consenting, paid adult voice artists or from fully synthetic designed voices (boy or girl, ages 5–8 and 9–12, in six languages; dialects later).

- An adult client's own cloned voice may be made to sound child-like.

- A real child's voice is never cloned or used, even with guardian consent.

## 12.8 Faces, digital twins and real people

The digital-twin presenter (approved 30 October 2026) follows the same rules as voice cloning:

- Own face only, from a short video (about 2 minutes) of the client.

- Live consent with OTP, 18+ only, usable only in the client's account.

- Watermark and AI labels on every output; deleted on consent withdrawal within the voice-clone time limit.

- Any real person's face used in a video needs that person's consent and OTP, like a voice.

- Photo-real likeness of public figures is blocked without proof of permission.

The one-time fee for extra digital twins is in chapter 7 and stays under review until the GPU benchmark.

## 12.9 Islamic content verification

Islamic videos earn a 25% discount on per-minute rates (see chapter 7), so verification protects both the faith content and the billing.

- The client chooses the Islamic or General plan for each project. If a General-plan prompt is clearly Islamic, the Content Plan Mismatch Guard explains the difference and offers a switch; it never switches silently.

- The AI checks first: is it Islamic content, are Quran and hadith quotations correct against a verified text, does it meet policy. It records a confidence score.

- Confident result: the discount applies automatically.

- Unsure result, or a quotation mismatch: the project goes to the human review queue. Reviewers are assigned in the admin panel; the named reviewers set up before the Free Beta are Qari Md Shahadat Hossain and Md Serajul Islam. More reviewers can be added, and a queue-length alert warns when the queue grows.

- Review completes within 3–7 days. The client sees a separate "in review, up to 7 days" ETA. No GPU is reserved and nothing is charged before approval.

- The audit trail keeps the AI score, reviewer, time, decision and reason. The client can appeal.

Production rules for Islamic videos (29 October 2026): Arabic text is always an overlay, never drawn by the video model; prayer scenes are always reviewed by a person; unverified quotations are never labelled as verified.

## 12.10 Copyright for uploads and takedown

Making Shorts, translations or edits from uploaded video creates copyright risk. Motion Studio has no Content ID-scale database, so these controls reduce the risk; they do not remove it.

- Ownership declaration before processing, stored with time, account and file hash.

- Connected-channel import from the client's own YouTube or Facebook channel is the default proof of ownership; direct upload is the secondary path.

- Music replacement: background music can be separated (Demucs, weights licence to verify) and replaced with library or own AI music.

- Audio fingerprint check at launch: Chromaprint (LGPL-2.1, run as a separate process) against the RemonLogic music library and a blocklist of known copyrighted sources; matches are blocked or flagged.

- Pre-publish warning that third-party content may remain and platform claims are still possible.

- Takedown and repeat-infringer policy: a valid complaint removes the video from storage and publishing and notifies the client; repeated infringement suspends and then closes the account.

- DMCA: a designated agent is registered with the US Copyright Office and named on remonlogicstudio.com (approved 30 October 2026; which entity registers it is to confirm). Counter-notices follow the same process.

- The invisible re-upload watermark (12.13) lets clients report unauthorised re-uploads of their own videos, with an evidence report for their complaint.

## 12.11 Images, music and other assets

| Source | Use allowed | Conditions |
| --- | --- | --- |
| Wikimedia Commons | Library images | CC0 or CC BY only; attribution kept automatically |
| Pexels | Reference only | Never resold or delivered as-is |
| Own photographer shoots | Library and LoRA training | Owned by RemonLogic (2–3 days of shooting) |
| Client uploads | Only in that client's own videos | Rights declaration at upload |
| Web images | Reference only | Never used for training or delivered |
| Music | AI music made by ACE-Step (licence to verify) or Content ID-free licensed music | MusicGen and Stable Audio excluded (non-commercial or restricted licences) |
| Sound effects | Own library | CC0 or owned by RemonLogic |

- Every image is logged with source, licence, photographer and date, and can be removed from the admin panel.

- LoRA training (Bangladesh scenes, Bangladeshi dress and people) uses only RemonLogic's own photos until a lawyer confirms the rules for other sources (to confirm).

- The famous-places library (Shaheed Minar, Sundarbans, Cox's Bazar, Sajek and others) animates real licensed photos rather than letting the model guess.

## 12.12 Model and software licences

All self-hosted software and model weights must be free, open-source and allowed for commercial use. Every release produces an SBOM and is scanned for licences; an unknown, restrictive or changed licence blocks the release (see chapter 10).

| Item | Position |
| --- | --- |
| Wan 2.2 (TI2V-5B, A14B) | Apache-2.0; approved after a one-time model-page check before launch |
| FLUX.1 | Use FLUX.1-schnell (Apache-2.0); FLUX.1-dev needs a paid commercial licence and is not used without one; licence check before launch (to confirm) |
| CodeFormer | Excluded (non-commercial licence); GFPGAN used for face repair |
| MusicGen, Stable Audio | Excluded |
| Chromaprint | LGPL-2.1, kept as a separate process |
| Licences still to verify | ACE-Step, Demucs weights, RealBasicVSR/BasicVSR++ weights, SeedVR2, GFPGAN face-detector weights, the NSFW classifier, SpeechBrain ECAPA, AudioSeal weights, LightX2V, FastWan TI2V-5B weights, Wan2.2-S2V-14B, Nunchaku 4-bit FLUX.1-schnell weights, Lightning LoRA, TeaCache, SageAttention |

Until Wan2.2-S2V-14B passes its licence check and quality gate, Cinematic dialogue close-ups are not offered; dialogue uses Quick or Enhanced mode.

## 12.13 Provenance, watermarks and AI labels

| Mark | What it does | Applied to |
| --- | --- | --- |
| C2PA Content Credentials | Signed metadata showing the video was made with AI (c2pa-rs; key in OpenBao; certificate from a CA on the C2PA trust list, to buy) | Every export, after final validation |
| AudioSeal watermark | Inaudible mark identifying cloned-voice audio | Every output with a cloned voice |
| Invisible re-upload watermark | Detects unauthorised re-uploads; produces a complaint report | Every video, all packages |
| Visible watermark | Marks free output | Free Trial and Free Beta videos |
| Platform AI disclosure | Ticks each platform's AI-content option automatically for realistic AI content and cloned voices; "Made with AI" or "AI voice" label | Direct publishing |

Browser-made render chunks are checked like uploads before C2PA signing (see chapter 10). The EU AI Act sets transparency duties for AI-generated and AI-manipulated content; the labels above are designed to meet them, and the lawyer confirms scope and timing for EU clients.

## 12.14 Privacy and data protection

- Laws in scope: Bangladesh Personal Data Protection Act 2026, Cyber Security Act 2026 and National Data Management Act 2026 (as named in the draft legal opinion); GDPR for EU clients; CCPA for California residents (approved 30 October 2026).

- Servers are in the USA. Transfers rely on data-processing agreements with every provider (hosting, Cloudflare, email, SMS, payment, AI APIs), encryption in transit and at rest, named-staff access with MFA and audit logs, and a 72-hour breach notice. The Privacy Policy names the countries and providers.

- Data rights: full project export and account deletion, including cloned voices, digital twins and characters, within the retention rules (see chapter 11).

- Voice samples and face videos are biometric-type data: separate encrypted storage, no staff listening or viewing, deletion on consent withdrawal.

- Payment cards are entered only on the payment provider's pages; RemonLogic never stores card numbers.

- Cookies: essential only until the visitor consents.

- No compliance or certification is claimed until counsel or an audit confirms it. SOC 2 is planned for later (see chapter 17).

## 12.15 Terms of service and client rights

| Topic | Position for the lawyer |
| --- | --- |
| Ownership of output | The client receives all rights RemonLogic holds in the output; paid-package videos carry full commercial use (ads, monetisation, client work) |
| Free output | Free Trial and Free Beta videos are watermarked and for personal use only |
| Client inputs | The client is responsible for scripts, uploads, logos, names, facts and claims they supply |
| No guarantee | No promise that AI output is protectable by copyright in every country, or that platforms will not claim or restrict it |
| Marketplace assets | Templates and characters carry their own licence terms |
| Consent terms | Voice-cloning and digital-twin consent terms are separate documents |
| Refunds and wallet | Per the refund policy and wallet rules (see chapter 7) |
| Language | Legal pages in English with a plain-language summary in the client's language; English prevails |

Legal pages on remonlogicstudio.com before any platform application: Terms, Privacy Policy, Data Deletion, Content Policy, Voice-Cloning and Digital-Twin Consent terms, Copyright and Takedown policy (with the DMCA agent), Refund Policy and a responsible-disclosure page.

## 12.16 Brands, defamation and platform rules

- Logo detection warns the client when a third-party logo or brand appears in a video.

- Brand-misuse and defamation complaints lead to takedown within 24 hours, then review.

- Pre-publish ad-policy check against Meta and Google advertising rules (all packages).

- Clients are warned, at order and before publishing, that YouTube and Facebook restrict mass-produced or repetitive "inauthentic" content and may limit monetisation; Motion Studio does not claim that remakes or voice changes avoid these rules.

- Direct publishing uses only official platform APIs and follows each platform's terms and reused-content rules.

## 12.17 Payments, wallet and tax

- Wallet: non-cash-out, non-transferable prepaid credit used only for RemonLogic services. The lawyer checks that this stays outside Bangladesh Bank e-money and payment-service rules (to confirm). Wallet top-ups are a company liability until spent (see chapter 14).

- Payment collection: aamarPay (bKash, Nagad, cards, including international cards) now; Paddle for international sales when its API is approved. The aamarPay merchant account is in Vitlous Technology's name, which the lawyer and accountant must reconcile with RemonLogic Private Limited (see chapter 18).

- Foreign card payments follow Bangladesh remittance rules and the blueprint's entity structure (Bangladesh income to RemonLogic Private Limited, international income through the USA LLC).

- VAT: Bangladesh prices are VAT-inclusive (15/115 on aamarPay sales); Mushak VAT invoices are issued to business clients; Paddle revenue is treated as a 0% export of services. The chartered accountant confirms rates and treatment.

- Registrations needed before paid launch: RJSC registration of RemonLogic Private Limited (application 1 November 2026), trade licence, TIN and VAT registration (BIN).

## 12.18 Lawyer review checklist

Claude drafts each position; a Bangladeshi lawyer checks it. Items in bold must be signed off before the Free Beta (default, editable); the rest before the paid launch.

| # | Item for the lawyer |
| --- | --- |
| 1 | Content Policy definitions: "anti-state", "deepfake", election-period rules |
| 2 | Voice-cloning and digital-twin consent terms, including deceased persons' voices |
| 3 | Terms of service: rights in output, client responsibility for inputs, no-guarantee wording |
| 4 | Privacy Policy, Data Deletion page, US data transfer and DPAs |
| 5 | Copyright and takedown policy, DMCA agent registration and CCPA notice |
| 6 | LoRA training on non-owned images (until confirmed, own photos only) |
| 7 | Wallet as prepaid credit under Bangladesh Bank rules |
| 8 | VAT, Mushak invoices and foreign-card receipts (with the chartered accountant) |
| 9 | FLUX and other model licences in 12.12 |
| 10 | Child-safety reporting duty and NCMEC hash-sharing terms |
| 11 | Meta's AI provider rules for WhatsApp and Messenger ordering bots |
| 12 | Entity questions: RJSC registration, aamarPay account name, intercompany licence with the USA LLC |
| 13 | EU AI Act transparency scope for EU clients |

# 13. Admin Panel

Owner requirement (29 October 2026): the Motion Studio admin panel must be as rich as NexaTute's, and it includes accounting.

The Motion Studio admin panel follows the patterns already approved for the NexaTute platform admin panel and adapts them to a video product. It controls every user-visible value without code changes, runs the render operation day to day, handles safety, consent and rights, and holds the product's books (chapter 14).

## 13.1 Common rules for every admin page

- No access by default. Each staff member gets only the modules and actions their role allows (13.13).

- Two-person approval: every change to a user-visible value, price, rate, limit, package feature, policy, role, refund above the limit, data deletion or model switch needs a second person to approve it. The maker can never approve their own change.

- Every value shows "(default)" while it is the launch value, and every change records who, when, where, old value, new value and reason in an append-only log.

- Changes apply to new orders; confirmed, queued or rendering jobs finish under the settings and price shown at confirmation, and the job stores the settings version used.

- Price rises and limit cuts are announced in the app and by email before they apply (default 7 days' notice); price cuts apply at once.

- Any package, tier, render mode or feature can be paused with one click during an incident, with a message to users.

- Settings are versioned rows in PostgreSQL, cached in Valkey and pushed to the API pods; on/off switches and gradual rollouts use Unleash feature flags. No new servers are needed; the admin runs in its own namespace on the App cluster.

- Every admin page works on desktop, tablet and phone, in Bangla and English at launch.

- Prototype rule: the Motion Studio admin boards are split by area from the start, each board at most 1.8 MB.

## 13.2 Area map

| Area | What the admin sees and does | Main approver |
| --- | --- | --- |
| Dashboard | Live operations and business view (13.3) | — (view only) |
| Packages & features | The full package × feature matrix with limits and global switches (13.4) | Product owner + second admin |
| Prices and rates | Package fees, per-minute rates, delivery tiers, pre-production fee, add-ons, currencies, discounts (13.5) | Finance lead + founder for rate changes |
| Wallet and refunds | Wallet balances, receipts, refunds, credits, spending caps (13.6) | Finance roles |
| Orders and render queue | All jobs, stuck jobs, retries, GPU moves, capacity limits (13.7) | Ops owner |
| Moderation and reviews | Safety queue, Islamic review queue, appeals, takedowns (13.8) | Moderation lead; named reviewers |
| Consent registry | Voice, face and digital-twin consent, OTPs, withdrawals, complaints (13.9) | DPO |
| Licence library | Image, music, sound-effect and template licences (13.10) | Content lead |
| Models and quality | Model versions, benchmark results, model switch, quality thresholds (13.11) | Ops owner + product owner |
| Support inbox | Tickets, SLA timers, AI hand-overs, help-centre articles (13.12) | Support lead |
| Growth | Landing page and CMS, drop-off analysis, AI Marketing Hub, referrals, creator challenge, reseller and white-label accounts | Marketing lead (legal pages and payouts never approved by the super admin alone) |
| Operations | Software updates, load tests, delivery monitoring, service budgets, backups, incidents, status page | Ops owner |
| Accounting and finance | Books, reconciliation, cost allocation, budgets, reports (chapter 14) | Finance lead |
| Roles and access | Staff, roles, approvals, audit log (13.13) | Security owner |
| Nexa Co-Admin | AI assistant settings, channels and activity log (13.14) | Super admin + second admin |
| Notifications and staff chat | Bell, routing rules, internal chat (13.15) | Per event |

The approvers in this table are starting settings (default, editable); the approval rules themselves are set in Roles and access.

## 13.3 Dashboard

- Creators: free, trial, Free Beta and paid creators by package; new sign-ups and new paid creators today; creators active in the studio right now; by country and creator type (freelancer, business, agency, Islamic creator).

- Production: videos and minutes ordered and delivered today by mode, tier and delivery tier; queue length and ETA per tier; render success rate; first-pass approval rate; remake rate; quality-gate failure rate; browser-to-server takeovers.

- Capacity: GPU busy share per pool and node, Motion Studio floor use, borrowed and lent capacity, degradation level, cloud-burst hours and spend against the cap, Free Beta admission and Cinematic pool use.

- Money: wallet top-ups, spending, refunds, package revenue and pre-production fees today and this month; cost per output minute and margin per mode and tier, with the 30% margin alert (chapter 14).

- Quality and trust: satisfaction rating, top 5 complaints of the week, open safety and Islamic review queues with their age, open takedowns, consent withdrawals pending.

- Counts with fewer than 20 people in a cell are hidden.

## 13.4 Packages & features matrix

The "Packages & features" page (approved 30 October 2026) is the single control point for what each package includes. The customer package comparison page reads from it, so the page and the real entitlements always agree.

| Control | How it works |
| --- | --- |
| Matrix | Rows are features (every feature in chapters 4 and 5); columns are Free Trial / Free Beta, Mini, Starter, Premium Starter, Professional, Agency and Enterprise |
| Per-cell setting | On or off, plus limits where they apply (for example digital twins 1 / 3 / 10, daily minutes, maximum video length, frame rates, output tiers, upload size) |
| Global feature switch | Turns a feature off everywhere; customers then see "coming soon" on every page that lists it |
| Defaults | Every cell starts at the approved placement and shows "(default)" until changed |
| Approval | Every change needs two-person approval; the maker cannot approve |
| Log and history | Every change is logged with reason; version history with one-click rollback, as in NexaTute |
| Checks before saving | Dependency warnings (for example switching off the review link affects agency workflows) and a live cost and margin check against the 30% margin alert (adapted from NexaTute) |
| Effect on subscribers | Changes apply to new subscribers; current subscribers are told in advance before a feature is removed from their package |
| Comparison page | Top 8 features per package and "see all features" are chosen here; the 3-question helper's questions and rules are edited here |

Safety and rights features (content safety, consent checks, AI labels and Content Credentials, the report button, data download and deletion) cannot be switched off in any package.

## 13.5 Prices and rates

- Package fees and the per-minute rate table for 3D/Animation and Cinematic, every tier and every package (chapter 7). The base rate is editable per cell; Islamic (−25%) and USD (BDT +35% at ৳122 = $1) values recalculate automatically by their rounding rules, and any cell can be overridden with approval.

- EUR and GBP price lists for Paddle, set by the same approval flow.

- Delivery tiers: Express surcharge (+20%), Normal and Slow windows, Slow discount (−10%), late-delivery refund rules.

- Pre-production fee, pay-per-video rates, minute packs, storage add-ons, extra digital twin fee (default ৳500), character and voice add-ons, white-label licence fee, reseller discount and marketplace commission.

- 4K Escalating and 1080p Native controls: on or off for the platform, per package and per render mode; Cinematic 1080p Native stays off until its benchmark passes; the load threshold for the automatic 1080p Native pause (default 80%).

- Frame rates: base 25 fps; 24/25/30/60 per package.

- Free Trial and Free Beta settings: daily minutes, maximum video length, output tiers, Cinematic pool, end date and admission cap.

- Price changes follow propose → two-person approval → effective date → version history; rate changes above the approval table's thresholds need the finance lead and a founder.

## 13.6 Wallet, receipts and refunds

- Creator wallet view: balance, every top-up, charge at storyboard approval, settlement after render, refund and credit, each with its receipt.

- Automatic rules (chapter 7) run without staff action: shorter video → difference back; failure or late delivery → refund; Express late → surcharge back.

- Manual refunds and credits: a reason is required; refunds over ৳5,000 need two approvals (default, editable); wrong or duplicate charges are reversed at once.

- Spending caps: creators' monthly caps and alert levels (50/80/100%) are visible; staff cannot raise a creator's cap.

- Wallet rules: non-cash-out, non-transferable prepaid credit (lawyer check, chapter 12); balances form a liability in the books (chapter 14).

## 13.7 Orders and render queue

| Control | What it does |
| --- | --- |
| Order list | Every job with creator (masked), package, mode, tier, delivery tier, state, node, ETA, price and settings version |
| Stuck jobs | Jobs with no heartbeat or no progress past a set time are flagged with an alert; the admin can retry from the last checkpoint, move the job to another node or cancel with automatic refund |
| Retry and re-render | Retry a failed scene or the whole job; our defects are re-rendered free |
| Emergency GPU move | Move paid jobs to rented cloud GPUs when the GPU site is down; creators get a new ETA automatically; spend shown against the monthly cap |
| Capacity limits | Festival capacity limit per day and per delivery tier, early-order discount window, and the 1080p Native load pause |
| Pause | Pause a package, tier, mode or Express with a message to users |
| Browser renders | Takeover time (default 30 minutes), weak-device test limit (default 6× video length), takeovers per creator |
| Delivery | Delivery success, 72-hour link use, notification failures, publishing errors per platform |

Job moves, cancellations and manual refunds are logged. Retries and moves to another own node need no second approval (operations actions, logged only, as in NexaTute); an emergency move to cloud GPUs is allowed within the approved monthly cap, and raising the cap needs two-person approval (default, editable); refunds follow 13.6.

## 13.8 Moderation, Islamic review and takedowns

- Safety queue: items flagged by the text, image, audio or video checks, with the model score, the policy category and the frames or lines concerned. Decisions are allow, block, or ask the creator to change; the AI never punishes, a person decides. Enforcement steps (warning → temporary suspension → ban) and appeals are recorded.

- Policy settings: categories, term lists (Bangla, Banglish, English), thresholds and the kids-safe strict filter set; changes need two-person approval.

- Islamic review queue: items where the AI is unsure, plus all prayer scenes. Reviewers are named and assigned from the admin panel; the first named reviewers are Qari Md Shahadat Hossain and Md Serajul Islam. More reviewers can be added at any time. Each item shows the AI confidence score, the quotation check result and the creator's separate "in review, up to 7 days" ETA; the audit trail stores score, reviewer, time, decision and reason; the creator can appeal.

- Queue alert: when a queue's length or oldest item passes a set limit (to confirm), the moderation lead and the founder are alerted so more reviewers can be added.

- Takedowns: copyright, brand, defamation and unauthorised-clone complaints, with the 24-hour target timer, the evidence, the action taken (removal from storage and publishing), the creator notice and the repeat-infringer count. The DMCA designated-agent record and the re-upload watermark reports are kept here.

- Logo detection warnings and ad-policy check results can be reviewed here when a creator disputes them.

## 13.9 Consent registry

- Voice clones, digital twins and real-person face use: who, whose voice or face, consent sentence recording, date, device, speaker-verification score, OTP result for a third party, permitted use and status.

- Withdrawals: the 72-hour deletion timer, deletion confirmation and the record kept for 3 years.

- Complaints: link to the takedown case; account suspension while under review.

- Child-character voices: the adult voice artist's consent and payment record for every library voice.

- Access: DPO and assigned reviewers only; staff cannot play samples or view face data (chapter 11); every opening is logged.

## 13.10 Image, music and template licence library

- Every library image, music track, sound effect, template, font and famous-place photo with source, licence, photographer or author, date, attribution text and where it is used.

- Remove or replace an item: new use stops at once; existing projects are flagged for the creators affected.

- Training-data register: which photos were used to train the "Bangladesh scenes" LoRA and character packs.

- Approval: adding a new source type needs the content lead and, where the rules are unclear, the lawyer.

## 13.11 Model versions and benchmark switch

- Model registry view: every model in use with version, weight hash, licence status, placement and quality-gate result.

- Benchmark results: the quarterly benchmark and the GPU test results (GPU-minutes per output minute, quality scores, viewer-panel ratings) side by side.

- Switch: choose the active model per task (for example the video model for non-hero scenes); applies to new projects only; open projects stay pinned to their versions; two-person approval; one-click rollback.

- Quality thresholds: VMAF, sharpness and flicker gate values, minimum bitrates and the defect-check sensitivity, set from the benchmark.

- Optimisation switches: LightX2V, FastWan, Lightning LoRA and Wan2.2-S2V are switched on only after their licence check and quality gate pass.

## 13.12 Support inbox

- One Chatwoot inbox for chat, email, WhatsApp and Messenger with Motion Studio's own channels and agents; SLA timers per package; AI hand-over reason; the creator's order and wallet view beside the ticket (read-only, logged).

- Help-centre articles and AI support answers are edited and approved here; the AI answers only from approved articles.

- Weekly complaint ranking (top 5) feeds the satisfaction loop (chapter 9).

## 13.13 Roles, access and the audit log

| Role group | Roles (default, editable) |
| --- | --- |
| Platform | Super admin (founders), security owner, operations / SRE owner, product owner, moderation lead, Islamic reviewer, DPO, support agent, content lead, marketing (aggregates only), analyst |
| Accounting | Finance lead, accounts officer, payroll officer, founders and board, department manager (team totals only), external auditor or chartered accountant (read-only and export, time-limited), investor (investor report only) |

- Custom roles are made by ticking view, edit, approve and export per module and sub-module, with scope limits and masking of sensitive fields (creator contact details, bank and bKash numbers except the last 4 digits, salaries).

- Role changes are proposed by the super admin and approved by the security owner (Mst Sonia Sabuz), never by the requester; suspend and reactivate need the same approval; access is removed the day an employee leaves; accounts unused for 90 days are suspended; quarterly access review.

- Sign-in: 2-step login for everyone; passkeys or hardware security keys required for the super admin, money approvers and the security owner; a fresh OTP before approving money, changing roles or exporting; break-glass access is time-limited, needs a reason and is reviewed afterwards.

- Audit log: who (name and role), when, where (device, browser, IP address, approximate city) and what (before → after) for every action, including views of sensitive data and every export; it cannot be edited or deleted.

## 13.14 Nexa Co-Admin

Nexa Co-Admin is the AI assistant inside the admin panel, the same service approved for NexaTute, serving Motion Studio staff. It is always labelled: "Nexa Co-Admin is an AI. It acts only within your own permissions."

- Permissions: every request is checked against the asking admin's role, scope and masking; requests outside them are refused with a "Request access" option.

- Actions: it asks only for missing details, shows a preview of the exact change (for example a refund entry) and acts only after Confirm. Money and other two-person actions are submitted as "Waiting for second approval"; Co-Admin can never be the second approver.

- Levels per role (default, editable): super admin, finance and operations can act with confirmation (operations: non-destructive only); support, content and marketing get drafts only. "Always ask before acting" is locked on for money, people, legal and data deletion.

- Never allowed: delete or change logs; show secrets, keys or passwords; change roles or permissions; approve as the second approver; export personal data without approval; act outside the asking admin's permissions.

- Model: the own-server model first, so admin data stays on RemonLogic servers; an outside API only for non-personal questions (off by default); 50 actions a day per admin (default, editable).

- Chat apps: WhatsApp, Messenger and imo each have their own on/off switch in the admin panel. All three stay off until the lawyer and DPO check; imo stays locked off until imo business API access is confirmed. Staff link their own number with a passkey; personal data is masked; actions are confirmed through a secure link with passkey or biometrics; money still needs the second approval; role changes, personal-data export, data deletion and API keys are never done through a chat app; 15-minute session timeout and 20 actions a day per person (defaults, editable). The staff account name for Motion Studio is (to confirm).

- Activity log: every request and action (time, admin, role, request, data read, action, approval status, model, result) in an append-only log kept 7 years; export needs two people.

## 13.15 Notifications and staff chat

- Bell on every admin page with the unread count. Levels: info (in app or daily digest), important (push), urgent (push, email and SMS, even in quiet hours).

- Motion Studio events (default, editable): approvals waiting (prices, rates, packages, refunds, roles, model switches, policy changes, data deletion); stuck jobs; queue ETA above target; GPU load over 60%; cloud-burst spend at 80%; review queue too long; takedown timer near 24 hours; consent withdrawal due; failed backup; security alerts; margin below 30%; budget at 80% and 100%; a bill due.

- Control panel: recipients by role or named user, channel and level per event; approvals go to the approver from the approval rules, with a reminder after 4 hours and escalation to the next approver after 24 hours; nobody can mute their own approvals or security alerts; push text never shows secrets, amounts or personal data.

- Staff chat: the same internal chat as NexaTute (one-to-one chat, approved groups, calls per role, never recorded); every message is checked on send for passwords, keys and bank details (blocked) and for confidential or personal data (sent, with an alert to the concerned admin); full messages kept 90 days and encrypted daily summaries 6 months (lawyer to confirm).

- Systems: the in-house notification service with web push and the Android admin app, Centrifugo, PostgreSQL and LiveKit; no new servers.

# 14. Accounting, Cost Allocation and Unit Economics

Motion Studio keeps its own books inside the admin panel (owner requirement, 29 October 2026), on the company accounting system that RemonLogic already uses for NexaTute. This chapter sets out the accounting model, how shared costs are split fairly between products, how money from customers is recognised and reconciled, and how the cost and margin of each video minute are checked. Prices are in chapter 7; the admin pages, roles and approvals are in chapter 13.

Accounting positions in this chapter are design rules for the system. Tax rates, the accrual or cash basis, revenue-recognition timing and the treatment of pre-launch costs are decided by the chartered accountant; legal points are checked by the lawyer.

## 14.1 Books and ledger structure

- Full double-entry books: chart of accounts (assets, liabilities, equity, income, expenses; the accountant can add accounts), journal with balanced debit and credit, the month the entry is for, description, proof, made by and approved by; ledgers with running balances and sub-ledgers for creators (wallets), vendors, lenders and shareholders; trial balance, profit and loss, balance sheet and cash flow produced automatically.

- Most entries are made automatically from wallet top-ups, charges, refunds, package fees, payment-gateway settlements, vendor bills and payroll. Manual entries are made only by the finance role, with approval. Nothing is deleted, only reversed; closed months are locked.

- One company ledger: RemonLogic keeps one ledger, and every entry carries a product tag — Motion Studio, NexaTute, NexaLogicDev or common. Each product's "books" are the views of its tagged entries; there are not three separate legal ledgers.

- Funding-source tag: every entry also carries a funding tag (Funding A for NexaTute and Motion Studio; Funding B for NexaLogicDev), with investor reports per fund.

- Consolidated company report: the product books add up to one RemonLogic report, with internal transfers eliminated (for example NexaLogicDev credits spent on Motion Studio videos at ৳5 = 1 credit).

- Approvals follow the company approval table (default, editable): up to ৳1 lakh one approver other than the maker; ৳1–10 lakh the finance lead; over ৳10 lakh, any loan, share action or month close the finance lead and a founder; system entries batch-approved daily; nothing counts in reports until approved.

- Payroll, rent, vendors, loans and the share register use the company modules already designed for NexaTute; Motion Studio staff costs are tagged to Motion Studio, and shared staff are split by a fixed percentage (14.4).

- Export to Tally, QuickBooks and Excel; nightly encrypted export of the accounting database to the company's Google Drive, OneDrive or Dropbox, with a monthly restore test.

## 14.2 Customer money and revenue recognition

| Event | Accounting treatment |
| --- | --- |
| Wallet top-up (aamarPay or Paddle) | Cash in; company liability to the creator (prepaid credit). The wallet is non-cash-out and non-transferable (lawyer check) |
| Shared Nexa ID wallet top-up | Company liability; becomes revenue of the product where it is spent, on the day it is spent |
| "Approve & pay" at storyboard | Wallet balance moves to Motion Studio as spent; whether revenue is recognised at this point or on delivery is set by the chartered accountant (to confirm). Until then it is held as Motion Studio unearned revenue |
| Settlement after render | Shorter video → difference back to the wallet (reversal entry); up to 10% longer → no extra charge |
| Failed or late render | Automatic wallet refund or credit as a reversal entry, with a receipt |
| Monthly package fee | Motion Studio revenue for the month it covers (accrual; accountant to confirm) |
| Pre-production fee | Motion Studio revenue when charged; refunded by reversal on technical failure |
| Pay-per-video and minute packs | As wallet spending; unused minute-pack balances stay a liability until used or expired under their terms |
| NexaLogicDev credits spent on Motion Studio | Internal transfer between product books; eliminated in the consolidated report |
| Reseller and marketplace commissions | Expense or contra-revenue as the accountant decides; tax withheld on payouts where required (accountant to confirm) |

Expired balances, if the terms allow expiry, are released from liability only under the rule the accountant and lawyer confirm (to confirm).

## 14.3 Payment reconciliation

- aamarPay (bKash, Nagad, cards, and international cards until Paddle is approved): every callback is verified on the server; each settlement is matched to orders by transaction ID and idempotency key and split into gross amount, gateway fee and net payout. Shortfalls are recorded as fees or chargebacks; unmatched receipts wait in a queue for the finance role.

- The aamarPay merchant account is held in the name of Vitlous Technology. Until it is moved to RemonLogic Private Limited (or an agreement between the two is in place), the money collected is recorded as received on RemonLogic's behalf; the agreement and its accounting and tax treatment are for the accountant and lawyer (to confirm).

- Paddle (international, when its API is approved): each payout is recorded as gross sale, Paddle fee (its own expense line) and buyer-country tax separately, and auto-matched to orders. The Paddle fee is a setting (package, percentage, fixed fee, effective date), changed with the finance lead's approval and logged. EUR, GBP and USD payouts follow the foreign-currency rule (14.6).

- Duplicate callbacks never double-credit; refunds and reversals are compensating entries; every charge and refund has a receipt in the creator's wallet history.

- Daily reconciliation report: orders vs gateway records vs ledger, with exceptions listed for action.

## 14.4 VAT and invoices

- The VAT rate is chosen automatically from the product tag; rates are set by the chartered accountant in settings and never hard-coded.

- Bangladesh prices include VAT; VAT 15/115 applies only to Bangladesh (aamarPay) revenue. Paddle revenue is booked at 0% Bangladesh VAT as an export of services (accountant to confirm).

- VAT (Mushak) invoices are issued for business clients; the VAT report is produced in the Mushak 9.1 return format for the chartered accountant. VAT registration (BIN) is part of the company registration checklist.

- Receipts show the VAT included for every charge.

## 14.5 Shared cost allocation

All servers run as one cluster with owner-first priority, and every product pays only for what it actually uses; no product pays for another's server just because it "owns" it (owner decision, 29 October 2026).

Meters (OpenCost, with DCGM Exporter and Kueue for GPUs):

| Cost | Meter used to split it |
| --- | --- |
| GPU servers | GPU-seconds per product, including per-request GPU time when products share an LLM server |
| CPU servers | CPU core-hours and RAM per product |
| Cloudflare R2 storage | GB stored per product (separate buckets and prefixes) |
| Cloudflare bandwidth | Bandwidth per product domain |
| Database | Database size and use per product |
| Emergency cloud GPU | Charged directly to the product that used it |
| Unmeterable costs (Cloudflare plan, monitoring, security tools, backups, domains, C2PA certificate) | "Common platform" pool, split by each product's total usage ratio |
| Shared staff salaries | Fixed percentage set by the admin (default, editable) |

Rules:

- Each bill is split by its own meter (a GPU server by GPU use, a CPU server by CPU use).

- Idle capacity is split in the same ratio as measured use (default, editable).

- Free Trial, Free Beta and free users' costs stay with their own product.

- Long-term bills (24-month server terms, setup fees, yearly licences) are spread monthly before allocation.

- Foreign-currency bills are converted at one rate on one date before being split, so all products use the same rate.

- Missing meter data: last month's ratio is used, an alert is raised and the difference is corrected next month.

- Month-end allocation is computed automatically, posted to each product's books after two-person approval, and logged.

- A copy of the meter data behind each month's allocation is kept with the accounting records as audit proof.

- Allocation rules are locked for the financial year and changed only at the start of a year, with two approvals.

- Pre-launch development cost is expensed or capitalised as the chartered accountant decides; both are supported.

Example (from the owner's decision): a $1,000 server bill used 60% by NexaTute, 30% by Motion Studio and 10% by NexaLogicDev is booked as $600, $300 and $100 in each product's expenses.

Borrowed capacity between funding budgets (for example Motion Studio renders on NexaLogicDev servers in their night lending window) is shown in the monthly report at cost per server-hour between Funding A and Funding B.

## 14.6 Budgets, alerts and controls

- Monthly budget per product and cost category (GPU, CPU, storage, bandwidth, cloud burst, SMS, WhatsApp, email, AI APIs, staff, marketing) with alerts at 80% and 100%; service budgets also have a set action at 100% (slow down or switch channel; cloud burst stops at its cap).

- Margin alert: when the cost per video-minute leaves a margin below 30% (default, editable) for any mode, tier or package, the finance lead and the product owner are alerted with the cause (rate, GPU time, retries or burst).

- Foreign-currency rule: one conversion rate and date per bill, recorded with the entry; USD bills paid at a different rate record the exchange gain or loss.

## 14.7 Reports

- Motion Studio profit and loss, and the consolidated company report with eliminations.

- Cost per video-minute by mode, tier, package and delivery tier; cost per creator; cost of free users (trial, beta) as a marketing cost of the product.

- Monthly cost trend and allocation history with the meter data attached.

- Wallet liability report: balances, ageing, spending, refunds and credits.

- Funding reports for investors per fund.

- Revenue by currency, gateway and country; VAT report.

## 14.8 Unit economics per video minute

The figures below are planning estimates on the baseline GPU fleet. They are replaced by measured results after the 1-week GPU test and the launch benchmark (chapter 10), and the admin dashboard then shows actual cost and margin per mode and tier.

### 14.8.1 Method

For each mode, tier and package the system computes, per finished output minute:

- Net rate = per-minute rate ÷ 1.15 for Bangladesh sales (VAT included in the price), or the Paddle net for international sales.

- Less payment-gateway fee and refunds (planning assumption until actuals exist: 2% fees and 1% refunds, as in the NexaTute model; default, editable).

- Less GPU cost = measured GPU-minutes per output minute × cost per GPU-minute at actual average use (the server's monthly rent ÷ minutes in the month ÷ use rate).

- Less other direct costs: safety and quality checks, re-renders and repairs, storage and delivery, cloud burst used, human review time.

- Margin = what remains ÷ net rate. Below 30% triggers the margin alert (14.6).

The monthly package fee covers storage and platform costs, and the pre-production fee covers the script, key-image and preview compute (estimated at about ৳3–10 per 2 minutes, including projects that never reach a final video).

### 14.8.2 GPU-minutes a rate can pay for (baseline fleet)

At the Master Blueprint baseline, renting one GPU-minute costs about ৳1.83 on an RTX PRO 6000, ৳1.02 on an RTX PRO 5000 and ৳0.53 on an RTX PRO 4000 at full use. The table applies the 29 October 2026 rates to the RTX PRO 6000 figure, before VAT, fees and other costs, as an upper bound: the benchmarked GPU-minutes per output minute must stay well below the 70%-use column. The numbers are computed by Claude from these sources (rate ÷ ৳1.83, and rate ÷ ৳2.61 for 70% use).

| Mode and tier (package) | Rate per minute | GPU-minutes covered, full use | At 70% average use |
| --- | --- | --- | --- |
| 3D, 480p Native (Professional) | ৳25 | ≈14 | ≈10 |
| 3D, 720p Native (Starter) | ৳72 | ≈39 | ≈28 |
| Cinematic, 480p Native (Mini, Starter) | ৳41 | ≈22 | ≈16 |
| Cinematic, 720p Native (Starter) | ৳97 | ≈53 | ≈37 |
| Cinematic, 720p Native (Agency) | ৳84 | ≈46 | ≈32 |
| Cinematic, 1080p Escalating (Starter) | ৳111 | ≈61 | ≈42 |
| Cinematic, 1080p Native (all paid; after benchmark) | ৳162 | ≈89 | ≈62 |
| Cinematic, 4K Escalating (Starter and above) | ৳192 | ≈105 | ≈73 |

Quick mode renders in the creator's browser and uses almost no GPU, so it carries the widest margin; Enhanced uses a key image and depth map per scene, so its GPU cost is low.

### 14.8.3 Margin check from the earlier cost study

The earlier cost check (Master Blueprint 35.1) counted the approved video optimisations (Lightning LoRA, LightX2V, FastWan, TeaCache, SageAttention, FP8, torch.compile and CUDA graphs, RIFE, A14B only for hero shots, AI-Director routing) at only half their expected gain and found:

- about 11 GPU-minutes per output minute for Cinematic 720p Native, about ৳16 at 70% GPU use;

- gross margin after VAT and gateway fees of about 65–77% across the Cinematic tiers, and about 65% for 1080p Native.

That check used the earlier Freelancer-package rate of ৳61 for Cinematic 720p Native; the 29 October 2026 rates for this tier (৳84–৳97) are higher, so the margin is recomputed by the same method after the benchmark rather than assumed. The optimisations must be live before paid packages start; if they have not passed, Cinematic 720p Native and higher tiers stay "coming soon" (chapter 7).

### 14.8.4 What changes the numbers

- The GPU test (8× RTX A6000) gives a different cost per GPU-minute and different GPU-minutes per output minute (A6000 has no FP8); the tables are recalculated from the chosen server's rent.

- Delivery mix: Express work at daytime peaks may need cloud burst, which is charged directly to Motion Studio; Normal and Slow work at night uses idle and lent capacity at lower cost.

- Two hero-shot candidates, 3 hook variants and multi-language packs raise GPU time per order; hook variants and extra languages are billed per minute, and the hero-shot candidates are included, so their cost is watched on the margin dashboard.

- Re-render and repair rates, quality-gate failures and free region repairs.

- Islamic content (−25%) and reseller discounts lower the rate; the margin alert works per rate cell, so these are covered.

Rule: no margin, saving or capacity figure is shown to investors or customers as fact until it is measured; until then it is labelled a planning estimate.

# 15. Operations, Quality Assurance and KPIs

This chapter covers how Motion Studio is run day to day: what is measured, which quality gates every video passes, how quality is checked before changes go live, how peaks and incidents are handled, and the service levels for review and takedown queues. Targets marked "(default, editable)" are Claude-chosen starting values; they are set in the admin panel with two-person approval (see chapter 13) and reviewed after the closed pilot and the Free Beta.

## 15.1 KPIs

Events are stored in TimescaleDB and shown on Grafana dashboards; experiments run on Unleash. Each KPI is shown per package, render mode and resolution tier so that problems can be traced to their source.

| KPI | Definition | Starting target |
| --- | --- | --- |
| First-pass approval | Share of videos the client approves without any change request | Baseline from the closed pilot (to confirm) |
| Remake rate | Share of videos sent back for a remake, split into our defects and client changes | Baseline from the closed pilot (to confirm) |
| Render success | Share of render jobs that finish without a failed or stalled stage | ≥99% (default, editable) |
| Delivery time against ETA | Actual delivery time compared with the ETA shown at order, per delivery tier | Express: within 20% of ETA; Normal ≤12 h; Slow ≤24 h |
| Quality-gate failure rate | Share of scenes failing any gate in 15.2, and share still failing after automatic repair | Thresholds from the launch benchmark |
| Trial-to-paid conversion | Free Trial and Free Beta users who buy a package | Measured in the Free Beta (to confirm) |
| Creator churn | Paid creators who do not renew in a month | Measured from the first paid month (to confirm) |
| Satisfaction | One-tap rating after each delivery | ≥4/5 (Free Beta pass condition, default, editable) |
| Emotion quality | Viewer-panel and client rating of voice emotion and matching facial expression | Set after the first panel round (to confirm) |
| Cost per output minute | GPU and CPU cost per delivered minute, by mode and tier | Margin alert below 30% (default, editable) |
| Queue wait and browser-to-server share | Wait before rendering; share of browser renders finished on the server | Watched, no fixed target |
| Review queue age | Age of the oldest item in Islamic review, safety appeals and takedown queues | Within the service levels in 15.8 |

Satisfaction loop (approved 29 October 2026): every delivery asks for a one-tap rating and "what went wrong"; the top five complaints are fixed each week; fixes are shown as "you said, we fixed" in What's new.

## 15.2 Quality gates

Every video passes automatic gates before delivery. A failed scene is repaired or re-rendered; only that scene is redone, not the whole video. Our defects are never charged.

| Gate | Check | On failure |
| --- | --- | --- |
| Script | Safety check, fact check of claims, client approval of script and storyboard | Client edits; nothing is rendered or charged before storyboard approval |
| Motion and physics | Shots of 5 seconds or less, checked for extra limbs, sliding feet, merging objects | Scene regenerated |
| Faces and hands | Defect detection on faces and hands | Regenerated, or light face repair with GFPGAN |
| Scene check | Bent buildings, odd food, floating objects; crowd shots limited with a soft background | Scene regenerated automatically |
| Look | Colour matching, deflicker and stabilisation across scenes; skin tone kept from the reference | Automatic correction |
| Escalated upscaling | Round-trip VMAF and SSIM (libvmaf, one frame per second), Laplacian sharpness, frame-to-frame flicker; minimum bitrates 720p 5–8 Mbps, 1080p 8–12 Mbps (final from benchmark) | Re-upscale with the alternative model free; then the next native tier at the escalating price |
| Lip-sync and emotion | Automatic lip and voice sync check; facial expression matched to each line's emotion | Shot re-rendered |
| Text and captions | All on-screen text as an overlay after upscaling; Bangla shaped with HarfBuzz and tested per font; right-to-left for Urdu and Arabic | Re-composited |
| Audio | Loudness to the chosen standard (YouTube −14 LUFS, broadcast EBU R128 −23 LUFS); mastering preset; pronunciation dictionary applied | Re-mastered |
| Safety on output | Frames, audio and captions checked (see chapter 12) | Re-rendered safely or blocked |
| Final file | File exists, size and checksum valid, browser-made chunks verified, C2PA signed | Job not marked complete until it passes |

Thresholds for every gate are set from the launch benchmark and edited in the admin panel. The "2 candidates for hero shots" option adds an automatic best-pick step on Premium Starter and above (see chapter 4).

## 15.3 Viewer panel and model benchmark

- Blind viewer rating panel: before any big update (new model, new voice set, new upscaler), a panel of Bangladeshi viewers rates old and new output without knowing which is which, including emotion quality. The update goes live only if it rates at least as well (default, editable).

- Quarterly open-model benchmark: new open video, image and voice models are tested each quarter on a fixed Bangla test set for quality, GPU-minutes per output minute and licence. A winning model is switched on from the admin panel.

- Model pinning: each project stays on the model version it started with, so a series keeps its look when a model changes.

- Bangla voices: native-speaker listening test before launch; if a voice fails, the in-house VITS Bangla voices are used. New dubbing languages go live one by one after each passes its quality gate.

## 15.4 Testing before release

- Staging load test with Locust, LiveKit CLI load tests and vLLM benchmark scripts. Motion Studio is tested alone and together with NexaTute at the intended priority mix. Reports state achieved concurrency, p95/p99 latency, error rate, GPU use, queue delay and cost.

- Render-mode tests: browser rendering across the device matrix, resume after sleep or tab close, server takeover after 30 minutes, tampered-chunk detection, and server fallback at the same price.

- GPU test: one week on one rented 8× RTX A6000 server, then GPU-minutes per output minute for every mode and tier, including Cinematic 1080p Native and 4K Escalating, before rates are confirmed (see chapter 10).

- Payment tests: every test payment in the closed pilot must succeed, including refunds to the wallet.

- Every optimisation has a one-switch rollback and is logged as a model-behaviour change.

## 15.5 Festival and peak handling

Demand rises before Eid, Pohela Boishakh, 21 February, 16 December and the wedding season.

- Early-order discount for festival videos ordered ahead of the rush, and a daily capacity limit, as in NexaTute (values default, editable).

- Monthly content calendar orders render on the Slow tier at night, which spreads load away from the daytime peak.

- Express is always offered but its ETA is calculated from live load, so clients see the real wait.

- Order of measures when the pool is busy: Slow orders move to the night window, then the free daily pool shrinks, then emergency cloud GPU is used for paid work within its spending cap (order default, editable; free users never get cloud fallback).

## 15.6 Incident handling

| Situation | Response |
| --- | --- |
| Render fails mid-way | Resume from the last finished scene or chunk; no charge on failure; automatic wallet refund if the video cannot be delivered |
| Browser render stops | Browser resumes after sleep or tab close; server takes over after 30 minutes or repeated failure, same price |
| GPU server down | Emergency move to rented cloud GPU within a monthly cap; affected clients get a new ETA |
| Delivery late | Express surcharge refunded automatically if more than 20% late; Normal and Slow later than 12 or 24 hours get credit |
| Platform outage | Consumed minutes or credits restored automatically within 24 hours |
| Everything unavailable | Cloudflare edge busy page in every interface language; status page shows the incident |

Security and data incidents follow the shared targets: detect within 5 minutes, contain within 60 minutes, notify within 1–4 hours as the law requires, breach notice within 72 hours, post-mortem within 72 hours of recovery. These are planning targets until restore drills prove them.

## 15.7 Support operations

Support channels, response times and the 24-hour English support model (AI first, then a person) are in chapter 9. Operations watch the support queue age and the top complaint themes, which feed the weekly fix list in 15.1.

## 15.8 Review and takedown service levels

| Queue | Service level | Note |
| --- | --- | --- |
| Islamic content review | 3–7 days | Separate "in review" ETA; no GPU reserved or charge before approval; queue-length alert; more reviewers addable |
| Unauthorised voice clone or face use | Takedown within 24 hours | Account suspended during review |
| Brand misuse or defamation | Takedown within 24 hours | Then review |
| Copyright notice (DMCA or local) | Within 24 hours (default, editable) | Repeat-infringer rules apply |
| Child sexual content | Immediate | Account closed; reported as the law requires |
| Safety appeals and unclear cases | Within 3 working days (default, editable) | A person decides |
| Voice or twin consent withdrawal | Model deleted within 72 hours | No new renders after withdrawal |

The admin panel shows the age of every queue. Named reviewers and on-call cover for these queues are a staffing item still to be budgeted (see chapter 18).

# 16. Risk Register

This register lists the risks that apply to Remon Motion Studio. It joins the risk fixes the owner approved on 29–30 October 2026, the twelve launch weak points of the Motion Studio review (4.14) and the rows of the ecosystem risk register (Section 23) that touch Motion Studio.

How to read it:

- Impact and Likelihood use Low, Medium, High and Critical. Rows taken from Section 23 keep its ratings; ratings for the other rows are Claude's initial assessment (default, editable).

- Owner area names the team that owns the control, not a named person. Named owners are set in the admin panel when the team is hired.

- The register is reviewed monthly and after every incident; new rows and rating changes are logged.

## 16.1 Product and quality risks

| # | Risk | Impact | Likelihood | Mitigation | Owner area |
| --- | --- | --- | --- | --- | --- |
| R01 | Motion defects: extra limbs, sliding feet, merging objects | High | High | Shots of 5 s or less stitched together; motion and physics defect check; automatic scene regeneration | AI quality |
| R02 | Wrong dress, people or skin tone for Bangladesh | High | Medium | Bangladeshi dress and people in the Bangladesh LoRA; skin tone kept from the reference; reference image per scene | AI quality |
| R03 | Crowd scenes break down | Medium | High | Crowd shots limited, soft background; scene check | AI quality |
| R04 | Faces or hands distorted | High | Medium | Face and hand defect detection; regeneration or GFPGAN repair | AI quality |
| R05 | Wrong facts in scripts | High | Medium | AI fact check; client approves script and storyboard; client responsible for own claims in the terms | Product |
| R06 | Revision loops consume GPU and margin | Medium | Medium | Storyboard approval before final render; fixed number of free revisions (default, editable); client changes billed only for changed scenes | Product |
| R07 | Bangla text shaping errors in captions | Medium | Medium | All text as overlay; HarfBuzz shaping; tested per font | Engineering |
| R08 | Bangla voice quality not good enough | High | Medium | Native-speaker test; fallback to in-house VITS Bangla voices; pronunciation dictionary | AI quality |
| R09 | No realistic Cinematic lip-sync at launch | Medium | High | Dialogue in Quick or Enhanced mode until Wan2.2-S2V-14B passes licence and quality gates; narration and long shots in Cinematic | AI quality |
| R10 | Long-video continuity and visible seams | Medium | Medium | Length-based ETA; overlap blending at seams; character LoRA | AI quality |
| R11 | Model drift or a model change mid-series | Medium | Medium | Each project pinned to its model version; quarterly benchmark; blind viewer panel before big updates | AI quality |
| R12 | Quality gap with large closed video models | High | High | Position on Bangla, Islamic verification, price, templates and product ads, not "most realistic" | Strategy |
| R13 | Launch scope too large for the dates | High | High | Minimum launch list; "coming soon" switch per feature; dates move if quality is not ready | Product |

## 16.2 Safety, rights and legal risks

| # | Risk | Impact | Likelihood | Mitigation | Owner area |
| --- | --- | --- | --- | --- | --- |
| R14 | Deepfakes and misuse of a real person's face | Critical | Medium | Consent with OTP for any real face; public-figure block; C2PA and AI labels; 24 h takedown | Trust and safety |
| R15 | Voice-cloning abuse | Critical | Medium | Live consent sentence, speaker verification, OTP, AudioSeal, account-only use, 24 h takedown | Trust and safety |
| R16 | Voice sample or face video stolen | Critical | Low | Separate encrypted storage; staff cannot listen or view; deletion 72 h after withdrawal | Security |
| R17 | Child-safety violation | Critical | Low | PDQ and TMK+PDQF hash matching; NSFW and Qwen3-VL checks; account closed and reported | Trust and safety |
| R18 | Filter evasion: disguised spellings, coded prompts, harmful output from a clean prompt | High | Medium | Output moderation of frames, audio and captions; Banglish term list; human review of unclear cases | Trust and safety |
| R19 | Islamic content errors (quotations, Arabic text, prayer depiction) | High | Medium | Check against verified text; Arabic text only as overlay; prayer scenes always human-reviewed; appeal | Islamic review |
| R20 | Islamic reviewer queue grows beyond 7 days | Medium | Medium | More reviewers addable in admin; queue-length alert; separate "in review" ETA | Islamic review |
| R21 | FLUX.1-dev used without a commercial licence | High | Medium | Use FLUX.1-schnell (Apache-2.0); dev only with a paid licence; check before launch | Legal |
| R22 | Licence change in an open-source component or model | High | Medium | SBOM and licence scan on every release; pinned versions; replacement plan per component | Engineering |
| R23 | Music triggers Content ID claims | High | Medium | Only Content ID-free licensed music or own AI music; Chromaprint check; music replacement for uploads | Legal |
| R24 | Copyright claims on uploaded or re-used video | High | Medium | Ownership declaration; channel import; takedown and repeat-infringer policy; DMCA agent; pre-publish warning | Legal |
| R25 | Logo misuse or defamation complaint | High | Medium | Logo detection warning; 24 h takedown; client responsible for inputs | Trust and safety |
| R26 | Ownership of AI output disputed or not protectable | Medium | Medium | Terms give the client all rights we hold, with no guarantee of protection; lawyer review | Legal |
| R27 | Platform "inauthentic content" rules hit client channels | Medium | Medium | Warnings at order and before publishing; no claim that remakes avoid the rules | Product |
| R28 | Platform API approvals delayed (YouTube, TikTok, Meta) | Medium | Medium | Apply once the live website is up; download-and-upload fallback; no feature that works only through one platform | Growth |
| R29 | Image library includes images we may not use | High | Low | Commercial sources only; every image logged with licence; removable from admin; LoRA on own photos only | Content |

## 16.3 Commercial and financial risks

| # | Risk | Impact | Likelihood | Mitigation | Owner area |
| --- | --- | --- | --- | --- | --- |
| R30 | Render cost above plan; Cinematic margins if optimisations fail | Medium | Medium | GPU benchmark before paid start; Cinematic 720p Native and above stay "coming soon" until optimisations pass; rates admin-editable; 30% margin alert | Finance |
| R31 | Payment fraud and chargebacks | High | Medium | Card entry only on gateway pages; duplicate and delayed callback tests; refunds to wallet; payment ledger checks | Finance |
| R32 | Wallet treated as e-money by Bangladesh Bank | High | Low | Non-cash-out, non-transferable prepaid credit; lawyer check | Legal |
| R33 | VAT or Mushak invoicing errors | Medium | Medium | VAT-inclusive prices; Mushak invoices; VAT rate from the product tag; chartered accountant sets rates | Finance |
| R34 | Foreign payments blocked or delayed; Paddle onboarding delayed | Medium | Medium | aamarPay international cards now; Paddle when its API is approved; remittance rules followed | Finance |
| R35 | Entity and account name mismatch (RJSC not yet registered; aamarPay in Vitlous Technology's name) | High | Medium | RJSC application 1 Nov 2026; lawyer and accountant align the merchant account with the company | Legal |
| R36 | Free-trial abuse | Medium | High | One free trial per phone number plus device check; daily limits | Product |
| R37 | Monthly renewal fails where auto-debit is not available | Medium | Medium | Renewal reminders; 3-day grace period; wallet top-up | Finance |
| R38 | Cash-flow shortfall or revenue below the base case | Critical | Medium | Staged spending; monthly model re-run from actual data; marketing tied to measured CAC | Finance |
| R39 | High creator churn | High | Medium | Satisfaction loop; weekly top-5 fixes; spending cap to avoid bill shock | Product |

## 16.4 Operations and infrastructure risks

| # | Risk | Impact | Likelihood | Mitigation | Owner area |
| --- | --- | --- | --- | --- | --- |
| R40 | Festival rush overloads rendering | Medium | High | Early-order discount; daily capacity limit; content-calendar renders on the Slow tier at night | Operations |
| R41 | Render job fails mid-way | Medium | Medium | Resume from the last scene; no charge on failure; automatic wallet refund | Engineering |
| R42 | Browser render lost (sleep, tab closed, weak device) | Medium | Medium | Resume after sleep or tab close; server fallback after repeated failure at the same price; device check tiers | Engineering |
| R43 | Single GPU server or site down | High | Medium | Emergency move to rented cloud GPU within a spending cap; new ETA to clients | Infrastructure |
| R44 | Shared GPU pool contention with NexaTute | High | Medium | Owner-first priority, floors and lend-reclaim thresholds; daytime Motion Studio, night-time NexaTute | Infrastructure |
| R45 | Free Beta Cinematic demand exceeds capacity | Medium | Medium | Daily Cinematic pool starts at 10–15% of measured capacity; admission cap with waiting room | Operations |
| R46 | Data breach or cyber attack | Critical | Medium | WAF, monitoring, encryption, MFA, penetration test, 72 h breach notice | Security |
| R47 | Review queues not staffed (Islamic, appeals, takedowns) | Medium | High | Queue-age display in admin; named reviewers and on-call cover added to the hiring plan | Management |
| R48 | Key person dependency | High | High | Documentation and cross-training; decisions logged in the blueprint | Management |

# 17. Roadmap and Release Gates

Motion Studio is built quality first. Dates are targets, not proof that a feature has shipped, and the owner has decided that launch dates move if quality is not ready (29 October 2026). New good ideas are not paused; they are added to the plan and switched on when they pass their gates.

Launch rule: every approved feature is in the launch scope, but only features that pass their tests are visible. Anything not ready is shown as "coming soon" and switched on from the admin "Packages & features" page when it passes (see chapter 13).

## 17.1 Phases

| Phase | Period | Main work | Exit |
| --- | --- | --- | --- |
| Set-up | Now to early December 2026 | Company, website, approvals, servers, GPU test, models, voices, safety and quality gates | Release gates G1–G6 in 17.4 passed |
| Closed pilot | Two weeks before the Free Beta | 10–15 known businesses make real videos on the full flow, with test payments | Pilot findings fixed; G7–G9 passed |
| Free Beta | 30 days from 20 December 2026 | Public free use with daily limits and admission cap (see chapter 8) | Free Beta pass conditions met |
| Paid launch | Date to be set (to confirm) | Paid packages, delivery tiers, wallet charging at storyboard | Stable paid operation |
| Q1 2027 | January to March 2027 | Optimisation from the first creators; shares the fleet with the NexaTute launch (daytime Motion Studio, night-time NexaTute) | Cost and quality targets from the benchmark |
| Q2 2027 | April to June 2027 | Render quality, speed and cost optimisation; auto-dubbing; video translate; AI presenter; podcast or audio to video; team workspace; mobile app | Each feature passes its gate |
| Q3 2027 | July to September 2027 | Controlled scale-up with load-tested capacity increases; watch the video GPU pool and order a new server at 60% busy (watched from October 2027) | Measured capacity |
| Q4 2027 | October to December 2027 | Template library expansion; creator marketplace and client service marketplace at 20% commission | Marketplace terms approved by the lawyer |
| 2028 | Through the year | Marketplace expansion (Q1); Interactive Branching Drama general availability (Q3); evaluate global expansion (Q4) | Board decision per item |

Interface languages: Bangla and English at launch, Hindi and Urdu in Year 2, Arabic and French in Year 3. Scripts, voices and subtitles work in all six languages from launch, and new dubbing languages (Spanish, Portuguese, Indonesian, German, Turkish and others) open one by one after their quality gate.

Features approved on 29 and 30 October 2026 (business packs, voice-note ordering, Voice Clone Studio, digital twins, 4K Escalating, Pro export, API, Zapier/Make, client review link and others) are in the launch scope by the package matrix (see chapter 6). The white-label portal for agencies is in the Agency package by the 29 October 2026 decision, which replaces the earlier Q2 2028 white-label date. Features that need an outside approval switch on when it arrives: direct publishing (YouTube, TikTok, Meta), one-click boost (Meta), and LinkedIn publishing after launch.

## 17.2 Launch actions before the Free Beta

| Action | Detail | Status or date |
| --- | --- | --- |
| Company registration | RemonLogic Private Limited applies to RJSC | Sunday 1 November 2026 |
| Logos | Made with the owner | Saturday 31 October 2026 |
| Support contacts | Support phone and email decided; support@remonlogicstudio.com set up | Decided Saturday 31 October 2026 |
| Live website | remonlogicstudio.com live with the approved paid prices shown as "free during the Free Beta"; trade licence not shown | Before platform applications |
| Legal pages | Privacy Policy, Terms, Data Deletion, Content Policy, consent terms, copyright and takedown (with DMCA agent), refund policy | Before platform applications |
| Platform approvals | YouTube API audit and OAuth verification; TikTok Content Posting API review; Meta Business Verification and App Review (Facebook Pages, Instagram Reels); WhatsApp Business Platform for order alerts; each needs the live website and a demo screencast | Apply as soon as the website is live; download-and-upload until approved |
| Child safety | NCMEC registration and hash-sharing request through the USA LLC | Request now |
| C2PA | Buy a signing certificate from a CA on the C2PA trust list | Before the Free Beta |
| Servers and GPU test | Fleet rented from 5 November 2026; one-week test on one 8× RTX A6000 server; final server choice follows the benchmark | November 2026 |
| Models and voices | Bangla voices, quality gates and safety models prepared on the night-time servers | November–December 2026 |
| Islamic reviewers | Set up in the admin panel | Before the Free Beta |
| Lawyer review | Items marked for the Free Beta in chapter 12 | Before the Free Beta |
| Social handles | @remonlogicstudio on Facebook, Instagram, LinkedIn, YouTube and TikTok, in the RemonLogic Business Manager | Reserved |
| Prototype | Clickable Motion Studio prototype, boards split by area, each ≤ 1.8 MB | Before development of each area |

## 17.3 Paid launch conditions

The paid start date is set only after the Free Beta pass conditions are met (defaults, editable):

- At least 99% crash-free sessions.

- AI response and render speed within target.

- Satisfaction at least 4 out of 5.

- All test payments successful, including refunds to the wallet.

- No open high-severity security issue.

Cinematic tiers: if the video optimisations (Lightning LoRA, LightX2V, FastWan) have not passed before paid packages start, Cinematic 720p Native and higher stay "coming soon"; Cinematic 480p Native and 720p Escalating stay on. Cinematic 1080p Native and 4K Escalating are switched on only after their GPU cost is benchmarked.

## 17.4 Release gates

No release is announced as complete until its gate evidence is recorded in the admin panel.

| Gate | Check | Evidence |
| --- | --- | --- |
| G1 Architecture | Node placement, queues, storage paths and isolation from NexaTute | Signed-off deployment inventory |
| G2 Technical proof | Each model, voice, upscaler and encoder benchmarked; GPU-minutes per output minute by mode and tier | Dated benchmark reports with version, hardware, errors and cost |
| G3 Functional | Full journeys: sign-up, script, storyboard, approve and pay, render, delivery, refund, export, deletion | Passing functional and regression tests |
| G4 Quality | Quality gates of chapter 15 with thresholds set; native-speaker voice test; viewer panel | Gate thresholds stored; panel results |
| G5 Safety and rights | Content safety layers, child-safety hashing, consent flows, Islamic review, copyright controls, C2PA signing | Test records; lawyer sign-off on Free Beta items |
| G6 Security and licences | Semgrep, OWASP ZAP, SBOM and licence scan, no unknown licence, penetration test before paid launch | Clean scan reports; high findings fixed and retested |
| G7 Load and recovery | Staging load test alone and with NexaTute; render resume; browser fallback; cloud GPU failover; restore drill | Load report with concurrency, p95/p99, errors, GPU use and cost |
| G8 Accessibility | WCAG 2.2 AA checks on the studio | axe-core results |
| G9 Operations | Named owners, on-call rota, status page, support inbox, review queues staffed | Rota and queue owners recorded |
| G10 Rollout | Staged rollout with monitoring, rollback criteria and a one-switch rollback per optimisation | Rollback tested |

Gates G1–G9 apply before the Free Beta; G5 and G6 are repeated in full before the paid launch, and every later release repeats G3, G4, G6 and G10.

# 18. Open Items and Confirmations

These items are not yet settled. Each is marked "(to confirm)" where it appears in this blueprint. When an item is decided, it is recorded with its date in the decision log (Appendix A) and the admin setting is changed with two-person approval. Values already set as defaults stay in force until changed.

## 18.1 Prices and commercial terms

| # | Item | Current position | Decided by | Needed before |
| --- | --- | --- | --- | --- |
| O1 | Paid start date | Set after the Free Beta pass conditions are met (see chapter 17) | Owner | Paid launch |
| O2 | EUR and GBP prices | Offered through Paddle besides USD; amounts computed by the same rule as USD and approved | Owner, finance | Paddle go-live |
| O3 | Pay-per-video price | "A little above package rates", paid by bKash without a subscription; exact rates not set | Owner | Feature switch-on |
| O4 | Minute packs (30 and 100 minutes) | 10–15% off; exact discount and validity not set | Owner | Feature switch-on |
| O5 | Voice-over-only audio price | "Well below video"; rate not set | Owner | Feature switch-on |
| O6 | Extra digital-twin fee | ৳500 one-time (default, editable); recheck after the GPU benchmark | Owner | Paid launch |
| O7 | 4K Escalating cost check | ৳142 (3D) and ৳192 (Cinematic) computed by the ladder ratio (default, editable); GPU cost to be measured | Owner, after benchmark | 4K switch-on |
| O8 | Cinematic +35% and 1080p Native ৳120 / ৳162 | Kept at present prices; confirmed by the Free Beta benchmark | Owner, after benchmark | Paid launch |
| O9 | Number of free revisions per video | Fixed number, admin-editable; value not yet set | Owner | Paid launch |
| O10 | Express ETA accuracy and late-refund rule | Confirm from launch load data | Owner, operations | Paid launch |

## 18.2 Legal, entity and payments

| # | Item | Current position | Decided by | Needed before |
| --- | --- | --- | --- | --- |
| O11 | RJSC registration of RemonLogic Private Limited | Application on Sunday 1 November 2026; company not yet registered | Owner, lawyer | Paid launch |
| O12 | aamarPay account name | Merchant account is in Vitlous Technology's name, not RemonLogic Private Limited | Lawyer, accountant | Paid launch |
| O13 | Paddle approval | API approval pending; aamarPay international cards used until then; Paddle seller account through the USA LLC | Paddle, owner | International launch on Paddle |
| O14 | Lawyer checks | The 13 items in the chapter 12 checklist; Claude drafts, a Bangladeshi lawyer checks | Lawyer | Free Beta (marked items) and paid launch |
| O15 | Wallet as prepaid credit | Non-cash-out, non-transferable credit; check against Bangladesh Bank e-money rules | Lawyer | Paid launch |
| O16 | VAT and Mushak | 15/115 on Bangladesh sales, Mushak invoices for businesses, Paddle revenue at 0% as export of services | Chartered accountant | Paid launch |
| O17 | DMCA designated agent | Approved; which entity registers it (Bangladesh company or USA LLC) to confirm | Lawyer | Free Beta |
| O18 | LoRA training on images we do not own | Own photos only until the lawyer confirms | Lawyer | Before wider training |
| O19 | Refund policy and Free Trial terms | Confirm with the lawyer and payment providers | Lawyer, finance | Paid launch |
| O20 | SOC 2 | Approved for later; timing and scope not set | Owner | After launch |

## 18.3 Technology, licences and approvals

| # | Item | Current position | Decided by | Needed before |
| --- | --- | --- | --- | --- |
| O21 | FLUX licence | FLUX.1-schnell (Apache-2.0) planned; FLUX.1-dev only with a paid commercial licence; check before launch | Legal, AI lead | Free Beta |
| O22 | Licences to verify | ACE-Step, Demucs weights, RealBasicVSR/BasicVSR++ weights, SeedVR2, GFPGAN face detector, NSFW classifier, SpeechBrain ECAPA, AudioSeal weights, LightX2V, FastWan weights, Wan2.2-S2V-14B, Nunchaku FLUX weights, Lightning LoRA, TeaCache, SageAttention, re-upload watermark method | AI lead, legal | Use of each item |
| O23 | WhatsApp, Messenger and imo | Voice-note ordering approved on WhatsApp and Messenger, subject to WhatsApp Business Platform approval and Meta's AI provider rules (lawyer check); imo only once business API access is confirmed | Owner, lawyer | Feature switch-on |
| O24 | Platform API approvals | YouTube, TikTok, Meta (incl. one-click boost); LinkedIn after launch; all need the live website first | Platforms | Direct publishing switch-on |
| O25 | NCMEC hash-list access | Request through the USA LLC | NCMEC | Free Beta |
| O26 | C2PA certificate and Cloudflare plan | Buy a certificate on the C2PA trust list; confirm the plan for WAF rules and Waiting Room; add both costs to the budget | Owner | Free Beta |
| O27 | Final GPU server choice | After the one-week 8× RTX A6000 test and the benchmark | Owner | Paid launch |
| O28 | Quality thresholds, bitrates, Free Beta Cinematic pool | Set from the launch benchmark | AI lead | Free Beta |

## 18.4 People and operations

| # | Item | Current position | Decided by | Needed before |
| --- | --- | --- | --- | --- |
| O29 | Review staffing | Islamic review, safety appeals and takedowns need named reviewers and on-call cover not yet budgeted | Owner | Free Beta |
| O30 | Support phone and email | To be decided on Saturday 31 October 2026 | Owner | Website go-live |
| O31 | Closed pilot participants | 10–15 businesses; names and exact dates to set | Owner | Closed pilot |
| O32 | KPI targets without a baseline | First-pass approval, remake rate, conversion, churn, emotion rating set from pilot and Free Beta data | Owner, product | Paid launch |

## 18.5 Points found while writing this edition

These are places where the sources disagree or say nothing. Each has a working position in this edition until the owner decides.

| # | Item | Working position in this edition | Decided by | Needed before |
| --- | --- | --- | --- | --- |
| O33 | When the pre-production fee is taken | The 29 October rule says nothing is charged before storyboard approval, while section 4.17 of the Master Blueprint charged ৳20 per started 2 minutes before the storyboard is made; this edition takes it at "approve and pay" (to confirm) | Owner | Paid launch |
| O34 | Remake percentages and changed-scene billing | How the remake rates (R1–R5) combine with "client changes charged only for the changed scenes' minutes" | Owner | Paid launch |
| O35 | Drama row in the feature matrix | Appendix F.2 shows Cinematic/animated drama "Included" for Mini but "Core workflow" for higher packages; copied as found, likely an error | Owner | Admin matrix set-up |
| O36 | Analytics rows | Content Performance Analytics (Professional and above, from F.2) and the new platform analytics (Mini basic, Starter and above with AI insights) are both listed; merge or keep both | Owner | Admin matrix set-up |
| O37 | Revenue recognition | Wallet top-ups are a liability; revenue is booked when spent — at storyboard approval or on delivery is for the chartered accountant | Accountant | Paid launch |
| O38 | Money collected in Vitlous Technology's aamarPay account | How it is booked for RemonLogic Private Limited until RemonLogic has its own merchant account | Accountant, lawyer | First paid sale |
| O39 | Free Beta feature set | Assumed the same as the Free Trial (Freelancer Starter features, Quick and Enhanced, within daily limits) | Owner | Free Beta |
| O40 | Marketplace voices | Only designed voices and paid voice-artist voices may be sold; cloned voices can never be sold or transferred | Owner | Marketplace launch |
| O41 | Simple and advanced emotion modes | Which controls sit in each mode | Product | Prototype |
| O42 | Models not yet chosen | "Act it yourself" performance transfer, digital-twin presenter, hand-defect detector, logo detection, re-upload watermark, stabilisation (vid.stab is GPL and stays out); DeepFilterNet licence to verify | AI lead | Before each feature is switched on |
| O43 | Fees not yet set | White-label licence fee, multi-language pack price, festival early-order discount, referral credit, NexaTute course discount | Owner | Feature switch-on |

# Appendix A. Decision Log

Owner decisions for Remon Motion Studio from 17 to 30 October 2026, one line each, oldest first. Where a later decision replaces an earlier one, the earlier line says so. Sources: decisions.md (the decisions log after Blueprint v32.10), the owner's decision memory, and Master Blueprint v32.10 section numbers.

| Date | Decision | Source |
| --- | --- | --- |
| 17 Oct 2026 | Output ladder restored with 1080p Native: 480p Native, 720p Escalating, 720p Native, 1080p Escalating, 1080p Native | Memory (remonlogic); G.8 |
| 17 Oct 2026 | Free Trial and Free Beta limited to 480p Native and 720p Escalating | Memory (remonlogic); G.11 |
| 17 Oct 2026 | Escalating-tier quality system: video upscaler, exact sizing, text after upscaling, light face repair, measured VMAF/SSIM gate, free re-upscale on failure | Memory (remonlogic); 4.13 |
| 17 Oct 2026 | Three render modes (Quick, Enhanced, Cinematic); browser render with resume; server takes over after 30 minutes at the same price | Memory (remonlogic); 4.8 |
| 17 Oct 2026 | Pre-production fee ৳20 per started 2 minutes (Islamic ৳15); free in Trial and Beta within daily limits | Memory (remonlogic); 4.17 |
| 17 Oct 2026 | Twelve launch weak-point fixes: minimum launch list, Beta Cinematic pool 10–15% of capacity, cost benchmark, lip-sync fallback, early API audits, Islamic review 3–7 days, cloud GPU failover | Memory (remonlogic); 4.14 |
| 17 Oct 2026 | Content-safety system: Qwen3Guard, Bangladesh policy layer, NSFW and Qwen3-VL frame checks, PDQ hashing, warning to ban with appeal; narrow "anti-state" definition | Memory (remonlogic); 4.15 |
| 17 Oct 2026 | Creator account: spending cap with alerts, commercial rights on paid videos, upload limits, onboarding, KPIs, export and deletion, Mushak invoices deferred | Memory (remonlogic); 4.16 |
| 17 Oct 2026 | Script and document upload through the shared Document Intake Service, in every package | Memory (remonlogic); 4.17 |
| 17 Oct 2026 | Uploads go straight from the browser to R2 (Uppy S3 multipart); tusd dropped | Memory (remonlogic) |
| 17 Oct 2026 | Launch gap fixes: AI music and SFX, avatar path, four aspect ratios, timeline editor, C2PA labels, styled Bangla captions | Memory (remonlogic); 4.10 |
| 17 Oct 2026 | Launch growth features: templates, product ad maker, hook and thumbnail suggestions, long video to Shorts, referral programme | Memory (remonlogic); 4.11 |
| 17 Oct 2026 | Q2 2027 items (video translate, AI presenter, podcast to video, team workspace, mobile app) and Q4 2027 marketplaces at 20% commission | Memory (remonlogic); 17.2 |
| 17 Oct 2026 | Copyright controls for uploads at launch, including Chromaprint and takedown policy | Memory (remonlogic); 4.12 |
| 17 Oct 2026 | Wan 2.2 A14B only for Cinematic hero shots, TI2V-5B for other scenes; LightX2V, FastWan and Wan2.2-S2V-14B added subject to licence | Memory (remonlogic); 18.1 |
| 17 Oct 2026 | Interface languages: Bangla and English at launch, Hindi and Urdu Year 2, Arabic and French Year 3 | Memory (remonlogic); 4.16 |
| 18 Oct 2026 | Series and promo videos system (intro, outro, recap, teaser, trailer, highlights) | Memory (remonlogic); 4.18 |
| 18 Oct 2026 | Time-of-day pricing (Express evening, Night −20%); replaced on 21 Oct | Memory (remonlogic) |
| 17–18 Oct 2026 | Bad language and obscene gestures blocked in all media (exact day not recorded) | Memory (remonlogic); 4.15 |
| 21 Oct 2026 | Delivery tiers replace time-of-day pricing: Express +20%, Normal within 12 h, Slow within 24 h at 10% off | Memory (motion-studio); 35.1 |
| 21 Oct 2026 | Late delivery: Express surcharge refunded if more than 20% late; Normal and Slow get credit | Memory (motion-studio) |
| 21 Oct 2026 | USD prices = BDT +35% at ৳122 = $1; package fees $6 / $11 / $22 / $44 / $89 | Memory (motion-studio); 35.1 |
| 21 Oct 2026 | Reseller discount applies to package fee, per-minute rates and Express surcharge | Memory (motion-studio); 33 |
| 21 Oct 2026 | NexaLogicDev videos paid in its credits at ৳5 = 1 credit | Memory (motion-studio); 35.1 |
| 21 Oct 2026 | B2B and Enterprise pricing: "Contact sales" | Memory (motion-studio) |
| 21 Oct 2026 | Voice-cloning consent policy approved as final | Memory (motion-studio); 35.2 |
| 21 Oct 2026 | Content policy additions approved: deepfakes, fake news, scam ads, gambling, drugs, weapons, health misinformation | Memory (motion-studio); 35.3 |
| 21 Oct 2026 | Islamic verification: AI first with confidence score, human review when unsure, audit trail, appeal; two named reviewers | Memory (motion-studio); 35.4 |
| 21 Oct 2026 | Cinematic +35% and 1080p Native kept at present prices, relying on video optimisations; GPU benchmark in the Free Beta | Memory (motion-studio); 35.1 |
| 21 Oct 2026 | If optimisations have not passed, Cinematic 720p Native and above stay "coming soon" | Memory (motion-studio); 35.1 |
| 22 Oct 2026 | Browser-side work: Enhanced 2.5D render, captions, audio mix, reframe, Quick/Enhanced MP4 assembly in the browser | Memory (motion-studio); 8.18 |
| 22 Oct 2026 | Domain remonlogicstudio.com bought | Memory (motion-studio); 0.7 |
| 22 Oct 2026 | Instagram Reels added to direct publishing; LinkedIn later; Meta Business Verification started; handles reserved | Memory (motion-studio); 0.7 |
| 22 Oct 2026 | Device tiers for browser features (full, light, server fallback) | Memory (remonlogic); 8.18 |
| 24 Oct 2026 | Motion Studio marketing journeys: demo to application, webinar follow-up, inactive re-engagement; no ads on our own websites | Memory (growth platform) |
| 29 Oct 2026 | Free Beta starts 20 December 2026 (replaces 10 November); paid start date to be set | Memory (motion-studio); decisions.md |
| 29 Oct 2026 | Final per-minute rates for all packages, modes and tiers; Islamic −25%; USD +35% at ৳122 | decisions.md |
| 29 Oct 2026 | Storage: Trial 1 GB, Mini 5 GB, Starter 10 GB, Premium Starter 20 GB, Professional 40 GB, Agency 80 GB; add-ons | Memory (motion-studio) |
| 29 Oct 2026 | New features: voice-note ordering, bulk personalised videos, pay-per-video and minute packs, content calendar, business packs, kids-safe mode, trend ideas | decisions.md |
| 29 Oct 2026 | Not offered: AI testimonial videos, lyric videos of others' songs, talking photo from one picture | decisions.md |
| 29 Oct 2026 | Second set: dialect voices, 360p WhatsApp copy, order QR, free region repair, BdSL corner, re-upload watermark, agency white-label | decisions.md |
| 29 Oct 2026 | Third set: phone-video auto-edit and teleprompter, catalogue import, voice-over-only audio, sales tracking, one-click boost, creator challenge, NexaTute course link | decisions.md |
| 29 Oct 2026 | Quality set: character LoRA, 2 hero-shot candidates, face/hand repair (GFPGAN), colour match, text as overlay, quarterly benchmark, pronunciation dictionary, mastering, viewer panel | decisions.md |
| 29 Oct 2026 | Child voices only from paid adult artists or synthetic voices; never a real child's voice; eight emotions per library voice | decisions.md |
| 29 Oct 2026 | Voice Clone Studio: guided 10–12 minute in-app setup; minimum three emotions | decisions.md |
| 29 Oct 2026 | Scenery: Bangladesh scenes LoRA on own photos, reference image per scene, famous-places library, scene check | decisions.md |
| 29 Oct 2026 | Image sourcing: Wikimedia CC0/CC BY, Pexels reference only, own shoots, client uploads; LoRA on own photos until lawyer confirms | decisions.md |
| 29 Oct 2026 | Payment at storyboard approval from the wallet; shorter video refunded; up to 10% longer free; failed or late refunded | decisions.md |
| 29 Oct 2026 | Risk fixes approved (motion check, dress, Islamic overlay, crowds, FLUX licence, music, face consent, festival rush, wallet, VAT, terms, takedown, trial abuse, HarfBuzz, model pinning, cloud GPU, reviewer queue) | decisions.md |
| 29 Oct 2026 | Motion Studio admin panel as rich as NexaTute's, with accounting | decisions.md |
| 29 Oct 2026 | Emotion controls free, included in the package fee | decisions.md |
| 29 Oct 2026 | Separate product books; shared costs split by measured use; one consolidated company report | decisions.md |
| 29 Oct 2026 | Closed pilot of 10–15 businesses for two weeks before the Free Beta; Free Beta pass conditions decide the paid launch | decisions.md |
| 29 Oct 2026 | GPU plan starts with a one-week test on one 8× RTX A6000 server | decisions.md |
| 29 Oct 2026 | aamarPay used for international payments until the Paddle API is approved; platform approvals need a live website | decisions.md |
| 29 Oct 2026 | Legal: Claude drafts positions, a Bangladeshi lawyer checks them | decisions.md |
| 30 Oct 2026 | RemonLogic Private Limited stays the company; RJSC application on 1 November 2026 | decisions.md |
| 30 Oct 2026 | aamarPay account is in Vitlous Technology's name; domains managed in Cloudflare; logos made on 31 October | decisions.md |
| 30 Oct 2026 | Website shows the approved paid prices with "free during the Free Beta" | decisions.md |
| 30 Oct 2026 | New features not paused; good ideas still welcome | decisions.md |
| 30 Oct 2026 | International standard: 4K Escalating, 25 fps base, Pro export, loudness standards, more dubbing languages, DMCA and CCPA, EUR/GBP, API and Zapier/Make, 24-hour English support, SOC 2 later | decisions.md |
| 30 Oct 2026 | New features: client review link, digital-twin presenter, video from a link, multi-language pack, 3 hook variants, ad-policy check, auto B-roll, audio description, analytics, interactive video and SCORM | decisions.md |
| 30 Oct 2026 | Package placement of the 29 and 30 October features; digital twins 1 / 3 / 10, extra twin ৳500 (default) | decisions.md |
| 30 Oct 2026 | Admin "Packages & features" matrix with per-cell switches, global "coming soon" switch, two-person approval | decisions.md |
| 30 Oct 2026 | Package comparison page: top 8 features, "see all", three-question helper; prototype boards each ≤ 1.8 MB | decisions.md |

# Appendix B. Glossary

Terms as used in this blueprint, in alphabetical order.

| Term | Meaning |
| --- | --- |
| 4K Escalating | A 4K output made by upscaling a 1080p Native render; Starter and above only |
| aamarPay | Bangladeshi payment gateway used for bKash, Nagad and cards, including international cards until Paddle is approved |
| Act it yourself | Performance transfer: the client speaks a line with feeling and it is converted to the character's voice; not cloning |
| AudioSeal | Open-source inaudible audio watermark added to every output that uses a cloned voice |
| BdSL corner | A Bangladesh Sign Language avatar shown in a corner of the video |
| C2PA (Content Credentials) | Open standard for signed metadata showing how a file was made; every Motion Studio export carries it |
| Character LoRA | A LoRA trained on one series character so it looks the same in every episode |
| Chromaprint | Open-source audio fingerprinting used to detect known music in uploads |
| Cinematic mode | Full AI video generation on the server (Wan 2.2), priced at 3D rates +35% |
| Closed pilot | Two-week test with 10–15 known businesses before the public Free Beta |
| Coming soon | Status of an approved feature that has not yet passed its tests; switched on from the admin panel when it passes |
| Content Plan Mismatch Guard | Check that warns when a General-plan project is clearly Islamic and offers a plan switch |
| Delivery tier | Express (+20%, priority), Normal (within 12 hours) or Slow (within 24 hours, 10% off) |
| DMCA | US Digital Millennium Copyright Act; sets the notice-and-takedown process and the designated agent |
| Digital twin | A presenter made from a short video of the client's own face, with live consent and OTP; 18+ only |
| EBU R128 | European broadcast loudness standard, −23 LUFS |
| Enhanced mode | 2.5D motion rendered mainly in the browser from server-made key images |
| Escalating tier | An output made by upscaling a lower native render (480p to 720p, 720p to 1080p) and passing a quality gate; cheaper than the native tier above it |
| FCPXML / EDL | Timeline files that let editors open the project in professional editing software |
| FLUX.1 | Image model family; FLUX.1-schnell is Apache-2.0, FLUX.1-dev needs a paid commercial licence |
| Free Beta | 30-day public free testing period from 20 December 2026, with daily limits |
| Free Trial | 7-day free package: 1 minute a day, up to 15 seconds per video, watermarked |
| Hero shot | The most important shot of a video, rendered with the larger Wan 2.2 A14B model |
| Islamic discount | 25% off per-minute rates for verified Islamic content; the package fee is not discounted |
| Kids-safe mode | Stricter filters for children's content, with YouTube "Made for kids" set automatically |
| LoRA | Low-Rank Adaptation: a small add-on trained to teach a model a style, place or character |
| LUFS | Loudness Units relative to Full Scale; YouTube target −14 LUFS |
| Mushak | Bangladesh VAT forms; Mushak invoices are issued to business clients |
| Native tier | An output rendered directly at its resolution (480p, 720p or 1080p Native) |
| Paddle | Merchant-of-record payment service for international sales, through the USA LLC, once its API is approved |
| PDQ / TMK+PDQF | Open hashing methods for matching known illegal images (PDQ) and video (TMK+PDQF) |
| Pre-production fee | ৳20 per started 2 minutes of planned length for script, storyboard, key images and preview |
| ProRes | High-quality master video format for professional editing; Professional and above |
| Quick mode | Fastest mode: 3D animation rendered in the client's browser, with server fallback at the same price |
| Qwen3Guard | Open safety model that checks text before generation |
| Region repair | Fixing one marked area of a scene instead of regenerating the whole scene; one free per video |
| SCORM | E-learning package standard so a video with quizzes can run in a company's learning system |
| SRT / VTT | Standard caption file formats |
| SSIM | Structural Similarity Index, an image-fidelity measure used in the quality gate |
| Storyboard approval | The point where the client approves scenes, length and price; the wallet is charged and rendering starts |
| Two-person approval | Rule that every change to a user-visible value needs a second approver and is logged |
| VMAF | Video Multimethod Assessment Fusion, a perceptual video-quality score used in the quality gate |
| Voice Clone Studio | Guided in-app voice-cloning setup with live consent, base reading and emotion cards |
| Wallet | Non-cash-out, non-transferable prepaid credit used to pay for videos |
| Wan 2.2 | Open video-generation model (Apache-2.0) used for Cinematic mode |